# SAIS Module 31 — Multi-Tenant SaaS Architecture

Module ID: SAIS-SAAS-001
Epic: Enterprise / Multi-School Platform
Priority: Critical
Dependencies: Modules 1–30
Branch: feature/multi-tenant-saas

This module is one of the most important architectural stages in SAIS.

The objective is to transform the system from:

One SAIS installation

↓

One school

into:

SAIS Platform

│

Platform Administration

│

┌─────────────────┼─────────────────┐

│                 │                 │

Tenant A          Tenant B          Tenant C

│                 │                 │

School A1         School B1         School C1

School A2         School B2         School C2

│                 │                 │

Users             Users             Users

Data              Data              Data

### Critical security principle

Tenant isolation must be enforced server-side at every data-access boundary.

It must never depend solely on:

- frontend filtering,

- hidden UI fields,

- URL parameters,

- client-supplied tenant IDs,

- or developer discipline.

A user from Tenant A must be technically incapable of accessing Tenant B's data even if they manipulate API requests.

# PHASE 1 — Multi-Tenant Architecture

### Copilot Prompt 31.1

We are beginning SAIS Module 31:

Multi-Tenant SaaS Architecture.

Do not implement code yet.

First inspect the complete existing SAIS architecture, especially:

Modules 1–30

Authentication

RBAC

Schools

Users

Students

Teachers

Finance

Payments

Communication

HR

Library

Inventory

Transport

Boarding

Audit

Security

Analytics

AI

External Integrations

Biometric Identity

IoT

Design a production-grade multi-tenant SaaS architecture.

The platform must support:

Multiple organizations/tenants.

Multiple schools per tenant.

Multiple branches where applicable.

Tenant administrators.

School administrators.

Tenant-level configuration.

School-level configuration.

Tenant branding.

Tenant feature flags.

Tenant resource quotas.

Tenant rate limits.

Tenant audit logs.

Tenant lifecycle management.

Tenant backup/export.

Tenant subscription association.

Platform administration.

CRITICAL SECURITY REQUIREMENTS:

Every tenant-scoped resource must contain or inherit an authoritative tenant boundary.

Every school-scoped resource must contain or inherit an authoritative school boundary.

Never trust tenantId or schoolId supplied by clients.

Tenant context must be resolved server-side.

Authorization must occur after tenant context resolution.

Prevent:

Cross-tenant data access.

Cross-school data access.

IDOR.

Tenant enumeration.

Unauthorized tenant switching.

Tenant privilege escalation.

Design:

Tenant hierarchy

Data isolation

Request context

Authentication integration

RBAC integration

Database strategy

API strategy

Frontend strategy

Storage strategy

Caching strategy

Background jobs

Queues

External integrations

IoT

Analytics

AI

Audit

Backups

Disaster recovery

Monitoring

Do not write implementation code yet.

Return the architecture and wait.

# PHASE 2 — Tenant Database Architecture

### Copilot Prompt 31.2

Implement the database architecture for Module 31.

First inspect every existing model.

Do not duplicate existing entities.

Introduce the necessary tenant architecture.

Potential entities:

Tenant

TenantConfiguration

TenantBranding

TenantDomain

TenantFeatureFlag

TenantQuota

TenantUsage

TenantSetting

TenantLifecycle

TenantStatusHistory

TenantDataExport

TenantDeletionRequest

TenantBackup

TenantPlatformConfiguration

TenantSecurityPolicy

TenantApiPolicy

TenantResourceLimit

TenantIntegrationConfiguration

TenantSubscriptionReference

TenantAuditReference

Requirements:

Every tenant must have a unique immutable identifier.

Every tenant must have a unique platform-safe slug where appropriate.

Tenant status must be explicit.

Support:

PROVISIONING

ACTIVE

SUSPENDED

TRIAL

PAST_DUE

DEACTIVATED

DELETING

DELETED

Avoid physically deleting tenant records without a controlled lifecycle.

Use foreign keys wherever possible.

Add appropriate indexes.

Add uniqueness constraints.

Prevent cross-tenant references.

Do not create migrations yet.

# PHASE 3 — Tenant Context

### Copilot Prompt 31.3

Implement a centralized Tenant Context system.

The system must determine:

Tenant ID

School ID where applicable

Authenticated user

User role

Permissions

Request correlation ID

Platform administrator status

Tenant status

School status

Never trust tenantId or schoolId from:

Query parameters

Request body

Hidden frontend fields

Cookies supplied by clients

URL paths alone

Resolve tenant context from authenticated identity and authorized membership.

Create reusable server-side tenant-context middleware/service.

All tenant-scoped services must consume this authoritative context.

Do not allow arbitrary tenant switching.

Platform administrators may access multiple tenants only through explicit privileged workflows.

# PHASE 4 — Tenant Isolation Layer

### Copilot Prompt 31.4

Implement centralized tenant-isolation enforcement.

Inspect all existing repositories/services/data-access layers.

Identify every entity that requires tenant isolation.

Implement reusable mechanisms to enforce:

Tenant filtering

School filtering

Authorization

Ownership validation

Cross-tenant reference prevention

Do not rely on developers remembering to add tenant filters manually.

Where the existing architecture supports it, enforce tenant boundaries at the data-access layer.

Test every protected query for cross-tenant leakage.

Create automated tests that intentionally attempt:

Tenant A → Tenant B access

Tenant B → Tenant A access

School A → School B access

User → unauthorized school access

All attempts must fail securely.

# PHASE 5 — Tenant Authentication

### Copilot Prompt 31.5

Integrate multi-tenancy with the existing Authentication module.

Support:

Tenant membership

School membership

User-to-tenant relationship

User-to-school relationship

Tenant-aware login

Tenant-aware session

Tenant-aware JWT claims where appropriate

Requirements:

Do not place excessive sensitive data inside tokens.

Never trust a tenant ID from the client.

A user may belong to multiple schools only when explicitly authorized.

A user may belong to multiple tenants only when explicitly authorized.

Prevent:

Tenant confusion

Session fixation

Tenant switching

Cross-tenant session reuse

Privilege escalation.

# PHASE 6 — Tenant RBAC

### Copilot Prompt 31.6

Integrate Module 31 with the existing RBAC system.

Define scopes:

Platform

Tenant

School

Department

Class

Resource

Examples:

Platform Administrator

Tenant Administrator

School Administrator

Teacher

Accountant

Parent

Student

Requirements:

A tenant administrator cannot administer another tenant.

A school administrator cannot administer another school unless explicitly authorized.

A teacher cannot access another school's students.

A parent cannot access another student's data.

A platform administrator can perform cross-tenant administration only through explicit platform privileges.

Implement policy checks.

Do not rely solely on role names.

# PHASE 7 — Tenant Provisioning

### Copilot Prompt 31.7

Implement tenant provisioning.

Workflow:

Platform Administrator

↓

Create Tenant

↓

Validate configuration

↓

Create tenant defaults

↓

Create initial administrator

↓

Create default roles/permissions

↓

Create default settings

↓

Initialize feature flags

↓

Initialize resource quotas

↓

Initialize audit configuration

↓

Tenant becomes ACTIVE

Requirements:

Provisioning must be transactional where possible.

If provisioning fails, do not leave a half-created tenant without a recoverable state.

Support retryable provisioning jobs.

Audit every provisioning step.

Never expose initial administrator credentials in logs.

# PHASE 8 — Tenant Configuration

### Copilot Prompt 31.8

Implement tenant configuration.

Support configurable:

School defaults

Academic settings

Grading policies

Attendance policies

Currency

Timezone

Locale

Date format

Notification settings

Security settings

Password policies

Session policies

Integration settings

Feature flags

Retention policies

Branding

Requirements:

Tenant configuration must override platform defaults only where permitted.

School-specific settings may override tenant settings only where permitted.

Implement configuration precedence:

Platform default

↓

Tenant configuration

↓

School configuration

↓

Context-specific configuration

Audit configuration changes.

# PHASE 9 — Tenant Branding

### Copilot Prompt 31.9

Implement tenant branding.

Support:

School/tenant logo

Primary branding

Secondary branding

Favicon

Email branding

Report branding

Receipt branding

Portal branding

Custom display name

Requirements:

Validate uploaded files.

Prevent malicious file uploads.

Use secure object storage.

Never execute uploaded files.

Do not allow one tenant to access another tenant's uploaded assets.

Support safe defaults.

Audit branding changes.

# PHASE 10 — Tenant Domains

### Copilot Prompt 31.10

Implement tenant domain management.

Support:

Platform domain

Tenant subdomain

Custom domain where infrastructure supports it

Requirements:

Validate domain ownership before activation.

Prevent domain takeover.

Prevent duplicate domain assignment.

Support:

PENDING_VERIFICATION

VERIFIED

ACTIVE

SUSPENDED

REMOVED

Never route a request to a tenant solely because of an unverified domain.

Audit domain changes.

# PHASE 11 — Tenant Feature Flags

### Copilot Prompt 31.11

Implement tenant feature flags.

Features may include:

Modules

AI

Payments

USSD

Biometrics

IoT

Library

Transport

Boarding

Advanced analytics

Requirements:

Platform administrators can define available features.

Tenant administrators can enable only features allowed by subscription/platform policy.

Feature flags must be enforced server-side.

Frontend feature hiding is not sufficient.

Prevent unauthorized API access to disabled features.

Audit feature changes.

# PHASE 12 — Tenant Resource Quotas

### Copilot Prompt 31.12

Implement tenant resource quotas.

Support configurable limits for:

Users

Students

Teachers

Storage

API requests

SMS

Emails

IoT devices

Biometric devices

Integrations

AI usage

Reports

Exports

Background jobs

Requirements:

Track usage.

Enforce limits server-side.

Provide warnings before limits are reached.

Define behavior when limits are exceeded.

Do not allow one tenant to exhaust shared infrastructure.

Create reusable quota middleware/services.

# PHASE 13 — Tenant Rate Limiting

### Copilot Prompt 31.13

Implement tenant-aware rate limiting.

Support limits by:

Tenant

School

User

IP

API endpoint

Resource

Integration

IoT

AI

Requirements:

One tenant must not exhaust shared capacity.

Support different limits for subscription tiers.

Respect security-sensitive endpoint limits.

Handle rate-limit responses consistently.

Audit significant abuse.

Prevent rate-limit bypass through tenant switching.

# PHASE 14 — Tenant Storage Isolation

### Copilot Prompt 31.14

Implement tenant-aware file/storage isolation.

All uploaded files must be associated with the correct tenant.

Examples:

Student photos

School logos

Documents

Receipts

Report cards

HR documents

Library files

AI-generated reports

IoT exports

Requirements:

Never allow arbitrary object-key access.

Use server-generated storage paths.

Validate tenant ownership before downloads.

Prevent path traversal.

Prevent cross-tenant file access.

Use signed URLs where appropriate.

Keep storage credentials server-side.

# PHASE 15 — Tenant Cache Isolation

### Copilot Prompt 31.15

Audit all caching mechanisms.

Ensure cache keys include the correct tenant and school scope where necessary.

Test for:

Cross-tenant cache leakage.

Cross-school cache leakage.

User-specific cache leakage.

Permission-sensitive cache leakage.

Session leakage.

Never cache tenant-sensitive data under globally shared keys.

Invalidate caches correctly when:

Tenant settings change.

Permissions change.

School membership changes.

Tenant is suspended.

# PHASE 16 — Background Jobs & Queues

### Copilot Prompt 31.16

Audit all background jobs and queues.

Ensure every job contains authoritative tenant context where required.

Review:

Email

SMS

Payments

Reports

AI

Analytics

IoT

Biometric synchronization

Exports

Imports

Backups

Notifications

Requirements:

A background worker must never accidentally process Tenant A's job using Tenant B's context.

Validate tenant existence and status before processing.

Prevent cross-tenant job access.

Audit failed jobs.

Respect tenant quotas.

# PHASE 17 — External Integrations

### Copilot Prompt 31.17

Integrate Module 31 with Module 28 External Integrations.

Every external integration must be tenant-aware.

Examples:

Payment providers

Mobile money

USSD

SMS

Email

WhatsApp

Government systems

Accounting systems

OAuth

Webhooks

Requirements:

Tenant-specific credentials/configuration where applicable.

Tenant-specific webhook routing.

Tenant-specific external references.

Prevent one tenant's provider credentials from being used for another tenant.

Audit integration configuration.

Respect tenant status.

A suspended tenant must not continue unauthorized external operations.

# PHASE 18 — Smart Identity & IoT

### Copilot Prompt 31.18

Integrate multi-tenancy with:

Module 29 Smart Identity

Module 30 IoT

Every:

Biometric identity

QR identity

RFID identity

Device

Gateway

Sensor

IoT event

must belong to the correct tenant/school context.

Prevent:

Cross-tenant biometric verification.

Cross-school identity lookup.

Cross-tenant device commands.

Cross-tenant telemetry access.

Cross-tenant gateway access.

Test malicious requests intentionally.

# PHASE 19 — Tenant Audit Logging

### Copilot Prompt 31.19

Integrate Module 31 with Audit Logging.

Record tenant lifecycle events:

Creation

Provisioning

Activation

Suspension

Reactivation

Configuration change

Branding change

Domain change

Feature change

Quota change

Administrator change

Export

Backup

Deletion request

Deletion

Platform administrator access

Every event must include:

Tenant

School where applicable

Actor

Action

Timestamp

Correlation ID

Result

Do not allow tenants to delete platform audit records.

# PHASE 20 — Tenant Lifecycle

### Copilot Prompt 31.20

Implement the tenant lifecycle engine.

Support:

PROVISIONING

TRIAL

ACTIVE

PAST_DUE

SUSPENDED

DEACTIVATED

DELETING

DELETED

Requirements:

State transitions must be validated.

Do not allow invalid transitions.

Suspended tenants must have restricted access.

Deactivated tenants must not authenticate normally.

Deletion must require explicit authorized workflow.

Support configurable grace periods.

Support data export before deletion.

Audit every lifecycle transition.

# PHASE 21 — Tenant Data Export

### Copilot Prompt 31.21

Implement tenant data export.

Authorized tenant administrators must be able to request an export of their organization's data.

Export categories may include:

Users

Students

Teachers

Classes

Academic data

Attendance

Results

Finance

Payments

HR

Library

Inventory

Transport

Boarding

Communications

Audit data where permitted

Requirements:

Export must be tenant-scoped.

Never include another tenant's data.

Use background jobs.

Provide export status.

Use secure temporary download links.

Audit export requests.

Respect retention and privacy policies.

# PHASE 22 — Tenant Backup

### Copilot Prompt 31.22

Implement tenant-aware backup architecture.

Support:

Scheduled backups

Tenant-level backup metadata

Backup status

Backup verification

Restore planning

Requirements:

Backups must preserve tenant boundaries.

Backup files must be encrypted.

Backup access must be highly restricted.

Never expose backup credentials.

Record:

Backup ID

Tenant

Timestamp

Status

Storage reference

Checksum/integrity information where appropriate

Do not implement destructive restore operations without explicit authorization safeguards.

# PHASE 23 — Tenant Deletion

### Copilot Prompt 31.23

Implement a safe tenant deletion workflow.

Deletion must be controlled.

Workflow:

Deletion request

↓

Authorization

↓

Validation

↓

Grace period

↓

Data export opportunity

↓

Dependency check

↓

Deletion job

↓

Verification

↓

Final status

Check dependencies:

Payments

Integrations

Backups

Subscriptions

Users

Storage

IoT

Biometrics

Audit records

Requirements:

Never delete immediately from an ordinary API request.

Prevent accidental tenant deletion.

Require elevated authorization.

Audit every step.

Preserve legally/operationally required records according to policy.

# PHASE 24 — Platform Administration

### Copilot Prompt 31.24

Implement the Platform Administration interface.

Platform administrators need authorized capabilities for:

Tenant list

Tenant search

Tenant provisioning

Tenant status

Tenant suspension

Tenant reactivation

Tenant configuration

Tenant usage

Tenant quotas

Tenant feature flags

Tenant health

Tenant integrations

Tenant backups

Tenant exports

Tenant lifecycle

Platform audit

Requirements:

Platform administrators must be strongly protected.

Every cross-tenant action must be audited.

Do not expose tenant secrets.

Do not allow accidental cross-tenant mutation.

Use explicit confirmation for destructive operations.

# PHASE 25 — Tenant Dashboard

### Copilot Prompt 31.25

Implement the Tenant Administration Dashboard.

Display:

Tenant information

Schools

Users

Students

Usage

Storage

API usage

Feature availability

Integrations

Security status

Notifications

Quotas

Subscription reference

Backup status

Exports

Audit

Requirements:

Tenant administrators must see only their tenant.

Platform-only features must not appear as usable controls.

Show quota warnings.

Show suspended/limited features clearly.

# PHASE 26 — Security Testing

### Copilot Prompt 31.26

Perform a comprehensive multi-tenant security audit.

Attempt:

Tenant A → Tenant B data access

Tenant B → Tenant A data access

School A → School B access

IDOR

Tenant ID manipulation

School ID manipulation

JWT manipulation

Session confusion

Tenant switching

Cross-tenant file access

Cross-tenant cache access

Cross-tenant queue processing

Cross-tenant webhook routing

Cross-tenant payment access

Cross-tenant IoT access

Cross-tenant biometric access

Cross-tenant AI queries

Cross-tenant analytics

Privilege escalation

Tenant enumeration

Platform admin abuse

Fix every vulnerability.

Retest every vulnerability.

# PHASE 27 — Automated Isolation Tests

### Copilot Prompt 31.27

Create comprehensive automated tenant-isolation tests.

Create at least:

Tenant A

Tenant B

School A1

School A2

School B1

Users with different roles.

Attempt access to every major resource:

Users

Students

Teachers

Classes

Subjects

Attendance

Exams

Results

Payments

Invoices

Messages

HR

Library

Inventory

Transport

Boarding

Reports

AI

Analytics

Integrations

Biometrics

IoT

Files

Backups

Audit

Every unauthorized cross-boundary request must fail.

Test both:

API level

Service/data-access level

# PHASE 28 — Performance Testing

### Copilot Prompt 31.28

Perform multi-tenant performance testing.

Simulate:

100 tenants

1,000 tenants where architecture permits

Multiple schools per tenant

Large student populations

High API traffic

Large report generation

High payment volume

High notification volume

IoT events

AI requests

Large file storage

Measure:

Latency

Database load

Query performance

Cache performance

Queue performance

Memory

CPU

Connection pool usage

Ensure noisy-neighbor protection.

One tenant must not degrade the entire platform.

# PHASE 29 — Failure Testing

### Copilot Prompt 31.29

Perform failure testing.

Simulate:

Tenant provisioning failure

Database failure

Queue failure

Storage failure

Cache failure

External integration failure

Backup failure

Export failure

Tenant deletion interruption

Tenant suspension

Tenant reactivation

Network interruption

Worker restart

Verify:

No cross-tenant corruption.

No partial unauthorized access.

Jobs can recover safely.

Tenant lifecycle remains consistent.

Failures are auditable.

No tenant is accidentally activated or deleted.

# PHASE 30 — Final Debugging

### Copilot Prompt 31.30

Perform a complete debugging pass on Module 31.

Inspect:

Tenant architecture

Tenant context

Database isolation

Authentication

RBAC

Provisioning

Configuration

Branding

Domains

Feature flags

Quotas

Rate limiting

Storage

Caching

Queues

External integrations

Biometrics

IoT

Analytics

AI

Audit

Backups

Exports

Deletion

Platform administration

Frontend

Look for:

- Cross-tenant data leakage.

- Cross-school leakage.

- Tenant ID trust vulnerabilities.

- IDOR.

- Privilege escalation.

- Cache leakage.

- File leakage.

- Queue leakage.

- Webhook leakage.

- Integration credential leakage.

- AI cross-tenant queries.

- Analytics cross-tenant queries.

- IoT cross-tenant commands.

- Biometric cross-tenant access.

- Partial tenant provisioning.

- Unsafe deletion.

- Missing audit logs.

- Runtime errors.

- TODO comments.

- Placeholder implementations.

- Dead code.

Fix every issue.

Run:

Lint

Type checking

Unit tests

Integration tests

Tenant-isolation tests

Security tests

Performance tests

Failure tests

Build

Repeat until stable.

# PHASE 31 — Documentation

### Copilot Prompt 31.31

Update complete Module 31 documentation.

Document:

Multi-tenant architecture

Tenant hierarchy

Tenant context

Database isolation

Authentication

RBAC

Provisioning

Configuration

Branding

Domains

Feature flags

Quotas

Rate limiting

Storage isolation

Cache isolation

Queues

External integrations

Biometric isolation

IoT isolation

Analytics isolation

AI isolation

Audit

Backups

Exports

Deletion

Platform administration

Security

Monitoring

Testing

Disaster recovery

Document explicitly:

How cross-tenant access is prevented.

How tenant context is resolved.

How tenant deletion works.

How tenant administrators differ from platform administrators.

Never document actual credentials or secrets.

# FINAL ENGINEERING REVIEW

### Copilot Prompt 31.32

Perform the final engineering review for SAIS Module 31.

Verify:

1. Multi-tenant architecture

2. Tenant hierarchy

3. Tenant context

4. Database isolation

5. Authentication

6. RBAC

7. Provisioning

8. Configuration

9. Branding

10. Domains

11. Feature flags

12. Quotas

13. Rate limiting

14. Storage isolation

15. Cache isolation

16. Background jobs

17. External integrations

18. Smart Identity isolation

19. IoT isolation

20. Analytics isolation

21. AI isolation

22. Audit logging

23. Lifecycle management

24. Data export

25. Backup architecture

26. Deletion workflow

27. Platform administration

28. Tenant dashboard

29. Security

30. Performance

31. Failure recovery

32. Testing

33. Documentation

Check specifically:

- No cross-tenant data access.

- No cross-school data access.

- No tenant ID trust vulnerabilities.

- No IDOR.

- No privilege escalation.

- No cache leakage.

- No storage leakage.

- No queue leakage.

- No webhook leakage.

- No integration credential leakage.

- No AI cross-tenant access.

- No analytics cross-tenant access.

- No IoT cross-tenant access.

- No biometric cross-tenant access.

- No unsafe tenant deletion.

- No partial provisioning corruption.

- No TODO comments.

- No placeholder implementations.

- No runtime errors.

- No unresolved warnings.

Fix every issue.

Run the complete test suite.

Do not begin Module 32.

# MODULE 31 — RELEASE GATE

### Copilot Prompt 31.33

Perform the Module 31 release-readiness gate.

Answer every item with PASS or FAIL.

1. Multi-tenant architecture works.

2. Tenant context works.

3. Database isolation works.

4. Authentication works.

5. RBAC works.

6. Tenant provisioning works.

7. Tenant configuration works.

8. Tenant branding works.

9. Tenant domains work.

10. Feature flags work.

11. Resource quotas work.

12. Tenant rate limiting works.

13. Storage isolation works.

14. Cache isolation works.

15. Background-job isolation works.

16. External integrations are tenant-safe.

17. Smart Identity is tenant-safe.

18. IoT is tenant-safe.

19. Analytics is tenant-safe.

20. AI is tenant-safe.

21. Audit logging works.

22. Tenant lifecycle works.

23. Tenant export works.

24. Backup architecture works.

25. Deletion workflow is protected.

26. Platform administration works.

27. Tenant dashboard works.

28. Security tests pass.

29. Tenant-isolation tests pass.

30. Performance tests pass.

31. Failure tests pass.

32. Unit tests pass.

33. Integration tests pass.

34. Database migrations work.

35. Build passes.

36. No cross-tenant leakage exists.

37. No cross-school leakage exists.

38. No IDOR exists.

39. No privilege escalation exists.

40. No tenant credentials leak.

41. No runtime errors exist.

42. No lint errors exist.

43. No TODO comments remain.

44. No placeholder implementations remain.

45. No unresolved warnings remain.

46. Documentation is complete.

47. Module is production-ready.

If ANY item is FAIL:

STOP.

Do not begin Module 32.

Identify the failure.

Fix it.

Run the relevant tests.

Run the complete test suite.

Repeat the release gate until ALL items are PASS.

Only then output exactly:

MULTI-TENANT MODULE APPROVED

No errors remain.

Module 31 is complete.

Ready for Module 32.

# Git Commit Gate

### Copilot Prompt 31.34

Create the final Git commit for Module 31.

Before committing:

1. Check git status.

2. Review all changed files.

3. Remove accidental files.

4. Confirm no secrets are committed.

5. Run lint.

6. Run type checking.

7. Run unit tests.

8. Run integration tests.

9. Run tenant-isolation tests.

10. Run security tests.

11. Run performance tests.

12. Run failure tests.

13. Run build.

14. Verify database migrations.

15. Verify Authentication.

16. Verify RBAC.

17. Verify Finance.

18. Verify Payments.

19. Verify Communication.

20. Verify Analytics.

21. Verify AI.

22. Verify Smart Identity.

23. Verify IoT.

24. Verify External Integrations.

25. Verify Audit Logging.

26. Verify documentation.

Create the Conventional Commit:

feat(saas): implement multi-tenant platform architecture

Do not push to remote unless explicitly instructed.

Report:

Commit hash

Files changed

Tests passed

Coverage

Tenant-isolation status

Security status

Performance status

Failure-recovery status

Build status

## Next Module

After Copilot reports:

MULTI-TENANT MODULE APPROVED

and all 47 release-gate checks are PASS, the next module is:

# SAIS Module 32 — Subscription & Billing Management

Module 32

│

├── Subscription Plans

├── Free Plan

├── Premium Plan

├── Enterprise Plan

├── Plan Features

├── Plan Limits

├── Tenant Subscription

├── Subscription Lifecycle

├── Trial Management

├── Billing Periods

├── Invoices

├── Subscription Payments

├── Payment Verification

├── Failed Payments

├── Grace Periods

├── Subscription Suspension

├── Subscription Renewal

├── Upgrade

├── Downgrade

├── Plan Proration

├── Usage Metering

├── Usage-Based Limits

├── Billing History

├── Receipts

├── Tax Configuration

├── Discounts

├── Coupons

├── Enterprise Contracts

├── Billing Notifications

├── Revenue Analytics

└── Platform Billing Administration

Important: Module 32 should build on the tenant architecture from Module 31 rather than creating another billing/customer hierarchy. The Tenant remains the SaaS customer boundary; the subscription system associates plans and billing state with that tenant.