# SAIS Module 32 — Subscription & Billing Management

Module ID: SAIS-BILLING-001
Epic: Enterprise SaaS
Dependencies: Module 31 — Multi-Tenant SaaS Architecture
Branch: feature/subscription-billing

This module turns SAIS into a commercially deployable SaaS platform.

The architecture should remain:

SAIS Platform

│

├── Tenant A

│      └── Subscription A

│

├── Tenant B

│      └── Subscription B

│

└── Tenant C

└── Subscription C

Important: Billing must never become a second tenant system. Tenant remains the authoritative customer boundary.

# PHASE 1 — Billing Architecture

### Copilot Prompt 32.1

We are beginning SAIS Module 32:

Subscription & Billing Management.

Do not implement code yet.

First inspect the complete SAIS architecture, especially:

Module 31 Multi-Tenant SaaS

Authentication

RBAC

Tenant management

Feature flags

Resource quotas

Payment processing

Invoices

Receipts

Financial reporting

Notifications

External integrations

Audit logging

Design a production-grade SaaS subscription and billing architecture.

The system must support:

Free

Trial

Premium

Enterprise

Custom enterprise plans

Subscription lifecycle

Billing periods

Usage metering

Plan limits

Feature entitlements

Invoices

Payment records

Payment verification

Failed payments

Grace periods

Suspension

Renewal

Upgrade

Downgrade

Cancellation

Discounts

Coupons

Taxes

Receipts

Billing notifications

Revenue analytics

Platform billing administration

CRITICAL:

Tenant remains the authoritative SaaS customer.

Do not create a duplicate customer/organization hierarchy.

Subscription state must not be controlled by the frontend.

Feature entitlements must be enforced server-side.

Billing status must be authoritative.

Payment confirmation must come from trusted payment verification.

Do not mark payments successful solely because the client reports success.

Support payment-provider abstraction.

Do not hard-code a single payment provider.

Design:

Database

Subscription engine

Plan engine

Entitlements

Usage metering

Payment abstraction

Invoice architecture

Webhook architecture

Notifications

Quotas

Feature flags

Security

Audit

Reporting

Failure recovery

Testing

Do not write implementation code yet.

Return the architecture and wait.

# PHASE 2 — Database Design

### Copilot Prompt 32.2

Implement the database architecture for Module 32.

First inspect all existing models.

Do not duplicate existing tenant, payment, invoice, or user entities unnecessarily.

Create or extend entities required for:

SubscriptionPlan

PlanFeature

PlanLimit

PlanPrice

Subscription

SubscriptionItem

SubscriptionStatusHistory

BillingPeriod

BillingCycle

Invoice

InvoiceItem

Payment

PaymentAttempt

PaymentProvider

PaymentTransaction

PaymentWebhookEvent

PaymentMethodReference

Coupon

Discount

TaxConfiguration

BillingAddress

UsageMetric

UsageRecord

UsageSummary

Entitlement

TenantEntitlement

SubscriptionNotification

BillingEvent

RefundReference where appropriate

Requirements:

Every subscription belongs to exactly one tenant.

Every billing record must be tenant-scoped.

Use immutable financial transaction references.

Prevent duplicate provider transaction IDs.

Support idempotency.

Support audit timestamps.

Do not store sensitive payment credentials.

Do not store raw card data.

Use provider tokens/references where applicable.

Do not create migrations yet.

# PHASE 3 — Subscription Plans

### Copilot Prompt 32.3

Implement the subscription-plan system.

Support plans such as:

FREE

TRIAL

PREMIUM

ENTERPRISE

CUSTOM

Each plan may define:

Price

Currency

Billing interval

Included features

Usage limits

Storage limits

User limits

Student limits

API limits

AI limits

IoT limits

SMS limits

Email limits

Report limits

Support level

Trial period

Grace period

Requirements:

Plans must be configurable.

Do not hard-code pricing throughout application code.

Plans must have version-safe configuration.

Do not modify historical invoices when plan configuration changes.

Support active/inactive plans.

Audit plan changes.

# PHASE 4 — Feature Entitlements

### Copilot Prompt 32.4

Implement the subscription entitlement system.

Entitlements determine whether a tenant can use features such as:

Students

Attendance

Exams

Finance

Payments

USSD

Mobile money

Communication

HR

Library

Inventory

Transport

Boarding

Analytics

AI

Biometrics

IoT

Advanced reporting

API access

Requirements:

Entitlements must be checked server-side.

Frontend feature visibility is only a convenience.

A tenant must not access a feature through direct API calls when the subscription does not include it.

Integrate with Module 31 feature flags.

Define clear precedence:

Platform availability

↓

Subscription entitlement

↓

Tenant feature configuration

↓

School permissions

Audit entitlement changes.

# PHASE 5 — Subscription Lifecycle

### Copilot Prompt 32.5

Implement the subscription lifecycle engine.

Support:

TRIALING

ACTIVE

PAST_DUE

GRACE_PERIOD

SUSPENDED

CANCELLED

EXPIRED

INCOMPLETE

REQUIRES_ACTION

Requirements:

Validate all state transitions.

Prevent invalid transitions.

Support:

New subscription

Renewal

Upgrade

Downgrade

Cancellation

Reactivation

Expiration

Payment failure

Payment recovery

Trial expiration

Grace-period expiration

Every state transition must be auditable.

Do not allow frontend clients to directly set subscription status.

# PHASE 6 — Trial Management

### Copilot Prompt 32.6

Implement trial management.

Support:

Trial duration

Trial start

Trial end

Trial plan

Trial entitlements

Trial usage

Trial expiration

Trial conversion

Requirements:

A tenant may not repeatedly create unlimited trials unless explicitly configured.

Prevent trial abuse.

Trial expiration must trigger a controlled transition.

Notify tenant administrators before expiration.

Do not delete tenant data merely because a trial expires.

Integrate with Module 31 tenant lifecycle.

# PHASE 7 — Billing Cycles

### Copilot Prompt 32.7

Implement billing-cycle management.

Support:

Monthly

Quarterly

Annual

Custom enterprise periods where required

Requirements:

Correct billing period boundaries.

Timezone-aware billing dates.

Leap-year handling.

Month-length differences.

Renewal dates.

Grace periods.

Avoid duplicate billing.

Use idempotency for billing jobs.

Do not use naive date arithmetic.

# PHASE 8 — Invoice Engine

### Copilot Prompt 32.8

Implement the invoice engine.

Support:

Invoice creation

Invoice numbering

Invoice items

Subtotal

Discount

Tax

Total

Currency

Due date

Billing period

Payment status

Outstanding balance

Paid amount

Refund amount where applicable

Requirements:

Invoices must be immutable after finalization except through controlled adjustments.

Never silently alter financial history.

Use decimal-safe monetary calculations.

Never use floating-point arithmetic for financial amounts.

Prevent duplicate invoices.

Invoice numbers must follow configurable safe numbering rules.

Audit invoice lifecycle.

# PHASE 9 — Usage Metering

### Copilot Prompt 32.9

Implement usage metering.

Track configurable metrics:

Active users

Students

Teachers

Storage

API requests

AI requests

SMS

Email

IoT devices

Biometric devices

Reports

Exports

Other billable resources

Requirements:

Usage records must be tenant-scoped.

Prevent duplicate usage events.

Support idempotency.

Support aggregation.

Support billing-period boundaries.

Support usage snapshots.

Do not trust client-reported usage.

Where possible calculate usage from authoritative server-side events.

# PHASE 10 — Quota Enforcement

### Copilot Prompt 32.10

Integrate Module 32 with Module 31 resource quotas.

Subscription plan limits must determine tenant resource limits where applicable.

Support:

Hard limits

Soft limits

Warnings

Grace thresholds

Overage behavior

Requirements:

Server-side enforcement.

Prevent quota bypass.

Do not allow users to switch tenant context to bypass quotas.

Return clear errors when a limit is reached.

Record quota violations.

Avoid race conditions when usage increments concurrently.

# PHASE 11 — Payment Provider Abstraction

### Copilot Prompt 32.11

Implement a provider-neutral payment architecture.

Create interfaces for:

PaymentProvider

PaymentIntentProvider

PaymentVerificationProvider

RefundProvider

WebhookProvider

PaymentStatusProvider

Support adapters for future providers.

Existing SAIS payment integrations may include:

Mobile money

USSD

Bank transfer

Card provider where applicable

Monime

Afrimoney

Orange Money

Requirements:

Do not hard-code provider-specific logic into billing services.

Provider credentials remain server-side.

Provider failures must not corrupt subscription state.

Payment provider status must be verified before applying financial state changes.

# PHASE 12 — Payment Processing

### Copilot Prompt 32.12

Implement subscription payment processing.

Workflow:

Invoice created

↓

Payment initiated

↓

Provider transaction created

↓

Payment pending

↓

Provider verification

↓

Payment confirmed

↓

Payment recorded

↓

Invoice updated

↓

Subscription updated

↓

Entitlements updated

↓

Receipt generated

Requirements:

Use idempotency.

Never trust client success messages.

Handle:

Pending

Success

Failed

Cancelled

Expired

Unknown

Reversed

Refunded

Duplicate callbacks

Payment verification failure

Every financial transition must be auditable.

# PHASE 13 — Webhooks

### Copilot Prompt 32.13

Implement secure payment webhook processing.

Requirements:

Verify webhook authenticity/signature where supported.

Reject unsigned or invalid events where verification is required.

Store provider event IDs.

Implement idempotent processing.

Prevent replay.

Validate event type.

Validate tenant/payment mapping.

Never trust tenant IDs supplied blindly by webhook payloads.

Handle duplicate webhooks safely.

Handle out-of-order events.

Audit webhook processing.

Do not expose webhook secrets.

# PHASE 14 — Failed Payments

### Copilot Prompt 32.14

Implement failed-payment management.

Support:

Payment failure

Retry

Grace period

Payment recovery

Subscription suspension

Notification

Final expiration

Requirements:

Configurable retry policy.

Do not retry indefinitely.

Avoid duplicate charges.

Track every attempt.

Notify tenant administrators.

Do not immediately destroy tenant data after payment failure.

Integrate subscription state with Module 31 tenant restrictions.

# PHASE 15 — Upgrade & Downgrade

### Copilot Prompt 32.15

Implement subscription upgrade and downgrade.

Support:

Free → Premium

Premium → Enterprise

Enterprise → Custom

Premium → Free

Enterprise → Premium

Other valid plan transitions

Requirements:

Validate target plan.

Calculate applicable billing adjustment.

Support configurable proration policy.

Never silently change financial records.

Upgrade entitlements safely.

Downgrade must account for resources exceeding the new plan limits.

Do not automatically delete tenant data when downgrading.

Notify tenant administrators about affected limits/features.

# PHASE 16 — Cancellation

### Copilot Prompt 32.16

Implement subscription cancellation.

Support:

Immediate cancellation

End-of-period cancellation

Cancellation reason

Cancellation confirmation

Renewal prevention

Graceful entitlement transition

Requirements:

Require authorization.

Do not delete tenant data.

Preserve invoices and payment history.

Prevent accidental cancellation.

Audit cancellation.

Notify tenant administrators.

Integrate with tenant lifecycle without automatically deleting the tenant.

# PHASE 17 — Discounts & Coupons

### Copilot Prompt 32.17

Implement discounts and coupons.

Support:

Percentage discounts

Fixed discounts

Time-limited discounts

Plan-specific discounts

Tenant-specific discounts

Promotional codes

Enterprise negotiated pricing

Requirements:

Validate expiration.

Validate usage limits.

Prevent coupon abuse.

Do not allow negative invoice totals unless explicitly supported.

Record applied discounts permanently on finalized invoices.

Do not change historical invoices when coupon configuration changes.

# PHASE 18 — Tax Configuration

### Copilot Prompt 32.18

Implement configurable tax handling.

Support:

Tax-inclusive pricing

Tax-exclusive pricing

Tax rates

Tax exemptions where applicable

Tenant billing location

Invoice tax calculation

Requirements:

Do not hard-code country-specific tax assumptions.

Use configurable tax policies.

Use decimal-safe calculations.

Record the applied tax rate on finalized invoices.

Do not recalculate historical invoices when tax configuration changes.

# PHASE 19 — Receipts

### Copilot Prompt 32.19

Integrate subscription billing with the existing Digital Receipt system.

Generate receipts after confirmed payments.

Receipt must contain:

Receipt number

Tenant

Invoice

Payment reference

Amount

Currency

Payment method

Date

Status

Requirements:

Never generate a paid receipt before payment confirmation.

Prevent duplicate receipts.

Support PDF generation.

Support email/SMS notifications through existing communication infrastructure.

Audit receipt generation.

# PHASE 20 — Billing Notifications

### Copilot Prompt 32.20

Implement billing notifications.

Notify tenant administrators for:

Trial starting

Trial ending soon

Trial expired

Invoice generated

Invoice due

Payment pending

Payment successful

Payment failed

Payment retry

Grace period started

Subscription suspension

Subscription renewal

Upgrade

Downgrade

Cancellation

Requirements:

Use existing notification infrastructure.

Respect tenant notification settings.

Avoid notification storms.

Prevent duplicate notifications.

Audit important billing notifications.

# PHASE 21 — Billing Dashboard

### Copilot Prompt 32.21

Implement the Tenant Billing Dashboard.

Display:

Current plan

Subscription status

Billing cycle

Next billing date

Current usage

Plan limits

Usage percentage

Invoices

Payments

Outstanding balance

Payment history

Receipts

Available plans

Upgrade options

Downgrade options

Cancellation options

Requirements:

Tenant administrators only.

Never expose other tenants' billing information.

Do not expose provider secrets.

Do not allow frontend manipulation of subscription status.

# PHASE 22 — Platform Billing Administration

### Copilot Prompt 32.22

Implement Platform Billing Administration.

Platform administrators need authorized access to:

Subscription list

Plans

Plan configuration

Tenant subscriptions

Invoices

Payments

Failed payments

Usage

Revenue

Coupons

Discounts

Taxes

Billing events

Webhook events

Refund references

Subscription lifecycle

Requirements:

All cross-tenant billing access must be explicitly privileged.

Audit every administrative financial action.

Never expose payment credentials.

Do not allow arbitrary financial record modification.

Use controlled adjustment workflows.

# PHASE 23 — Revenue Analytics

### Copilot Prompt 32.23

Implement SaaS billing analytics.

Support metrics such as:

Monthly recurring revenue

Annual recurring revenue

Active subscriptions

Trial conversions

Churn

Upgrade rate

Downgrade rate

Failed payment rate

Recovery rate

Average revenue per tenant

Plan distribution

Outstanding invoices

Collected revenue

Revenue trends

Requirements:

Separate operational financial records from analytics aggregates.

Do not alter financial records through analytics.

Respect tenant/platform authorization.

Use accurate monetary calculations.

# PHASE 24 — Security Testing

### Copilot Prompt 32.24

Perform a comprehensive security audit of Module 32.

Test:

Subscription manipulation

Plan entitlement bypass

Tenant billing access

Cross-tenant invoice access

Cross-tenant payment access

Coupon abuse

Webhook spoofing

Webhook replay

Webhook duplication

Payment status spoofing

Client-side payment confirmation spoofing

IDOR

Privilege escalation

Rate-limit bypass

Usage-meter manipulation

Quota bypass

Invoice manipulation

Receipt manipulation

Provider credential leakage

Subscription-status manipulation

Fix every vulnerability.

Retest every vulnerability.

# PHASE 25 — Financial Integrity Testing

### Copilot Prompt 32.25

Perform financial integrity testing.

Test:

Duplicate payments

Duplicate invoices

Duplicate webhooks

Out-of-order webhooks

Failed payments

Payment reversals

Refund references

Concurrent payments

Concurrent usage updates

Subscription renewal races

Upgrade races

Downgrade races

Trial expiration races

Grace-period races

Currency calculations

Tax calculations

Discount calculations

Proration calculations

Requirements:

No duplicate financial transactions.

No negative balances caused by race conditions.

No lost payments.

No incorrect subscription activation.

No unauthorized entitlement activation.

All financial operations must be idempotent where appropriate.

# PHASE 26 — Tenant Isolation Testing

### Copilot Prompt 32.26

Create comprehensive tenant-isolation tests for billing.

Create:

Tenant A

Tenant B

Different administrators

Different subscriptions

Different invoices

Different payments

Different usage

Different plans

Attempt:

Tenant A → Tenant B invoice access

Tenant A → Tenant B payment access

Tenant A → Tenant B subscription modification

Tenant A → Tenant B usage access

Tenant A → Tenant B receipt access

Tenant A → Tenant B coupon access

Tenant A → Tenant B billing dashboard access

Every unauthorized request must fail.

Also test Platform Administrator privileges separately.

# PHASE 27 — Performance Testing

### Copilot Prompt 32.27

Perform billing performance testing.

Simulate:

Large tenant population

High invoice volume

High payment volume

Large webhook volume

High usage-meter volume

Many concurrent renewals

Many concurrent payment callbacks

Large analytics queries

Measure:

Latency

Database load

Queue load

Webhook processing latency

Invoice generation latency

Usage aggregation latency

Subscription update latency

Ensure billing processing does not become a platform-wide bottleneck.

# PHASE 28 — Failure Recovery

### Copilot Prompt 32.28

Perform billing failure testing.

Simulate:

Payment provider outage

Webhook outage

Database outage

Queue outage

Invoice generation failure

Receipt generation failure

Notification failure

Usage-meter failure

Subscription worker crash

Duplicate webhook

Delayed webhook

Out-of-order webhook

Network interruption

Verify:

No duplicate charges.

No duplicate invoices.

No incorrect subscription activation.

No entitlement corruption.

No lost billing events without detection.

Failed jobs can safely retry.

Financial records remain consistent.

# PHASE 29 — Final Debugging

### Copilot Prompt 32.29

Perform a complete debugging pass on Module 32.

Inspect:

Plans

Subscriptions

Entitlements

Billing cycles

Trials

Invoices

Payments

Payment providers

Webhooks

Usage

Quotas

Upgrades

Downgrades

Cancellation

Discounts

Coupons

Taxes

Receipts

Notifications

Billing dashboard

Platform billing

Analytics

Security

Audit

Look for:

- Payment status spoofing.

- Duplicate transactions.

- Duplicate invoices.

- Webhook replay.

- Webhook spoofing.

- Cross-tenant billing access.

- Entitlement bypass.

- Quota bypass.

- Financial race conditions.

- Floating-point monetary calculations.

- Incorrect date calculations.

- Credential leakage.

- Missing idempotency.

- Missing audit logs.

- Runtime errors.

- TODO comments.

- Placeholder implementations.

- Dead code.

Fix everything.

Run:

Lint

Type checking

Unit tests

Integration tests

Security tests

Financial integrity tests

Tenant-isolation tests

Performance tests

Failure-recovery tests

Build

Repeat until stable.

# PHASE 30 — Documentation

### Copilot Prompt 32.30

Update complete Module 32 documentation.

Document:

Subscription architecture

Plans

Entitlements

Trials

Billing cycles

Invoices

Payments

Provider abstraction

Webhooks

Usage metering

Quotas

Upgrades

Downgrades

Cancellation

Discounts

Coupons

Taxes

Receipts

Notifications

Billing dashboard

Platform administration

Revenue analytics

Security

Idempotency

Failure recovery

Tenant isolation

Testing

Document clearly:

How payment confirmation works.

How webhook verification works.

How subscription state changes.

How entitlements are enforced.

How failed payments are handled.

How duplicate payment events are prevented.

Never document actual payment credentials or secrets.

# FINAL ENGINEERING REVIEW

### Copilot Prompt 32.31

Perform the final engineering review for SAIS Module 32.

Verify:

1. Subscription plans

2. Feature entitlements

3. Subscription lifecycle

4. Trial management

5. Billing cycles

6. Invoice engine

7. Usage metering

8. Quota enforcement

9. Payment provider abstraction

10. Payment processing

11. Webhooks

12. Failed payments

13. Upgrades

14. Downgrades

15. Cancellation

16. Discounts

17. Coupons

18. Tax configuration

19. Receipts

20. Notifications

21. Tenant billing dashboard

22. Platform billing administration

23. Revenue analytics

24. Authentication

25. RBAC

26. Tenant isolation

27. Audit logging

28. Security

29. Financial integrity

30. Performance

31. Failure recovery

32. Tests

33. Documentation

Check specifically:

- No payment status spoofing.

- No duplicate transactions.

- No duplicate invoices.

- No webhook replay vulnerability.

- No webhook spoofing.

- No cross-tenant billing access.

- No entitlement bypass.

- No quota bypass.

- No financial race conditions.

- No floating-point monetary calculations.

- No credential leakage.

- No missing idempotency.

- No unsafe subscription transitions.

- No runtime errors.

- No TODO comments.

- No placeholder implementations.

- No unresolved warnings.

Fix every issue.

Run the complete test suite.

Do not begin Module 33.

# MODULE 32 — RELEASE GATE

### Copilot Prompt 32.32

Perform the Module 32 release-readiness gate.

Answer every item with PASS or FAIL.

1. Subscription plans work.

2. Entitlements work.

3. Subscription lifecycle works.

4. Trials work.

5. Billing cycles work.

6. Invoice generation works.

7. Usage metering works.

8. Quotas work.

9. Payment provider abstraction works.

10. Payment processing works.

11. Webhooks work.

12. Webhook verification works.

13. Failed payment handling works.

14. Upgrade works.

15. Downgrade works.

16. Cancellation works.

17. Discounts work.

18. Coupons work.

19. Tax calculation works.

20. Receipts work.

21. Billing notifications work.

22. Tenant billing dashboard works.

23. Platform billing administration works.

24. Revenue analytics works.

25. Tenant isolation works.

26. Authentication works.

27. RBAC works.

28. Audit logging works.

29. Security tests pass.

30. Financial integrity tests pass.

31. Tenant-isolation tests pass.

32. Performance tests pass.

33. Failure-recovery tests pass.

34. Unit tests pass.

35. Integration tests pass.

36. Database migrations work.

37. Build passes.

38. No duplicate financial transactions exist.

39. No payment spoofing exists.

40. No webhook replay vulnerability exists.

41. No cross-tenant billing leakage exists.

42. No entitlement bypass exists.

43. No quota bypass exists.

44. No credentials leak.

45. No runtime errors exist.

46. No lint errors exist.

47. No TODO comments remain.

48. No placeholder implementations remain.

49. No unresolved warnings remain.

50. Documentation is complete.

51. Module is production-ready.

If ANY item is FAIL:

STOP.

Do not begin Module 33.

Identify the failure.

Fix it.

Run the relevant tests.

Run the complete test suite.

Repeat the release gate until ALL items are PASS.

Only then output exactly:

BILLING MODULE APPROVED

No errors remain.

Module 32 is complete.

Ready for Module 33.

# Git Commit Gate

### Copilot Prompt 32.33

Create the final Git commit for Module 32.

Before committing:

1. Check git status.

2. Review all changed files.

3. Remove accidental files.

4. Confirm no payment credentials or secrets are committed.

5. Run lint.

6. Run type checking.

7. Run unit tests.

8. Run integration tests.

9. Run security tests.

10. Run financial integrity tests.

11. Run tenant-isolation tests.

12. Run performance tests.

13. Run failure-recovery tests.

14. Run build.

15. Verify database migrations.

16. Verify Module 31 tenant integration.

17. Verify payment integration.

18. Verify notification integration.

19. Verify audit logging.

20. Verify analytics.

21. Verify documentation.

Create the Conventional Commit:

feat(billing): implement SaaS subscription and billing management

Do not push to remote unless explicitly instructed.

Report:

Commit hash

Files changed

Tests passed

Coverage

Financial integrity status

Tenant-isolation status

Security status

Performance status

Build status

# Next Module

Only after Copilot reports:

BILLING MODULE APPROVED

with all 51 release-gate checks = PASS, proceed to:

## SAIS Module 33 — SaaS Platform Administration & System Monitoring

This module will provide the control center above all tenants:

SAIS PLATFORM

│

├── Platform Dashboard

├── Tenant Management

├── Subscription Management

├── Revenue Monitoring

├── System Health

├── Infrastructure Monitoring

├── API Monitoring

├── Queue Monitoring

├── Database Monitoring

├── Storage Monitoring

├── Security Monitoring

├── Audit Monitoring

├── Error Monitoring

├── Incident Management

├── Platform Configuration

├── Feature Management

├── System-wide Notifications

├── Maintenance Mode

├── Service Status

├── Backup Monitoring

├── Disaster Recovery

└── Platform Administration

Do not start Module 33 until Module 32 passes the release gate and the Git commit checkpoint.