# SAIS Module 42 — IoT Smart School Features

Roadmap: Level 14 — Advanced Integrations
Module: 42 of 46 major feature modules
Focus: Smart ID cards, RFID, smart classroom devices, IoT telemetry, and secure device integration.

We will not build a separate IoT system. It must integrate with SAIS's existing identity, attendance, school, tenant, security, audit, and analytics infrastructure.

Use the prompts below one stage at a time. Do not give the next prompt until the current stage passes its tests.

## Stage 42.0 — Complete Preflight

We are beginning SAIS Module 42.

MODULE 42 — IoT SMART SCHOOL FEATURES

This module belongs to Level 14 — Advanced Integrations.

Target capabilities:

1. Smart ID cards

2. RFID-based identification

3. RFID attendance

4. Smart classroom devices

5. IoT device registration

6. Device authentication

7. Device health monitoring

8. Device telemetry

9. Event ingestion

10. Offline event synchronization

11. Device-to-student association

12. Device-to-classroom association

13. Smart-school event processing

14. Audit logging

15. Security monitoring

16. Tenant isolation

IMPORTANT:

This is an existing SAIS application.

Do NOT create a new project.

Do NOT replace existing architecture.

Do NOT duplicate existing modules.

Do NOT rewrite working functionality.

Do NOT implement anything yet.

First inspect the complete existing SAIS codebase.

Inspect:

- Project structure

- Frontend

- Backend

- Database

- Authentication

- RBAC

- Multi-tenancy

- User management

- Student management

- Teacher management

- Class management

- Attendance

- Academic years

- Timetable

- Security

- Audit logging

- Notifications

- Analytics

- API architecture

- Webhooks

- Background jobs

- Queues

- External integrations

- Device integrations

- Biometric integration from Module 41

- Existing QR functionality

- Existing identity infrastructure

- Existing attendance infrastructure

- Existing monitoring infrastructure

- Existing environment configuration

- Testing infrastructure

Determine whether any IoT, RFID, NFC, smart-card, device, telemetry, or hardware functionality already exists.

Determine:

A. Existing reusable infrastructure.

B. Existing device-related functionality.

C. Existing attendance infrastructure.

D. Existing identity infrastructure.

E. Existing security mechanisms.

F. Existing tenant-isolation mechanisms.

G. Existing event-processing mechanisms.

H. Existing background jobs.

I. Existing webhook infrastructure.

J. Existing audit infrastructure.

K. Missing functionality.

L. Files that need modification.

M. Files that must remain untouched.

N. Dependencies.

O. Architectural risks.

P. Security risks.

Q. Privacy risks.

R. Performance risks.

Do NOT modify files.

Do NOT install packages.

Do NOT create migrations.

Do NOT implement code.

Return a detailed Module 42 preflight report.

End with:

MODULE 42 PREFLIGHT COMPLETE

STOP.

# Stage 42.1 — Architecture

Proceed to Stage 42.1.

Do NOT implement code.

Using the existing SAIS architecture, design Module 42.

The architecture should conceptually support:

Smart ID / RFID Device

↓

Device Authentication

↓

IoT Gateway

↓

Tenant Resolution

↓

Device Authorization

↓

Event Validation

↓

Event Processing

↓

Existing SAIS Domain Service

↓

Attendance / Access / Classroom / Asset Event

↓

Audit + Analytics

Design the architecture for:

1. Smart ID cards

2. RFID readers

3. NFC-compatible identification where appropriate

4. Classroom IoT devices

5. Environmental sensors where applicable

6. Device telemetry

7. Device health

8. Device events

9. Offline devices

10. Event synchronization

11. Device-to-student relationships

12. Device-to-classroom relationships

Security requirements:

- Every device belongs to exactly one tenant.

- Devices require authenticated communication.

- Devices must have revocable credentials.

- Devices cannot arbitrarily change their tenant.

- Devices cannot directly modify arbitrary SAIS tables.

- IoT devices must communicate through controlled APIs/gateways.

- Existing RBAC must remain authoritative.

- Existing business rules must remain authoritative.

- Events must be validated.

- Events must be idempotent.

- Replay attacks must be prevented.

- Device credentials must never be exposed.

- Secrets must never be stored in source code.

- Sensitive student information must not be transmitted unnecessarily.

Do not store unnecessary personal information on RFID cards.

Prefer an opaque identifier/token rather than storing sensitive student information directly on the card.

Define:

- Architecture

- Components

- Device lifecycle

- Authentication

- Authorization

- Event model

- Telemetry model

- Synchronization

- Failure handling

- Security boundaries

- Privacy boundaries

- Tenant isolation

- Audit model

- Monitoring

- Testing strategy

Do not modify files.

STOP after the architecture specification.

# Stage 42.2 — Architecture Security Review

Review Module 42 against the existing SAIS architecture.

Do NOT implement anything.

Verify:

1. No duplicate attendance system.

2. No duplicate authentication.

3. No duplicate RBAC.

4. No duplicate tenant architecture.

5. No unrestricted IoT API.

6. No unauthenticated device communication.

7. No cross-tenant device access.

8. No cross-tenant event ingestion.

9. No arbitrary database writes from devices.

10. No sensitive student data stored unnecessarily on RFID cards.

11. No plaintext device credentials.

12. No replay vulnerability.

13. No event spoofing vulnerability.

14. No insecure webhook.

15. No unauthorized device registration.

16. No unauthorized device replacement.

17. No privilege escalation.

18. No audit bypass.

19. No unlimited telemetry ingestion.

20. No uncontrolled background jobs.

Verify that Module 42 can coexist with:

- Manual attendance

- QR attendance

- Biometric attendance

- Existing student identification

- Existing security

- Existing analytics

If any issue exists:

STOP and report it.

If architecture is sound, output exactly:

MODULE 42 ARCHITECTURE APPROVED

STOP.

# Stage 42.3 — Data Model

Proceed to Stage 42.3.

Design the Module 42 data model.

Do NOT create migrations yet.

Determine the minimum entities required.

Potential entities:

IoTDevice

IoTDeviceCredential

IoTDeviceType

IoTDeviceAssignment

RFIDCard

RFIDAssignment

IoTEvent

IoTTelemetry

IoTSyncJob

IoTDeviceHeartbeat

IoTDeviceError

IoTCommand

IoTCommandResult

Every appropriate entity must be tenant-scoped.

Define:

- Primary keys

- Foreign keys

- Unique constraints

- Indexes

- Tenant constraints

- Device status

- Device type

- Assignment status

- Event ID

- Idempotency key

- Device timestamp

- Server timestamp

- Telemetry retention

- Audit requirements

- Soft deletion where appropriate

RFID cards must not contain unnecessary personal information.

Use opaque identifiers where possible.

Do not implement migrations.

Return the proposed schema and explain every entity.

STOP.

# Stage 42.4 — Device Management

Implement Stage 42.4.

Create the IoT device management functionality using the approved architecture.

Support:

- Device registration

- Device activation

- Device deactivation

- Device suspension

- Device replacement

- Device reassignment where authorized

- Device health

- Device heartbeat

- Device status

- Device deletion/decommissioning

Device states:

REGISTERED

ACTIVE

INACTIVE

SUSPENDED

OFFLINE

ERROR

DECOMMISSIONED

Requirements:

Only authorized administrators can register devices.

Every device belongs to one tenant.

Device credentials must never be returned through ordinary API responses.

All administrative actions must be audited.

Test:

- Authorization

- Tenant isolation

- Device lifecycle

- Credential protection

- Duplicate device registration

- Decommissioned device access

Run lint, type checking, tests, and build.

STOP if anything fails.

# Stage 42.5 — Device Authentication

Implement Stage 42.5.

Implement secure IoT device authentication.

The design must support secure device credentials appropriate to the existing SAIS infrastructure.

Consider:

- API keys where appropriate

- Rotatable device secrets

- Signed requests

- Short-lived credentials where appropriate

- Certificate-based authentication if supported by the architecture

Requirements:

1. Never hard-code secrets.

2. Never log secrets.

3. Never expose credentials to normal users.

4. Support credential rotation.

5. Support credential revocation.

6. Reject inactive devices.

7. Reject suspended devices.

8. Reject decommissioned devices.

9. Reject devices belonging to another tenant.

10. Audit authentication failures.

Add rate limiting and abuse protection.

Test:

- valid credentials

- invalid credentials

- revoked credentials

- rotated credentials

- suspended device

- wrong tenant

- replayed request

- malformed request

STOP until all tests pass.

# Stage 42.6 — RFID Smart ID

Implement Stage 42.6.

Implement Smart ID / RFID card management.

Support:

- RFID card registration

- Card activation

- Card assignment

- Card replacement

- Card suspension

- Card revocation

- Card deactivation

- Card reassignment where authorized

The card should use an opaque identifier.

Do NOT store sensitive student information directly on the RFID card.

Association:

RFID Card

↓

Opaque Identifier

↓

SAIS Identity

↓

Student / Staff

Requirements:

- Only authorized administrators can assign cards.

- A card cannot simultaneously belong to multiple active identities.

- A revoked card must immediately become invalid.

- Lost cards must be suspendable.

- Replacement cards must not inherit unauthorized access.

- All assignment changes must be audited.

Test:

- duplicate card

- wrong student

- revoked card

- suspended card

- lost card

- replacement card

- cross-tenant card

- unauthorized assignment

STOP until all tests pass.

# Stage 42.7 — RFID Event Processing

Implement Stage 42.7.

Implement RFID event ingestion.

Flow:

RFID Reader

↓

Authenticated Device

↓

Event Gateway

↓

Tenant Validation

↓

Card Validation

↓

Identity Resolution

↓

Business Rules

↓

Existing SAIS Domain Service

↓

Result

↓

Audit

Support:

- Attendance events

- Entry events

- Exit events

- Unknown-card events

- Invalid-card events

Use idempotency.

Prevent replay attacks.

Do not write directly to attendance tables if an existing AttendanceService exists.

Use the existing attendance domain.

Ensure RFID attendance can coexist with:

- Manual attendance

- QR attendance

- Biometric attendance

Do not create duplicate attendance records.

Test all event types and failure conditions.

STOP until tests pass.

# Stage 42.8 — Smart Classroom Devices

Implement Stage 42.8.

Create the architecture and implementation for smart classroom devices.

Support device association with:

- School

- Branch where applicable

- Building

- Room

- Classroom

Potential device categories:

- Smart display

- Environmental sensor

- Door/access sensor

- Temperature sensor

- Lighting controller

- Classroom occupancy sensor

Do not implement hardware-specific behavior directly inside core SAIS services.

Use a device adapter abstraction.

Support:

- Device registration

- Device status

- Device heartbeat

- Telemetry

- Device errors

- Device assignment

- Device decommissioning

Do not allow classroom devices to access unrelated student data.

Run tests.

STOP if any test fails.

# Stage 42.9 — Telemetry

Implement Stage 42.9.

Implement controlled IoT telemetry ingestion.

Telemetry must support:

- Device ID

- Tenant ID

- Metric/type

- Value

- Unit

- Device timestamp

- Server timestamp

- Event ID

Implement:

- Validation

- Rate limiting

- Idempotency

- Batching where appropriate

- Retention

- Error handling

Prevent:

- Unlimited telemetry

- Oversized payloads

- Invalid metric types

- Cross-tenant telemetry

- Duplicate telemetry

- Resource exhaustion

Do not store telemetry indefinitely.

Use an appropriate retention policy.

Do not place raw telemetry into ordinary application logs.

Test high-volume ingestion behavior.

STOP until tests pass.

# Stage 42.10 — Offline Synchronization

Implement Stage 42.10.

Support IoT devices that temporarily lose network connectivity.

Implement:

- Synchronization cursor

- Event queue

- Retry

- Backoff

- Idempotency

- Partial synchronization

- Failed synchronization recovery

- Device clock handling

States:

PENDING

RUNNING

PARTIAL

SUCCESS

FAILED

RETRYING

Prevent:

- Duplicate events

- Infinite retries

- Event replay

- Lost events where reliable delivery is required

- Cross-tenant synchronization

Test:

- network outage

- device outage

- provider outage

- duplicate batch

- partial batch

- out-of-order events

- large batch

- repeated synchronization

STOP until clean.

# Stage 42.11 — Monitoring Dashboard

Implement Stage 42.11.

Create an administrator IoT monitoring interface.

Display:

- Total devices

- Active devices

- Offline devices

- Suspended devices

- Devices in error

- Last heartbeat

- Last synchronization

- Failed events

- Pending events

- Device health

- Telemetry status

Provide:

- Device filtering

- Device search

- Device details

- Health status

- Synchronization status

- Authorized manual synchronization

- Error details

Never display:

- Device secrets

- Authentication tokens

- Sensitive student data

- Raw RFID secrets

Use existing SAIS UI components and design system.

Enforce RBAC at the server level and UI level.

Test authorization.

# Stage 42.12 — Security Hardening

Perform a complete security audit of Module 42.

Test for:

- Device impersonation

- Credential theft

- Credential replay

- RFID cloning risks

- Event spoofing

- Replay attacks

- IDOR

- Cross-tenant access

- Privilege escalation

- Unauthorized card assignment

- Unauthorized device registration

- Unauthorized device reassignment

- Telemetry abuse

- API abuse

- Rate-limit bypass

- Injection

- Oversized payloads

- Resource exhaustion

- Audit bypass

- Secret leakage

- Student-data leakage

Fix every issue found.

Run the full security test suite.

Do not proceed while any critical or high-severity issue remains.

# Stage 42.13 — Integration Regression

Perform a complete regression test of Module 42 against existing SAIS systems.

Verify that:

Manual attendance still works.

QR attendance still works.

Biometric attendance still works.

RFID attendance works.

Student management still works.

Teacher management still works.

Class management still works.

Authentication still works.

RBAC still works.

Multi-tenancy still works.

Audit logging still works.

Analytics still works.

Notifications still work.

No existing module is broken.

Run the complete SAIS test suite.

Fix every regression.

STOP if any regression remains.

# Stage 42.14 — Final Debugging

Perform a complete final debugging pass for Module 42.

Inspect:

Device management

Device authentication

RFID cards

RFID attendance

IoT events

Telemetry

Smart classroom devices

Device monitoring

Offline synchronization

Audit logging

Security

Privacy

Tenant isolation

RBAC

API validation

Rate limiting

Error handling

UI

Database

Background jobs

Search for:

- TODO

- FIXME

- placeholder code

- mock implementations

- hard-coded credentials

- exposed secrets

- console logging of sensitive information

- insecure endpoints

- missing authorization

- missing tenant filters

- race conditions

- duplicate events

- replay vulnerabilities

- memory/resource leaks

- broken tests

Fix everything.

Run:

lint

type checking

unit tests

integration tests

security tests

privacy tests

tenant-isolation tests

authorization tests

device tests

RFID tests

telemetry tests

synchronization tests

attendance regression tests

build

Repeat until everything passes.

STOP.

# Stage 42.15 — Final Release Gate

Perform the final Module 42 release gate.

Check every item:

1. Preflight complete

2. Architecture approved

3. Data model approved

4. Device management works

5. Device authentication works

6. Credential rotation works

7. Credential revocation works

8. RFID management works

9. RFID assignment works

10. RFID revocation works

11. RFID attendance works

12. Duplicate-event protection works

13. Replay protection works

14. Smart classroom devices work

15. Device health works

16. Device heartbeat works

17. Telemetry works

18. Telemetry rate limiting works

19. Offline synchronization works

20. Retry handling works

21. Device monitoring works

22. Administration UI works

23. Audit logging works

24. RBAC works

25. Tenant isolation works

26. Security tests pass

27. Privacy tests pass

28. Attendance regression tests pass

29. Manual attendance still works

30. QR attendance still works

31. Biometric attendance still works

32. RFID attendance works

33. No secrets are exposed

34. No unnecessary personal data is stored on RFID cards

35. No sensitive information appears in logs

36. No cross-tenant access exists

37. No IDOR exists

38. No privilege escalation exists

39. No replay vulnerability exists

40. No event spoofing vulnerability exists

41. No critical/high security issue remains

42. No runtime errors exist

43. No TODO/FIXME remains

44. No placeholder implementation remains

45. Database migrations work

46. Documentation is complete

47. Build passes

48. Production configuration is valid

49. Existing SAIS modules remain functional

50. Module 42 is production-ready

If ANY item is FAIL:

STOP.

Fix the failure.

Run the relevant tests.

Run the full test suite again.

Repeat the release gate until ALL 50 items are PASS.

Only then output:

MODULE 42 APPROVED

No errors remain.

Module 42 is complete.

Ready for Module 43.

## Stage 42.16 — Git Checkpoint

After the release gate passes:

Create the final Git checkpoint for SAIS Module 42.

Before committing:

1. Review git status.

2. Review all changed files.

3. Remove accidental files.

4. Scan for secrets.

5. Verify no device credentials are committed.

6. Verify no student-sensitive data is committed.

7. Run the complete test suite.

8. Run the production build.

9. Verify migrations.

10. Verify security tests.

11. Verify tenant-isolation tests.

Create this Conventional Commit:

feat(iot): implement smart school IoT and RFID integration

Do not push to remote.

Return:

Commit hash

Files changed

Tests passed

Security status

Privacy status

Tenant-isolation status

Attendance integration status

Build status

### Module 42 completion rule

Do not proceed to Module 43 just because Copilot says "done."

The gate is:

Preflight → Architecture → Data Model → Implementation → Debug → Security → Privacy → Regression → Build → 50-point Release Gate → Git Commit.

Once Copilot returns MODULE 42 APPROVED, we move to Module 43 — Multi-Tenant Architecture.