# SAIS Module 25 — Security, Audit & Data Protection

Module ID: SAIS-SEC-001
Epic: Security, Audit, Backup & Data Protection
Priority: Critical
Dependencies: Modules 1–24
Branch: feature/security-audit-data-protection

This module strengthens the security foundation across the entire SAIS platform. It should extend existing authentication/RBAC infrastructure rather than create a second authentication system.

### Architecture

SAIS SECURITY LAYER

│

┌──────────────────┼──────────────────┐

│                  │                  │

Authentication       Authorization       Monitoring

│                  │                  │

Sessions              RBAC/ABAC          Security Events

MFA                   Permissions        Suspicious Login

Passwords             Tenant Isolation   Device Tracking

│                  │                  │

└──────────────────┼──────────────────┘

│

Audit Infrastructure

│

┌─────────────┼─────────────┐

│             │             │

Data Audit     Login Audit    Admin Audit

│             │             │

└─────────────┼─────────────┘

│

Backup & Recovery

│

┌─────────────┼─────────────┐

│             │             │

Backup        Restore       Retention

Important: Never log passwords, authentication secrets, raw access tokens, payment credentials, or unnecessary sensitive personal information.

# GitHub Issues

SAIS-SEC-001  Security Architecture

SAIS-SEC-002  Security Database

SAIS-SEC-003  Audit Logging

SAIS-SEC-004  Login History

SAIS-SEC-005  Session Management

SAIS-SEC-006  Device Tracking

SAIS-SEC-007  Security Events

SAIS-SEC-008  Suspicious Login Detection

SAIS-SEC-009  Account Locking

SAIS-SEC-010  Access Monitoring

SAIS-SEC-011  Data Change History

SAIS-SEC-012  Security Alerts

SAIS-SEC-013  Backup Management

SAIS-SEC-014  Restore Management

SAIS-SEC-015  Backup Verification

SAIS-SEC-016  Data Retention

SAIS-SEC-017  Privacy Controls

SAIS-SEC-018  Security Dashboard

SAIS-SEC-019  Compliance Reports

SAIS-SEC-020  Security API

SAIS-SEC-021  Security Frontend

SAIS-SEC-022  Security Testing

SAIS-SEC-023  Security Hardening

# PHASE 1 — Security Architecture

### Copilot Prompt 25.1

We are beginning SAIS Module 25:

Security, Audit and Data Protection.

Do not write implementation code yet.

First inspect the existing SAIS authentication, authorization, RBAC, tenant isolation, school isolation, user management, database, finance, communication, and previous modules.

Do NOT create duplicate authentication or RBAC systems.

Design a unified security architecture that extends the existing SAIS security foundation.

The module must support:

1. Audit logging.

2. Login history.

3. Session management.

4. Device tracking.

5. Security events.

6. Suspicious login detection.

7. Account locking.

8. Access monitoring.

9. Data change history.

10. Security alerts.

11. Backup management.

12. Restore management.

13. Backup verification.

14. Data retention.

15. Privacy controls.

16. Security dashboard.

17. Compliance/security reports.

Architecture requirements:

- Clean Architecture.

- DDD where appropriate.

- SOLID.

- Repository Pattern.

- Domain Events.

- RBAC integration.

- Tenant isolation.

- School isolation.

- Least privilege.

- Defense in depth.

- Secure-by-default configuration.

Security requirements:

Never store passwords in audit logs.

Never store raw JWT/access tokens.

Never store API secrets.

Never store payment credentials.

Avoid unnecessary sensitive personal data.

Audit security-sensitive actions.

Audit privileged administrative actions.

Preserve audit records against ordinary user modification.

Design append-only audit architecture where practical.

Design backup and recovery separately from ordinary application data.

Design configurable data retention.

Design security event severity.

Design incident correlation.

Design privacy-aware logging.

Do not implement code yet.

Return:

Architecture

Domain Model

Data Model

Security Boundaries

Event Model

Backup Architecture

Retention Architecture

API Architecture

Frontend Architecture

Threat Model

Security Risks

Testing Strategy

Wait for approval.

# PHASE 2 — Database

### Copilot Prompt 25.2

Implement the Prisma database design for SAIS Module 25.

First inspect existing models and reuse existing entities.

Create only models that do not already exist.

Required security concepts:

AuditLog

LoginAttempt

LoginSession

UserDevice

SecurityEvent

SecurityAlert

AccessEvent

DataChangeRecord

BackupJob

BackupArtifact

BackupVerification

RestoreJob

RetentionPolicy

PrivacyPolicy

SecurityIncident

SecurityIncidentEvent

SecurityConfiguration

SecurityReport

Requirements:

- UUID primary keys where appropriate.

- Tenant isolation.

- School isolation where applicable.

- Proper indexes.

- Immutable/append-only design for audit records where practical.

- Timestamps.

- Event severity.

- Event source.

- Correlation IDs.

- Request IDs.

- Actor user ID where available.

- Target entity type.

- Target entity ID.

- IP address handling with privacy-aware retention.

- User-agent handling with privacy-aware retention.

Never store:

Passwords

Raw authentication tokens

Private keys

API secrets

Payment credentials

Unnecessary sensitive data

Do not create duplicate User, School, Role, Permission, or Authentication models.

Do not create migrations yet.

# PHASE 3 — Audit Logging

### Copilot Prompt 25.3

Implement the SAIS Audit Logging system.

Audit important actions including:

LOGIN

LOGOUT

LOGIN_FAILED

PASSWORD_CHANGED

PASSWORD_RESET

MFA_ENABLED

MFA_DISABLED

USER_CREATED

USER_UPDATED

USER_DEACTIVATED

ROLE_CHANGED

PERMISSION_CHANGED

DATA_CREATED

DATA_UPDATED

DATA_DELETED

PAYMENT_CREATED

PAYMENT_UPDATED

RESULT_SUBMITTED

RESULT_CHANGED

STUDENT_TRANSFERRED

SECURITY_SETTING_CHANGED

BACKUP_STARTED

BACKUP_COMPLETED

BACKUP_FAILED

RESTORE_STARTED

RESTORE_COMPLETED

RESTORE_FAILED

Requirements:

- Centralized audit service.

- Structured event data.

- Actor.

- Action.

- Resource.

- Timestamp.

- Correlation ID.

- Request ID.

- IP metadata where appropriate.

- User agent metadata where appropriate.

- Before/after data only where necessary.

- Sensitive-field redaction.

- Append-only behavior.

- RBAC-controlled viewing.

- Tenant/school isolation.

Never record passwords, tokens, secrets, or sensitive values unnecessarily.

# PHASE 4 — Login History

### Copilot Prompt 25.4

Implement Login History.

Track:

User

Timestamp

Success/failure

Authentication method

IP metadata

Device reference

Browser/client metadata

Failure reason category

Location metadata only if explicitly supported and privacy-compliant

Requirements:

- Never store passwords.

- Never store raw authentication tokens.

- Categorize failure reasons without revealing security-sensitive details.

- Allow authorized administrators to review history.

- Users may view their own appropriate login history.

- Preserve audit records.

# PHASE 5 — Session Management

### Copilot Prompt 25.5

Implement secure session management using the existing SAIS authentication architecture.

Support:

Active sessions

Session creation

Session expiration

Logout

Logout all devices

Session revocation

Idle timeout

Absolute timeout

Refresh-token lifecycle if refresh tokens are already used

Session security events

Requirements:

- Do not create a second authentication system.

- Never expose raw session secrets.

- Hash/store revocable session identifiers safely where appropriate.

- Revoke compromised sessions.

- Support administrator session revocation with strict RBAC.

- Audit session management actions.

# PHASE 6 — Device Tracking

### Copilot Prompt 25.6

Implement privacy-aware device tracking.

Track a device reference rather than unnecessary fingerprinting.

Support:

User

Device identifier

Device type

Browser/client

Operating system metadata

First seen

Last seen

Trusted status

Revoked status

Requirements:

- Do not collect unnecessary fingerprinting data.

- Do not expose device security metadata to unauthorized users.

- Allow users to view and revoke their sessions/devices where appropriate.

- Audit device trust/revocation changes.

# PHASE 7 — Security Events

### Copilot Prompt 25.7

Implement a centralized Security Event system.

Event categories:

AUTHENTICATION

AUTHORIZATION

ACCOUNT

SESSION

DATA_ACCESS

DATA_CHANGE

ADMINISTRATION

BACKUP

RESTORE

INTEGRATION

SYSTEM

Severity:

INFO

LOW

MEDIUM

HIGH

CRITICAL

Each event should support:

Event type

Severity

Actor

Target

Timestamp

Source

Correlation ID

Request ID

Metadata

Resolution status

Requirements:

- Structured events.

- Searchable.

- Filterable.

- Tenant-aware.

- School-aware.

- Immutable history where practical.

# PHASE 8 — Suspicious Login Detection

### Copilot Prompt 25.8

Implement rule-based suspicious login detection.

Potential indicators:

Repeated failed login attempts

Rapid authentication failures

Login from a newly observed device

Unexpected session behavior

Multiple simultaneous sessions where policy considers it suspicious

Repeated password reset attempts

Authentication anomalies

Requirements:

Do NOT implement invasive surveillance.

Do NOT make permanent decisions solely from one weak signal.

Use configurable risk scoring.

Generate a SecurityEvent when thresholds are crossed.

Generate SecurityAlert for high-risk events.

Allow administrators to configure thresholds.

Prevent alert flooding.

Audit detection decisions.

# PHASE 9 — Account Locking

### Copilot Prompt 25.9

Implement secure account lockout.

Support:

Failed-attempt threshold

Temporary lockout

Progressive delay where appropriate

Administrator unlock

Automatic unlock after configured period

Password reset recovery

Security events

Requirements:

- Do not reveal whether an account exists through login responses.

- Avoid permanent denial from trivial attacks.

- Prevent brute-force attacks.

- Rate-limit authentication attempts.

- Audit lock/unlock events.

- Preserve existing authentication behavior.

# PHASE 10 — Access Monitoring

### Copilot Prompt 25.10

Implement security access monitoring.

Track important authorization events:

Permission denied

Unauthorized resource access

Cross-school access attempt

Cross-tenant access attempt

Privileged action

Sensitive record access

Administrative configuration change

Requirements:

- Do not log excessive ordinary activity.

- Prioritize security-relevant events.

- Detect repeated authorization failures.

- Generate alerts for high-risk patterns.

- Respect privacy and retention policies.

# PHASE 11 — Data Change History

### Copilot Prompt 25.11

Implement Data Change History.

For supported critical entities record:

Create

Update

Delete/deactivate

Restore

Transfer

Approval

Reversal

Track:

Actor

Entity

Entity ID

Action

Timestamp

Changed fields

Previous value where necessary

New value where necessary

Correlation ID

Requirements:

- Redact sensitive fields.

- Never store passwords or secrets.

- Avoid duplicating the complete database unnecessarily.

- Support historical investigation.

- Preserve financial and academic integrity records.

# PHASE 12 — Security Alerts

### Copilot Prompt 25.12

Implement Security Alerts.

Alert levels:

LOW

MEDIUM

HIGH

CRITICAL

Support:

Alert creation

Acknowledgement

Assignment

Investigation

Resolution

Escalation

Suppression

Alert deduplication

Requirements:

Prevent duplicate alerts.

Support correlation IDs.

Support incident linking.

Require explicit permissions for resolving critical alerts.

Audit alert lifecycle.

# PHASE 13 — Backup Management

### Copilot Prompt 25.13

Implement secure database backup management.

Support:

Scheduled backups

Manual backups

Backup status

Backup metadata

Backup retention

Backup encryption metadata

Backup storage provider abstraction

Backup verification

Backup failure alerts

Requirements:

- Do not hardcode a cloud provider.

- Do not expose backup credentials.

- Do not expose backup storage URLs publicly.

- Backup jobs must be auditable.

- Support configurable retention.

- Support backup encryption.

- Support failure retry policies.

- Do not store backup secrets in source code.

# PHASE 14 — Restore Management

### Copilot Prompt 25.14

Implement controlled database restoration.

Requirements:

Restore request

Authorization

Approval

Restore target

Backup reference

Pre-restore validation

Restore execution

Post-restore verification

Restore status

Rollback strategy where technically possible

Audit trail

CRITICAL SECURITY REQUIREMENT:

Restore operations must require elevated authorization.

Do not allow ordinary administrators to restore production data.

Never expose backup credentials.

Do not automatically execute destructive restoration without explicit authorization and safeguards.

# PHASE 15 — Backup Verification

### Copilot Prompt 25.15

Implement automated backup verification.

After backup:

1. Verify artifact exists.

2. Verify integrity/checksum.

3. Verify metadata.

4. Verify expected size/range.

5. Verify encryption metadata.

6. Verify restore-readiness where feasible.

7. Record verification result.

8. Generate alert on failure.

Support scheduled verification.

Never expose backup secrets.

# PHASE 16 — Data Retention

### Copilot Prompt 25.16

Implement configurable data retention policies.

Support retention categories for:

Audit logs

Security events

Login history

Device metadata

GPS data

Notifications

Temporary files

Backups

Archived records

Requirements:

- Never delete legally/operationally required records merely because a default period expired.

- Allow school/platform-specific policies where appropriate.

- Provide dry-run retention analysis.

- Log retention actions.

- Support anonymization where deletion is inappropriate.

- Prevent accidental mass deletion.

# PHASE 17 — Privacy Controls

### Copilot Prompt 25.17

Implement privacy-aware controls.

Support:

Data visibility policies

Audit visibility

Sensitive-field redaction

Data minimization

Retention configuration

User data access where appropriate

Administrative access logging

Requirements:

- Do not expose sensitive data unnecessarily.

- Do not log passwords.

- Do not log tokens.

- Do not log payment credentials.

- Do not expose student/parent information across schools.

- Respect RBAC.

- Preserve security auditability.

# PHASE 18 — Security Dashboard

### Copilot Prompt 25.18

Implement Security Dashboard.

Display authorized administrators:

Active sessions

Failed login attempts

Locked accounts

Security alerts

Critical events

High-risk events

Recent privileged actions

Recent authorization failures

Backup status

Last successful backup

Last verified backup

Restore history

Security configuration status

Suspicious activity trends

Requirements:

- Never display passwords/secrets/tokens.

- RBAC.

- Tenant isolation.

- School isolation.

- Efficient aggregate queries.

- No N+1 queries.

# PHASE 19 — Security Reports

### Copilot Prompt 25.19

Implement Security Reports.

Reports:

Login history

Failed login attempts

Account lockouts

Active sessions

Device activity

Security events

Authorization failures

Privileged actions

Audit history

Data changes

Backup history

Backup verification

Restore history

Security alerts

Retention activity

Requirements:

Date filters

User filters

Severity filters

Event filters

School filters

Tenant filters

PDF export

Excel export

Strict RBAC

# PHASE 20 — Security API

### Copilot Prompt 25.20

Implement the Module 25 Security API.

Endpoints:

Audit logs

Login history

Sessions

Devices

Security events

Security alerts

Access events

Data changes

Backups

Backup verification

Restore jobs

Retention policies

Privacy settings

Security dashboard

Security reports

Requirements:

Existing authentication integration

RBAC

Tenant isolation

School isolation

Pagination

Filtering

Sorting

Search

Rate limiting

Audit logging

Input validation

Output sanitization

OpenAPI documentation

Never return:

Passwords

Raw tokens

Secrets

Private encryption keys

Backup credentials

# PHASE 21 — Security Frontend

### Copilot Prompt 25.21

Implement the Security Administration frontend.

Pages:

Security Dashboard

Audit Logs

Login History

Active Sessions

Devices

Security Events

Security Alerts

Data Changes

Backups

Backup Verification

Restore Center

Retention Policies

Privacy Controls

Security Reports

Security Settings

Components:

SecurityEventTable

AuditTimeline

SessionTable

DeviceTable

AlertPanel

BackupStatus

RestoreApprovalDialog

RetentionPolicyEditor

SecurityMetrics

Requirements:

Responsive

Accessible

RBAC controlled

Sensitive information redaction

Confirmation for destructive actions

No secrets in client-side source

No privileged operations based solely on frontend authorization

# PHASE 22 — Security Hardening

### Copilot Prompt 25.22

Perform application security hardening across SAIS.

Inspect:

Authentication

Authorization

RBAC

Sessions

Cookies

CSRF protection where applicable

CORS

HTTP security headers

Rate limiting

Input validation

Output encoding

SQL/ORM injection

XSS

CSRF

SSRF

IDOR

Privilege escalation

Mass assignment

Path traversal

File upload security

Secret management

Error handling

Logging

Audit integrity

Backup security

Restore security

Tenant isolation

School isolation

Fix every vulnerability found.

Do not weaken functionality to hide vulnerabilities.

# PHASE 23 — Debugging

### Copilot Prompt 25.23

Perform a complete debugging pass on Module 25.

Inspect:

Audit logging

Login history

Sessions

Devices

Security events

Suspicious login detection

Account locking

Access monitoring

Data change history

Security alerts

Backups

Backup verification

Restore

Retention

Privacy controls

Security dashboard

Security reports

API

Frontend

Authentication integration

RBAC

Tenant isolation

School isolation

Check for:

- Missing audit events.

- Incorrect actor IDs.

- Missing correlation IDs.

- Sensitive data leakage.

- Password leakage.

- Token leakage.

- Secret leakage.

- Cross-tenant audit access.

- Cross-school audit access.

- Unauthorized session revocation.

- Incorrect account lockout.

- Alert flooding.

- Duplicate alerts.

- Backup failures.

- Restore authorization bypass.

- Dangerous restore behavior.

- Retention deletion errors.

- Privacy violations.

- IDOR.

- Privilege escalation.

- Race conditions.

- N+1 queries.

- TODO comments.

- Placeholder implementations.

- Dead code.

- Runtime errors.

Fix every issue.

Run the complete test suite.

Repeat until stable.

Generate a debugging report.

# PHASE 24 — Unit Tests

### Copilot Prompt 25.24

Create comprehensive unit tests for Module 25.

Test:

Audit events

Audit immutability

Sensitive-field redaction

Login history

Session creation

Session revocation

Device management

Suspicious login detection

Risk scoring

Account lockout

Authorization monitoring

Security alerts

Alert deduplication

Backup jobs

Backup verification

Restore authorization

Retention policies

Privacy controls

RBAC

Tenant isolation

School isolation

Security API authorization

Test edge cases:

Repeated failed login

Concurrent login

Concurrent session revocation

Unauthorized administrator

Cross-school audit request

Cross-tenant audit request

Restore without approval

Restore failure

Backup failure

Retention misconfiguration

Sensitive field accidentally included in audit

Target:

Minimum 95% coverage for authentication/security logic.

Minimum 95% coverage for authorization logic.

Minimum 90% coverage for remaining business logic.

Fix every failure.

# PHASE 25 — Integration Testing

### Copilot Prompt 25.25

Perform complete Module 25 integration testing.

Verify:

1. Successful login creates appropriate audit/session records.

2. Failed login creates security events.

3. Repeated failures trigger configured protections.

4. Sessions can be revoked.

5. Devices can be managed.

6. Authorization failures are recorded.

7. Privileged actions are audited.

8. Data changes generate appropriate history.

9. Security alerts are generated.

10. Alerts can be acknowledged/resolved by authorized users.

11. Backups execute.

12. Backup verification works.

13. Backup failures generate alerts.

14. Restore requires appropriate authorization.

15. Retention policies work safely.

16. Privacy controls redact sensitive data.

17. Security dashboard works.

18. Security reports work.

19. Cross-school access is prevented.

20. Cross-tenant access is prevented.

21. No passwords/tokens/secrets appear in logs.

22. Existing authentication still works.

23. Existing RBAC still works.

Fix every failure.

Repeat until all tests pass.

# PHASE 26 — Penetration-Style Security Testing

### Copilot Prompt 25.26

Perform an authorized application security assessment of SAIS Module 25.

Test for:

Broken authentication

Broken authorization

IDOR

Privilege escalation

Tenant escape

School escape

Session fixation

Session hijacking risks

CSRF

XSS

SQL/ORM injection

SSRF

Mass assignment

Rate-limit bypass

Account enumeration

Password reset abuse

Audit bypass

Security event tampering

Backup access bypass

Restore authorization bypass

Sensitive information leakage

Improper error messages

Insecure direct object references

File upload vulnerabilities

Secret exposure

Do not perform destructive actions against production systems.

Use isolated test data.

Fix every confirmed vulnerability.

Retest each fix.

# PHASE 27 — Performance Testing

### Copilot Prompt 25.27

Perform performance testing for Module 25.

Simulate:

100,000 users

1,000,000 audit records

10,000,000 audit records

Large login history

Large security event history

Large session datasets

Large security reports

Frequent security events

High-volume authentication failures

Analyze:

Audit insertion

Audit search

Security dashboard

Security reports

Alert processing

Retention processing

Backup metadata queries

Database indexes

Storage growth

Memory usage

CPU usage

Optimize without sacrificing audit integrity or security.

# PHASE 28 — Documentation

### Copilot Prompt 25.28

Update all Module 25 documentation.

Document:

Security architecture

Threat model

Audit architecture

Authentication integration

Authorization integration

Session security

Device management

Security events

Risk detection

Account locking

Access monitoring

Data change history

Security alerts

Backup architecture

Restore architecture

Backup verification

Retention

Privacy controls

Security dashboard

Security reports

API

Database

Frontend

RBAC

Tenant isolation

School isolation

Incident response

Testing

Security hardening

Explicitly document that:

Passwords are never logged.

Raw tokens are never logged.

Secrets are never logged.

Backup credentials are never exposed.

Restore requires elevated authorization.

Audit records are protected from ordinary modification.

# PHASE 29 — Final Engineering Review

### Copilot Prompt 25.29

Perform the final engineering review for SAIS Module 25.

Verify:

1. Security architecture

2. Database

3. Audit logging

4. Login history

5. Session management

6. Device tracking

7. Security events

8. Suspicious login detection

9. Account locking

10. Access monitoring

11. Data change history

12. Security alerts

13. Backup management

14. Backup verification

15. Restore management

16. Retention

17. Privacy controls

18. Security dashboard

19. Security reports

20. API

21. Frontend

22. Authentication integration

23. RBAC

24. Tenant isolation

25. School isolation

26. Security hardening

27. Unit tests

28. Integration tests

29. Security tests

30. Performance tests

31. Documentation

Check for:

- Password leakage.

- Token leakage.

- Secret leakage.

- Privilege escalation.

- Tenant escape.

- School escape.

- Audit bypass.

- Restore bypass.

- Retention corruption.

- Broken authentication.

- Broken authorization.

- IDOR.

- Injection.

- XSS.

- CSRF.

- SSRF.

- Rate-limit bypass.

- Runtime errors.

- TODO comments.

- Placeholder implementations.

- Dead code.

- Unresolved warnings.

Fix every issue.

Run the complete test suite.

Repeat until everything passes.

Do not begin Module 26.

When completely finished output:

MODULE 25 COMPLETED

Implementation Summary

Files Created

Files Modified

Database Changes

API Changes

Frontend Changes

Authentication Status

Authorization Status

Audit Status

Session Status

Device Status

Security Event Status

Alert Status

Backup Status

Restore Status

Retention Status

Privacy Status

Security Test Status

Performance Status

Tests Passed

Coverage

Known Issues

Ready for Module 26

# MODULE 25 — FINAL RELEASE GATE

Use this only after all previous tests pass:

Perform the Module 25 release-readiness gate.

Answer every item with PASS or FAIL.

1. Audit logging works.

2. Login history works.

3. Session management works.

4. Device management works.

5. Security events work.

6. Suspicious login detection works.

7. Account locking works.

8. Access monitoring works.

9. Data change history works.

10. Security alerts work.

11. Alert deduplication works.

12. Backup management works.

13. Backup verification works.

14. Restore authorization works.

15. Restore workflow works.

16. Retention policies work safely.

17. Privacy controls work.

18. Security dashboard works.

19. Security reports work.

20. RBAC works.

21. Tenant isolation works.

22. School isolation works.

23. Authentication integration works.

24. No passwords are logged.

25. No raw tokens are logged.

26. No secrets are logged.

27. No backup credentials are exposed.

28. Security hardening passes.

29. Authentication security tests pass.

30. Authorization tests pass.

31. Audit integrity tests pass.

32. Tenant isolation tests pass.

33. School isolation tests pass.

34. Penetration-style tests pass.

35. Unit tests pass.

36. Integration tests pass.

37. Performance tests pass.

38. Database migrations work.

39. Build passes.

40. No runtime errors exist.

41. No lint errors exist.

42. No TODO comments remain.

43. No placeholder implementations remain.

44. No unresolved warnings remain.

45. Documentation is complete.

46. Module is production-ready.

If ANY item is FAIL:

STOP.

Do not begin Module 26.

Identify the failure.

Fix it.

Run the relevant tests.

Run the complete test suite.

Perform this release gate again.

Repeat until ALL items are PASS.

Only then output exactly:

SECURITY MODULE APPROVED

No errors remain.

Module 25 is complete.

Ready for Module 26.

# Git Commit Gate

Create the final Git commit for Module 25.

Before committing:

1. Check git status.

2. Review changed files.

3. Remove accidental files.

4. Confirm no secrets are committed.

5. Run lint.

6. Run unit tests.

7. Run integration tests.

8. Run security tests.

9. Run penetration-style tests.

10. Run performance tests.

11. Run build.

12. Verify database migrations.

13. Verify authentication integration.

14. Verify RBAC integration.

15. Verify tenant isolation.

16. Verify school isolation.

17. Verify backup configuration.

18. Verify restore safeguards.

19. Verify documentation.

Create the Conventional Commit:

feat(security): implement audit security and data protection

Do not push to remote unless explicitly instructed.

Report:

Commit hash

Files changed

Tests passed

Coverage

Security status

Build status

## Next Module

After Copilot returns:

SECURITY MODULE APPROVED

and the Git commit is verified, proceed to:

### SAIS Module 26 — Analytics & Business Intelligence

Analytics & BI

├── Executive Dashboard

├── Student Analytics

├── Academic Analytics

├── Attendance Analytics

├── Financial Analytics

├── Teacher Analytics

├── Enrollment Analytics

├── Fee Collection Analytics

├── Transport Analytics

├── Boarding Analytics

├── HR Analytics

├── Library Analytics

├── Inventory Analytics

├── KPI Engine

├── Report Builder

├── Data Export

├── Charts & Visualizations

├── Trend Analysis

├── Comparative Analysis

└── BI Dashboard

Do not start Module 26 until SECURITY MODULE APPROVED is returned with every release-gate item marked PASS.