# SAIS Module 12 — Attendance Management System (AMS)

Module ID: SAIS-ATT-001
Epic: Academic Operations
Priority: Critical
Dependencies: Modules 1–11 approved
Branch: feature/attendance-management

This module introduces the operational attendance engine for SAIS. It must be designed so that daily attendance, corrections, reporting, notifications, QR attendance, and future biometric integrations can all use the same core attendance domain.

# Module Objective

Build an enterprise Attendance Management System supporting:

- Student attendance

- Daily attendance

- Present

- Absent

- Late

- Excused absence

- Attendance sessions

- Class attendance

- Teacher attendance marking

- Attendance corrections

- Attendance history

- Attendance statistics

- Attendance reports

- Attendance percentage

- Parent visibility

- Attendance notifications foundation

- QR attendance foundation

- Future biometric integration

- Future facial-recognition integration

- Audit trails

- Academic-period isolation

Example:

2026 Academic Year

│

Term 1

│

Academic Period

│

Grade 10A

│

Attendance Session

18 August 2026

│

┌──────┼────────┐

│      │        │

Present Late   Absent

40      3        2

# GitHub Issues

SAIS-ATT-001  Attendance Database Design

SAIS-ATT-002  Attendance Session Management

SAIS-ATT-003  Student Attendance Recording

SAIS-ATT-004  Attendance Status

SAIS-ATT-005  Bulk Attendance

SAIS-ATT-006  Attendance Correction

SAIS-ATT-007  Attendance Approval

SAIS-ATT-008  Attendance History

SAIS-ATT-009  Attendance Statistics

SAIS-ATT-010  Attendance Reports

SAIS-ATT-011  Parent Attendance Visibility

SAIS-ATT-012  Attendance Notification Foundation

SAIS-ATT-013  QR Attendance Foundation

SAIS-ATT-014  Biometric Integration Interface

SAIS-ATT-015  Attendance Search

SAIS-ATT-016  Attendance Security

SAIS-ATT-017  Attendance Testing

# PHASE 1 — Architecture Design

### Copilot Prompt 12.1

We are beginning SAIS Module 12: Attendance Management System.

Do not generate implementation code yet.

Design the complete enterprise Attendance Management architecture.

The system must support:

1. Student attendance.

2. Attendance sessions.

3. Daily attendance.

4. Present.

5. Absent.

6. Late.

7. Excused absence.

8. Class attendance.

9. Teacher attendance marking.

10. Bulk attendance.

11. Attendance corrections.

12. Correction approval.

13. Attendance history.

14. Attendance statistics.

15. Attendance reports.

16. Attendance percentage.

17. Parent visibility.

18. Attendance notifications foundation.

19. QR attendance foundation.

20. Biometric integration foundation.

21. Facial-recognition integration foundation.

22. Audit logging.

23. Academic-period isolation.

24. School isolation.

25. Tenant isolation.

The architecture must integrate with:

- Student Management.

- Parent Management.

- Teacher Management.

- Class Management.

- Academic Year Management.

- Academic Context Service.

- RBAC.

- Notification infrastructure.

Explain:

- Attendance Session vs Attendance Record.

- Daily attendance vs lesson-level attendance.

- Student attendance lifecycle.

- Attendance correction lifecycle.

- Approval workflow.

- Who may mark attendance.

- Who may modify attendance.

- Who may approve corrections.

- How attendance percentages are calculated.

- How excused absences affect statistics.

- How late arrivals are represented.

- How future QR/biometric systems integrate.

Design for future support of:

- Daily attendance.

- Subject/lesson attendance.

- QR code.

- RFID.

- Fingerprint.

- Facial recognition.

Produce:

1. Domain model.

2. ER diagram.

3. Attendance workflow.

4. Correction workflow.

5. Approval workflow.

6. API architecture.

7. Integration architecture.

8. Folder structure.

9. Module boundaries.

Do not write implementation code.

Wait for approval.

# PHASE 2 — Database Design

### Copilot Prompt 12.2

The Attendance Management architecture has been approved.

Design the Prisma database models.

Create appropriate models for:

AttendanceSession

AttendanceRecord

AttendanceStatus

AttendanceCorrection

AttendanceCorrectionApproval

AttendanceSummary

AttendancePolicy

AttendanceExcuse

AttendanceAudit

AttendanceCaptureMethod

AttendanceDevice

Requirements:

- UUID primary keys.

- Foreign keys.

- Tenant isolation.

- School isolation.

- Academic year association.

- Academic term/period association.

- Class association.

- Student association.

- Teacher/marker association.

- Proper indexes.

- Unique constraints.

- CreatedAt.

- UpdatedAt.

- Effective dates where required.

- Soft deletion only where appropriate.

Critical business rules:

1. A student must not have duplicate attendance records for the same attendance session.

2. An attendance session belongs to one class.

3. An attendance session belongs to one academic period.

4. Students must belong to the class during that academic period.

5. Attendance records must reference valid students.

6. Attendance markers must have appropriate permissions.

7. Historical attendance records must never be physically deleted under normal operations.

8. Corrections must preserve the original value.

9. Approved corrections must be auditable.

10. Attendance data must remain school and tenant isolated.

Do not duplicate Student, Class, Teacher, or AcademicYear models.

Use existing relationships.

Do not create migrations yet.

# PHASE 3 — Attendance Status Model

### Copilot Prompt 12.3

Design the attendance status domain.

Required statuses:

PRESENT

ABSENT

LATE

EXCUSED

Define:

- Meaning.

- Eligibility.

- Reporting behavior.

- Attendance percentage behavior.

- Whether the status counts as attended.

- Whether the status counts as absent.

- Whether it requires a reason.

Example:

PRESENT:

Counts as attended.

LATE:

Counts as attended but records lateness.

ABSENT:

Counts as absent.

EXCUSED:

Does not count as an unexcused absence.

Do not hardcode assumptions that prevent future school-specific attendance policies.

Design a configurable AttendancePolicy model.

Create unit tests for status behavior.

# PHASE 4 — Attendance Session Lifecycle

### Copilot Prompt 12.4

Design and implement the Attendance Session lifecycle.

Supported states:

SCHEDULED

OPEN

SUBMITTED

UNDER_REVIEW

APPROVED

LOCKED

CANCELLED

Rules:

SCHEDULED → OPEN

OPEN → SUBMITTED

SUBMITTED → UNDER_REVIEW

UNDER_REVIEW → APPROVED

APPROVED → LOCKED

OPEN → CANCELLED

Invalid transitions must be rejected.

Rules:

1. Only authorized users may open a session.

2. Attendance may only be entered while the session is OPEN.

3. Submitted sessions cannot be casually modified.

4. Approved sessions are protected.

5. Locked sessions are read-only.

6. Cancellation must be auditable.

Create domain-level lifecycle logic.

Create tests for all valid and invalid transitions.

# PHASE 5 — Backend Implementation

### Copilot Prompt 12.5

Implement the Attendance Management backend.

Create:

AttendanceSessionController

AttendanceSessionService

AttendanceSessionRepository

AttendanceRecordController

AttendanceRecordService

AttendanceRecordRepository

AttendanceCorrectionService

AttendanceApprovalService

AttendancePolicyService

AttendanceStatisticsService

AttendanceReportService

AttendanceHistoryService

AttendanceAuditService

AttendanceSearchService

AttendanceCaptureService

Requirements:

- Clean Architecture.

- DDD.

- SOLID.

- Repository pattern.

- Zod validation.

- Centralized errors.

- Structured logging.

- RBAC.

- Tenant isolation.

- School isolation.

- Database transactions.

Implement:

Create attendance session

Open session

Record attendance

Bulk record attendance

Update attendance

Submit session

Review session

Approve session

Lock session

Cancel session

Retrieve attendance

Attendance history

Attendance statistics

Search attendance

Do not implement biometric hardware drivers.

# PHASE 6 — Attendance Recording

### Copilot Prompt 12.6

Implement student attendance recording.

The system must support:

Present

Absent

Late

Excused

For every attendance record store appropriate metadata:

Student

Class

Attendance session

Academic year

Term

Academic period

Attendance date

Status

Reason where required

Recorded by

Recorded timestamp

Capture method

Correction status

Rules:

1. Student must belong to the class.

2. Student must be active during the academic period.

3. Attendance session must be OPEN.

4. Duplicate attendance must be rejected.

5. Attendance must respect school timezone.

6. Unauthorized users cannot record attendance.

7. Historical records must remain traceable.

Create unit and integration tests.

# PHASE 7 — Bulk Attendance

### Copilot Prompt 12.7

Implement bulk attendance recording.

A teacher should be able to mark an entire class.

Example:

45 students

Default:

PRESENT

Teacher changes:

Student 4 → ABSENT

Student 12 → LATE

Student 27 → EXCUSED

Requirements:

- Transactional operation.

- Validate every student.

- Prevent duplicates.

- Return detailed validation errors.

- Do not partially save invalid bulk submissions unless explicitly designed as partial-success behavior.

- Audit the operation.

- Preserve individual attendance records.

Support efficient database operations.

Test with:

10 students

100 students

500 students

1000 students

# PHASE 8 — Attendance Correction

### Copilot Prompt 12.8

Implement the Attendance Correction workflow.

A correction must contain:

Original status

Requested status

Reason

Requested by

Requested date

Approval status

Approved by

Approval date

Approval reason

Requirements:

1. Original attendance must never be silently overwritten.

2. Correction requests preserve the original record.

3. Authorized staff can request corrections.

4. Authorized reviewers can approve/reject corrections.

5. Students/parents cannot directly modify attendance.

6. Approved corrections update the effective attendance result.

7. Every correction is fully auditable.

Statuses:

PENDING

APPROVED

REJECTED

CANCELLED

Create comprehensive tests.

# PHASE 9 — Attendance Statistics

### Copilot Prompt 12.9

Implement Attendance Statistics.

Calculate:

Total school days

Expected attendance days

Present days

Absent days

Late days

Excused days

Unexcused absences

Attendance percentage

Lateness percentage

Class attendance rate

Student attendance rate

School attendance rate

Rules:

Attendance percentage must be configurable through AttendancePolicy.

Do not hardcode one formula.

Support:

Student

Class

Grade

Academic term

Academic year

Date range

Ensure statistics exclude:

Cancelled sessions

Invalid records

Unauthorized records

Use efficient database queries.

Prevent N+1 queries.

Create tests with known datasets and verify mathematical accuracy.

# PHASE 10 — Attendance Reports

### Copilot Prompt 12.10

Implement Attendance Reports.

Reports:

Student attendance report

Class attendance report

Grade attendance report

Daily attendance report

Monthly attendance report

Term attendance report

Academic year report

Absenteeism report

Late arrival report

Excused absence report

Reports must support:

Date range

Academic year

Term

Class

Student

Grade

Status

Export foundation for:

PDF

Excel

CSV

Do not create complicated reporting infrastructure if an existing reporting module can be reused.

Ensure all reports respect:

RBAC

School isolation

Tenant isolation

Academic-period permissions.

# PHASE 11 — QR Attendance Foundation

### Copilot Prompt 12.11

Implement the QR Attendance foundation.

Do not implement physical QR scanners yet.

Create an abstraction that supports:

QR attendance session

Secure session token

Session expiration

Class association

Academic period association

Student identification

Capture method = QR

Security requirements:

- Do not expose sensitive student information in the QR token.

- Use cryptographically secure random tokens.

- Tokens must expire.

- Tokens must not be reusable after session expiration.

- Prevent replay attacks.

- Validate school and class context.

- Audit every QR attendance event.

Prepare the architecture for future mobile/web QR scanning.

# PHASE 12 — Biometric Integration Foundation

### Copilot Prompt 12.12

Design the biometric attendance integration interface.

Do not implement hardware-specific biometric drivers.

Create an abstraction such as:

AttendanceCaptureProvider

Support future providers:

Fingerprint

Facial recognition

RFID

Biometric terminal

The provider interface should return a normalized attendance event.

Example:

studentId

captureMethod

deviceId

timestamp

confidence where applicable

externalReference

The core Attendance domain must not depend directly on a specific biometric vendor.

Follow dependency inversion.

Create mock provider tests.

# PHASE 13 — Frontend

### Copilot Prompt 12.13

Create the Attendance Management frontend.

Pages:

Attendance Dashboard

Attendance Sessions

Create Attendance Session

Mark Attendance

Attendance Details

Attendance History

Correction Requests

Correction Review

Attendance Statistics

Attendance Reports

Attendance Policies

QR Attendance

Components:

AttendanceSessionCard

AttendanceTable

AttendanceStatusSelector

BulkAttendanceEditor

AttendanceSummary

AttendancePercentage

CorrectionForm

CorrectionApproval

AttendanceCalendar

AttendanceChart

Search

Filters

Pagination

StatusBadge

LoadingState

EmptyState

ErrorState

Use:

React

React Router

Tailwind CSS

React Hook Form

Zod

Axios

Requirements:

- Responsive.

- Accessible.

- Keyboard-friendly.

- Clear visual distinction between Present, Absent, Late, and Excused.

- Prevent accidental submission.

- Show unsaved changes warnings where appropriate.

# PHASE 14 — Search & Filtering

### Copilot Prompt 12.14

Implement enterprise attendance search.

Search/filter by:

Student

Admission number

Class

Grade

Teacher

Academic year

Term

Academic period

Date

Date range

Status

Correction status

Capture method

Attendance session status

Support:

Pagination

Sorting

Filtering

Date ranges

Combined filters

Database indexes

Prevent N+1 queries.

Test performance with large attendance datasets.

# PHASE 15 — Parent Visibility

### Copilot Prompt 12.15

Implement the Parent Attendance Read Model.

Parents should be able to view attendance for their linked children.

Display:

Today's attendance

Recent attendance

Attendance percentage

Absences

Late arrivals

Excused absences

Attendance history

Rules:

1. Parent may only view linked children.

2. Parent cannot modify attendance.

3. Parent cannot view another student's attendance.

4. Parent access must respect school and tenant boundaries.

5. Sensitive internal correction information should not automatically be exposed.

Use an appropriate read-only API/read model.

Create authorization tests.

# PHASE 16 — Notification Integration

### Copilot Prompt 12.16

Create the Attendance Notification integration foundation.

Events should be capable of triggering notifications for:

Student absent

Student late

Attendance correction approved

Attendance correction rejected

Attendance threshold exceeded

Do not implement SMS/WhatsApp/email providers directly inside Attendance.

Publish domain/application events such as:

StudentMarkedAbsent

StudentMarkedLate

AttendanceCorrectionApproved

AttendanceThresholdExceeded

Use the existing notification architecture where available.

Ensure events are idempotent.

Create tests.

# PHASE 17 — Debugging

### Copilot Prompt 12.17

Perform a complete debugging pass on Module 12.

Inspect:

Database schema

Migrations

Attendance sessions

Attendance records

Attendance statuses

Attendance policies

Bulk attendance

Correction workflow

Approval workflow

Statistics

Reports

QR attendance

Biometric abstraction

Parent visibility

Notifications

Controllers

Services

Repositories

Routes

Validation

Frontend

Authentication

RBAC

Tenant isolation

School isolation

Academic-period validation

Timezone handling

Transactions

Concurrency

Search

Pagination

Logging

Error handling

Check for:

- Syntax errors.

- Runtime errors.

- Logic errors.

- Duplicate attendance.

- Incorrect attendance percentages.

- Timezone bugs.

- Race conditions.

- Unauthorized corrections.

- Privilege escalation.

- Cross-school data access.

- N+1 queries.

- Transaction failures.

- Replay vulnerabilities in QR attendance.

- Dead code.

- TODO comments.

- Placeholder implementations.

Fix every issue.

Run the complete test suite.

Repeat until stable.

Generate a debugging report.

# PHASE 18 — Unit Testing

### Copilot Prompt 12.18

Create comprehensive unit tests for Module 12.

Test:

Attendance session creation

Session lifecycle

Attendance recording

Duplicate prevention

Bulk attendance

Present

Absent

Late

Excused

Attendance policies

Attendance percentage

Statistics

Correction requests

Correction approval

Correction rejection

Attendance locking

Search

Filtering

Pagination

QR token generation

QR token expiration

QR replay prevention

Biometric provider abstraction

Parent authorization

Notification events

Audit logging

Tenant isolation

School isolation

Academic-period validation

Target:

Minimum 90% business-logic coverage.

For mathematical calculations, create deterministic test datasets with manually verified expected results.

Fix every failure.

Run tests repeatedly until all pass.

# PHASE 19 — Integration Testing

### Copilot Prompt 12.19

Perform complete integration testing.

Verify:

Attendance APIs

Database

Student integration

Parent integration

Teacher integration

Class integration

Academic-year integration

Authentication

RBAC

Tenant isolation

School isolation

Notification integration

Test:

1. Teacher can mark attendance for an authorized class.

2. Teacher cannot mark attendance for another school's class.

3. Duplicate attendance records are prevented.

4. Student not belonging to the class cannot receive attendance.

5. Attendance cannot be recorded in a locked period.

6. Attendance correction preserves the original value.

7. Unauthorized users cannot approve corrections.

8. Parent can only view linked children.

9. QR tokens expire correctly.

10. QR tokens cannot be replayed.

11. Attendance percentages are mathematically correct.

12. Cancelled sessions do not affect statistics.

13. Historical attendance remains accessible.

Fix every failure.

Repeat until all integration tests pass.

# PHASE 20 — Security Audit

### Copilot Prompt 12.20

Perform a comprehensive security audit of Module 12.

Check:

Broken access control

Cross-school attendance access

Cross-tenant access

Unauthorized attendance marking

Unauthorized attendance correction

Unauthorized correction approval

Parent data isolation

Privilege escalation

Mass assignment

Injection attacks

QR token replay

QR token prediction

Token leakage

Sensitive information exposure

API authorization

Audit logging

Race conditions

Transaction integrity

Dependency vulnerabilities

Apply relevant OWASP recommendations.

Fix every vulnerability.

Run security tests again.

Produce a security audit report.

# PHASE 21 — Performance Review

### Copilot Prompt 12.21

Perform a performance review of Module 12.

Analyze:

Attendance dashboard

Class attendance retrieval

Bulk attendance

Statistics

Reports

Search

Filtering

Pagination

Current academic period lookup

Database indexes

Relationship loading

N+1 queries

Large classes

Large attendance history

Concurrent attendance submission

QR attendance lookup

Optimize where justified.

Pay particular attention to aggregate queries because attendance data can become extremely large over multiple academic years.

Do not introduce unnecessary complexity.

Run the complete test suite afterward.

# PHASE 22 — Documentation

### Copilot Prompt 12.22

Update all Module 12 documentation.

Update:

README

Swagger/OpenAPI

Architecture documentation

Database documentation

Developer documentation

API documentation

Document:

Attendance lifecycle

Attendance status model

Attendance policy

Attendance session

Bulk attendance

Correction workflow

Approval workflow

Statistics formulas

Reporting

Parent visibility

QR attendance security

Biometric integration interface

Notification events

Authorization

Tenant isolation

School isolation

Academic-period integration

Testing strategy

Ensure documentation matches actual implementation.

# PHASE 23 — Final Engineering Review

### Copilot Prompt 12.23

Perform the final engineering review for SAIS Module 12.

Verify:

1. Architecture

2. Database

3. Prisma migrations

4. Attendance sessions

5. Attendance records

6. Attendance statuses

7. Attendance policies

8. Bulk attendance

9. Attendance corrections

10. Correction approvals

11. Attendance history

12. Attendance statistics

13. Attendance reports

14. Parent visibility

15. Notification events

16. QR attendance foundation

17. Biometric abstraction

18. Academic-period integration

19. Timezone handling

20. Search

21. Filtering

22. Pagination

23. Authentication

24. RBAC

25. Tenant isolation

26. School isolation

27. Audit logging

28. Transactions

29. Backend

30. Frontend

31. API documentation

32. Unit tests

33. Integration tests

34. Security

35. Performance

36. Code quality

Check for:

- Compile errors.

- Runtime errors.

- Failing tests.

- ESLint errors.

- Formatting errors.

- TODO comments.

- Placeholder implementations.

- Dead code.

- Unresolved warnings.

If anything is wrong:

Fix it.

Run the complete test suite again.

Repeat until everything passes.

Do not begin Module 13.

When completely finished output:

MODULE 12 COMPLETED

Implementation Summary

Files Created

Files Modified

Database Changes

API Changes

Frontend Changes

Tests Passed

Coverage

Security Status

Performance Status

Known Issues

Ready for Module 13

# MODULE 12 — RELEASE GATE

Give Copilot this final verification prompt:

Perform the Module 12 release-readiness gate.

Answer every item with PASS or FAIL.

1. Attendance session creation works.

2. Attendance session lifecycle works.

3. Present status works.

4. Absent status works.

5. Late status works.

6. Excused status works.

7. Individual attendance recording works.

8. Bulk attendance works.

9. Duplicate attendance is prevented.

10. Invalid student enrollment is prevented.

11. Attendance correction works.

12. Original attendance values are preserved.

13. Correction approval works.

14. Correction rejection works.

15. Attendance locking works.

16. Attendance statistics are mathematically correct.

17. Attendance percentages are correct.

18. Attendance reports work.

19. Parent attendance visibility works.

20. Parent access is properly restricted.

21. Attendance notification events work.

22. QR attendance foundation works.

23. QR tokens expire correctly.

24. QR replay attacks are prevented.

25. Biometric provider abstraction works.

26. Academic-period validation works.

27. Timezone handling works.

28. Search works.

29. Filtering works.

30. Pagination works.

31. Authentication integration works.

32. RBAC integration works.

33. Tenant isolation works.

34. School isolation works.

35. Audit logging works.

36. Database transactions work.

37. API documentation is updated.

38. Frontend is complete.

39. Unit tests pass.

40. Integration tests pass.

41. Security audit passes.

42. Performance review passes.

43. No runtime errors exist.

44. No lint errors exist.

45. No TODO comments remain.

46. No placeholder implementations remain.

47. No unresolved warnings remain.

48. Database migrations work correctly.

49. Module is production-ready.

If ANY item is FAIL:

STOP.

Do not begin Module 13.

Identify the failure.

Fix it.

Run the relevant tests.

Run the complete test suite.

Perform this release gate again.

Repeat until ALL 49 items are PASS.

Only then output exactly:

ATTENDANCE MANAGEMENT MODULE APPROVED

No errors remain.

Module 12 is complete.

Ready for Module 13.

# Git Commit Gate

After the release gate passes:

Create the final Git commit for Module 12.

Before committing:

1. Check git status.

2. Review every changed file.

3. Remove accidental files.

4. Confirm no secrets are committed.

5. Run lint.

6. Run tests.

7. Run build.

8. Verify Prisma migrations.

9. Verify documentation.

Create the Conventional Commit:

feat(attendance): implement attendance management system

Do not push to the remote repository unless explicitly instructed.

Report:

Commit hash

Files changed

Tests passed

Coverage

Build status

# Next Module

After Module 12 is completely approved, proceed to:

## SAIS Module 13 — Examination Management System

This will build the examination engine around the structures already established:

Academic Year

↓

Term / Academic Period

↓

Class

↓

Subject

↓

Examination

↓

Exam Subject

↓

Student

↓

Marks

↓

Result Processing

Module 13 will cover exam creation, exam schedules, exam subjects, candidate registration, mark entry, mark validation, moderation, submission/locking, exam status, and the foundation for the Result Management System.