# SAIS Module 18 — Digital Payment & Payment Gateway Integration

Module ID: SAIS-PGI-001
Epic: Financial Management
Priority: Critical
Dependencies: Module 17 — Financial Management
Branch: feature/payment-gateway-integration

Module 17 established the financial core. Module 18 connects that core to external payment channels.

The architectural boundary is critical:

SAIS

│

Financial Core

│

Payment Gateway

Abstraction

│

┌────────────┼─────────────┐

↓            ↓             ↓

USSD       Mobile Money    Bank/Card

│            │             │

└────────────┼─────────────┘

↓

Provider Adapter

↓

External Provider

↓

Webhook/API

↓

Verification Layer

↓

Idempotency Layer

↓

Payment Engine

↓

Payment Allocation

↓

Receipt

Never allow a provider-specific implementation to directly modify invoices or student balances.

Every successful external payment must pass through the internal financial engine created in Module 17.

# GitHub Issues

SAIS-PAY-001  Gateway Architecture

SAIS-PAY-002  Provider Configuration

SAIS-PAY-003  Payment Intent

SAIS-PAY-004  Checkout/Payment Request

SAIS-PAY-005  USSD Payment

SAIS-PAY-006  Mobile Money

SAIS-PAY-007  Bank Transfer

SAIS-PAY-008  Webhook System

SAIS-PAY-009  Signature Verification

SAIS-PAY-010  Idempotency

SAIS-PAY-011  Payment Status Synchronization

SAIS-PAY-012  Payment Reconciliation

SAIS-PAY-013  Failed Payments

SAIS-PAY-014  Refund Integration

SAIS-PAY-015  Provider Monitoring

SAIS-PAY-016  Admin Configuration

SAIS-PAY-017  Parent/Student Payment UI

SAIS-PAY-018  Payment Reports

SAIS-PAY-019  Security

SAIS-PAY-020  Testing

# PHASE 1 — Gateway Architecture

### Copilot Prompt 18.1

We are beginning SAIS Module 18:

Digital Payment and Payment Gateway Integration.

Module 17 already provides:

- Fee structures

- Invoices

- Payments

- Payment allocations

- Receipts

- Refunds

- Financial transactions

- Ledger

- Reconciliation

- Idempotency

Do not rewrite Module 17.

Design the payment integration architecture.

The architecture must support:

1. USSD payments.

2. Mobile-money payments.

3. Bank transfers.

4. Card payments where supported.

5. Future payment providers.

6. Provider webhooks.

7. Payment status verification.

8. Payment retries.

9. Idempotency.

10. Duplicate webhook protection.

11. Failed payments.

12. Expired payments.

13. Cancelled payments.

14. Refunds.

15. Reconciliation.

16. Provider outages.

17. Provider configuration.

18. Provider transaction references.

Use the Adapter/Strategy pattern.

The core financial domain must NOT depend directly on any provider.

Define:

PaymentGateway

PaymentRequest

PaymentResponse

PaymentStatus

RefundRequest

RefundResponse

WebhookEvent

WebhookVerification

PaymentProviderAdapter

ProviderConfiguration

Do not implement a real provider yet.

Produce the architecture and wait for approval.

# PHASE 2 — Database

### Copilot Prompt 18.2

Implement the Prisma database design for payment gateway integration.

Create appropriate models for:

PaymentProvider

PaymentProviderConfiguration

PaymentIntent

PaymentAttempt

ExternalTransaction

WebhookEvent

WebhookDelivery

PaymentVerification

GatewayRefund

GatewayError

ProviderHealthStatus

Requirements:

- UUID primary keys.

- Tenant isolation.

- School isolation.

- Provider-independent financial references.

- External provider references.

- Idempotency keys.

- Webhook event IDs.

- Timestamps.

- Status fields.

- Retry metadata.

- Error metadata.

Never store raw secret credentials in plaintext.

Do not duplicate the Payment model from Module 17.

Create relationships to the existing financial entities.

Do not create migration yet.

# PHASE 3 — Provider Abstraction

### Copilot Prompt 18.3

Implement the provider-independent payment gateway interfaces.

Create interfaces for:

PaymentGateway

createPaymentIntent()

initializePayment()

getPaymentStatus()

verifyPayment()

cancelPayment()

refundPayment()

handleWebhook()

healthCheck()

The domain layer must depend only on these abstractions.

Provider-specific implementations must live in infrastructure.

Do not reference Monime, Afrimoney, Orange Money, or another provider inside the domain layer.

Create mock implementations for testing.

# PHASE 4 — Payment Intent

### Copilot Prompt 18.4

Implement Payment Intent management.

A Payment Intent represents a request to pay a SAIS invoice.

Support:

Student

Invoice

Amount

Currency

Payment method

Provider

Internal reference

Idempotency key

Expiration

Status

Description

Metadata

Statuses:

CREATED

PENDING

PROCESSING

SUCCEEDED

FAILED

EXPIRED

CANCELLED

Requirements:

- Amount must match authorized payment amount.

- Prevent duplicate active intents.

- Expired intents cannot be completed normally.

- Do not mark the invoice paid from the payment intent alone.

- A verified payment must enter the Module 17 payment engine.

# PHASE 5 — Payment Attempt

### Copilot Prompt 18.5

Implement Payment Attempt tracking.

One Payment Intent may have multiple attempts.

Track:

Attempt number

Provider

Request timestamp

Response timestamp

External reference

Provider status

Internal status

Error code

Error message

Retry count

Duration

Requirements:

- Preserve every attempt.

- Never overwrite previous attempts.

- Support retry analysis.

- Prevent uncontrolled retry loops.

- Link every successful attempt to the resulting financial payment.

# PHASE 6 — USSD Architecture

### Copilot Prompt 18.6

Implement the SAIS USSD payment integration architecture.

Do NOT hardcode a specific provider.

Support:

USSD payment initiation

Payment reference generation

Amount

Invoice

Student

Provider

Phone number

Session/reference tracking

Payment status

Callback/webhook handling

Requirements:

- Provider adapter architecture.

- No provider-specific logic in the financial domain.

- Validate amount and invoice.

- Never trust client-provided payment status.

- Verify payment with the provider where possible.

- Handle retries.

- Handle timeout.

- Handle cancelled USSD sessions.

- Handle duplicate callbacks.

- Handle provider outage.

Create mock USSD provider tests.

# PHASE 7 — Mobile Money

### Copilot Prompt 18.7

Implement the generic mobile-money integration layer.

Support:

Payment initiation

Customer phone number

Amount

Currency

Invoice reference

Internal transaction reference

Provider reference

Status inquiry

Webhook

Verification

Refund

Requirements:

- Provider-independent interface.

- Do not hardcode provider credentials.

- Do not expose provider secrets to frontend.

- Validate all callback data.

- Support asynchronous payment confirmation.

- Support retries and idempotency.

- Integrate successful payments through Module 17.

# PHASE 8 — Bank Transfer

### Copilot Prompt 18.8

Implement bank-transfer integration architecture.

Support:

Bank

Account reference

Transfer reference

Amount

Currency

Student

Invoice

Transfer date

Verification status

Reconciliation status

Statuses:

PENDING

MATCHED

VERIFIED

REJECTED

RECONCILIATION_REQUIRED

Requirements:

- Bank transfers may be asynchronous.

- Never treat an uploaded or entered transfer reference as proof of payment.

- Support manual verification.

- Support future bank API integration.

- Support reconciliation.

- Preserve original transfer data.

# PHASE 9 — Webhook Infrastructure

### Copilot Prompt 18.9

Implement the generic webhook infrastructure.

Requirements:

1. Receive webhook.

2. Validate request.

3. Authenticate provider.

4. Verify signature.

5. Validate payload.

6. Store raw event safely where permitted.

7. Generate event hash.

8. Detect duplicate event.

9. Process event idempotently.

10. Update payment attempt.

11. Verify payment where necessary.

12. Create Module 17 payment.

13. Allocate payment.

14. Generate receipt.

15. Record financial transaction.

16. Return provider-safe response.

Webhook processing must be resilient.

If processing fails:

- Do not lose the event.

- Store failure state.

- Retry safely.

- Never create duplicate payments.

# PHASE 10 — Webhook Signature Verification

### Copilot Prompt 18.10

Implement webhook signature verification as a provider-independent security interface.

Support provider adapters implementing:

verifySignature()

Requirements:

- Never trust unsigned payment callbacks.

- Use constant-time comparison where appropriate.

- Protect against replay attacks.

- Validate timestamp where supported.

- Validate event ID.

- Reject malformed requests.

- Never log secrets.

- Never expose signing secrets.

- Support key rotation where provider capabilities allow.

Create security tests for:

Valid signature

Invalid signature

Missing signature

Modified payload

Replay attack

Expired timestamp

Duplicate event

# PHASE 11 — Idempotency

### Copilot Prompt 18.11

Implement end-to-end payment idempotency.

Protect:

Payment initiation

Payment callback

Webhook processing

Payment verification

Payment creation

Payment allocation

Receipt creation

Refund creation

Requirements:

If the same external event is received repeatedly:

- Process it once.

- Return the existing result.

- Never duplicate financial transactions.

Test concurrent duplicate events.

Simulate:

Webhook retry

Network retry

Provider retry

Frontend retry

Server retry

Database retry

Ensure exactly-once financial effect even when external delivery is at-least-once.

# PHASE 12 — Payment Verification

### Copilot Prompt 18.12

Implement payment verification.

Never trust:

Frontend success messages

Redirect URLs

Client-side payment status

Unverified webhooks

Verification must confirm:

Provider

External transaction reference

Amount

Currency

Status

Invoice reference

Customer reference where available

Requirements:

The verified amount must equal the authorized amount.

If amounts differ:

Mark the transaction for manual reconciliation.

Never automatically credit an invoice with an unexpected amount.

# PHASE 13 — Internal Payment Completion

### Copilot Prompt 18.13

Implement the payment completion workflow.

When an external payment is verified:

1. Verify provider transaction.

2. Verify amount.

3. Verify currency.

4. Verify invoice.

5. Check idempotency.

6. Create Module 17 Payment.

7. Allocate payment.

8. Update invoice status.

9. Generate receipt.

10. Create financial ledger transaction.

11. Record audit event.

12. Mark Payment Intent successful.

All financial operations must occur inside appropriate database transactions.

If any internal financial operation fails:

- Roll back incomplete financial changes.

- Preserve the external transaction reference.

- Mark the event for retry/reconciliation.

- Never report success when internal recording failed.

# PHASE 14 — Failed Payments

### Copilot Prompt 18.14

Implement failed-payment handling.

Support:

DECLINED

TIMEOUT

EXPIRED

CANCELLED

INSUFFICIENT_FUNDS

PROVIDER_ERROR

NETWORK_ERROR

INVALID_REQUEST

UNKNOWN_ERROR

Requirements:

- Do not create financial payments for failed transactions.

- Preserve provider error information safely.

- Allow controlled retry.

- Prevent unlimited retries.

- Do not duplicate successful payments after late callbacks.

- Handle late success after an earlier timeout.

# PHASE 15 — Retry Engine

### Copilot Prompt 18.15

Implement safe payment retry handling.

Requirements:

- Exponential backoff where appropriate.

- Maximum retry count.

- Retryable vs non-retryable errors.

- Idempotency key preservation.

- Eventual consistency handling.

- Dead-letter state for permanently failed events.

- Administrative retry capability.

- Audit retry actions.

Never retry a financial operation in a way that can create duplicate payments.

# PHASE 16 — Refund Integration

### Copilot Prompt 18.16

Integrate Module 17 refunds with payment providers.

Workflow:

Refund requested

↓

Financial authorization

↓

Provider refund request

↓

Provider response

↓

Webhook/status verification

↓

Refund completion

↓

Module 17 financial transaction

↓

Ledger

↓

Reconciliation

Requirements:

- Never mark refund completed based only on frontend action.

- Preserve provider refund reference.

- Prevent duplicate refunds.

- Support partial refunds where provider supports them.

- Handle failed refund.

- Handle pending refund.

- Reconcile provider and SAIS states.

# PHASE 17 — Provider Configuration

### Copilot Prompt 18.17

Implement secure provider configuration.

Administrators should be able to configure:

Provider

Environment

Currency

Enabled payment methods

Webhook URL

Provider account identifier

Public configuration

Secret configuration

Timeout

Retry policy

Minimum payment

Maximum payment

Requirements:

- Secrets must never be returned through normal API responses.

- Encrypt sensitive configuration at rest where appropriate.

- Separate test/sandbox from production.

- Support activation/deactivation.

- Audit configuration changes.

- Only authorized administrators can manage provider configuration.

# PHASE 18 — Provider Health Monitoring

### Copilot Prompt 18.18

Implement payment-provider health monitoring.

Track:

Provider availability

API latency

Error rate

Successful transactions

Failed transactions

Webhook failures

Verification failures

Last successful request

Last failed request

Requirements:

- Provider health must not expose credentials.

- Administrators can view health status.

- Payment initiation should fail gracefully when a provider is unavailable.

- Do not automatically switch providers unless explicit failover policy exists.

# PHASE 19 — Frontend Payment Experience

### Copilot Prompt 18.19

Implement the student/parent digital payment frontend.

Support:

Select invoice

View amount due

Choose payment method

Choose provider

Enter phone number where required

Confirm payment

Display payment instructions

Show pending status

Show success

Show failure

Show expired payment

View receipt

View payment history

Requirements:

- Never display fake success based solely on client response.

- Poll or subscribe to authoritative payment status where appropriate.

- Clearly distinguish:

Payment initiated

Payment processing

Payment successful

Payment failed

Payment expired

Payment requires verification

Do not expose provider secrets.

# PHASE 20 — Admin Payment Center

### Copilot Prompt 18.20

Implement the administrator Payment Center.

Display:

Payment intents

Payment attempts

Successful payments

Failed payments

Pending payments

Webhook events

Provider errors

Unverified payments

Reconciliation-required payments

Refunds

Provider health

Allow authorized administrators to:

Retry eligible operations

Verify payment

Reconcile payment

View transaction details

View audit trail

Do not allow administrators to directly modify financial ledger records.

# PHASE 21 — Payment Reconciliation Integration

### Copilot Prompt 18.21

Integrate payment gateway transactions with Module 17 reconciliation.

Compare:

Provider transaction

SAIS payment

Invoice

Payment allocation

Receipt

Financial ledger

Detect:

Missing payment

Duplicate payment

Amount mismatch

Currency mismatch

Unknown provider transaction

Unknown SAIS transaction

Late webhook

Refund mismatch

Requirements:

No automatic financial correction for ambiguous cases.

Create reconciliation tasks for administrators.

# PHASE 22 — API

### Copilot Prompt 18.22

Implement the Digital Payment REST API.

Endpoints should support:

Payment intent creation

Payment initiation

Payment status

Payment verification

Payment cancellation

Webhook reception

Refund initiation

Refund status

Provider configuration

Provider health

Payment attempts

Reconciliation

Requirements:

- Clean Architecture.

- DDD.

- SOLID.

- Zod validation.

- RBAC.

- Tenant isolation.

- School isolation.

- Rate limiting.

- Idempotency.

- Consistent error responses.

- OpenAPI documentation.

Webhook endpoints must use provider-specific authentication and signature verification.

# PHASE 23 — Rate Limiting & Abuse Protection

### Copilot Prompt 18.23

Implement payment API abuse protection.

Protect:

Payment initiation

Payment verification

Refund requests

Webhook endpoints

Provider configuration

Requirements:

- Rate limiting.

- Request validation.

- Idempotency.

- Replay protection.

- Suspicious activity detection.

- IP/device metadata where appropriate.

- Do not block legitimate provider webhook retries incorrectly.

- Log security events without storing sensitive payment data unnecessarily.

# PHASE 24 — Debugging

### Copilot Prompt 18.24

Perform a complete debugging pass on Module 18.

Inspect:

Gateway abstraction

Provider adapters

Payment intents

Payment attempts

USSD integration

Mobile-money integration

Bank transfer integration

Webhooks

Signature verification

Idempotency

Payment verification

Payment completion

Retries

Failures

Refund integration

Provider configuration

Provider health

Reconciliation

Frontend

API

RBAC

Tenant isolation

School isolation

Security

Check for:

- Duplicate payments.

- Duplicate webhooks.

- Replay attacks.

- Signature bypass.

- Incorrect amount verification.

- Currency mismatch.

- Race conditions.

- Retry duplication.

- Timeout inconsistencies.

- Failed transaction handling.

- Late success callbacks.

- Refund duplication.

- Cross-school access.

- Cross-tenant access.

- Secret leakage.

- Logging sensitive credentials.

- TODO comments.

- Placeholder implementations.

- Dead code.

Fix every issue.

Run the complete test suite.

Repeat until stable.

Generate a debugging report.

# PHASE 25 — Payment Simulation Tests

### Copilot Prompt 18.25

Create a complete simulated payment test environment.

Do not use real money.

Create mock providers capable of simulating:

Successful payment

Failed payment

Timeout

Expired payment

Cancelled payment

Duplicate webhook

Late webhook

Invalid signature

Amount mismatch

Currency mismatch

Provider outage

Network failure

Retry

Concurrent duplicate request

Successful refund

Failed refund

Pending refund

Requirements:

The simulation must pass through the same application interfaces used by production providers.

Do not create a separate fake business logic path.

# PHASE 26 — Unit Testing

### Copilot Prompt 18.26

Create comprehensive unit tests for Module 18.

Test:

Gateway abstraction

Payment intent

Payment attempt

Provider adapter

USSD flow

Mobile-money flow

Bank-transfer flow

Webhook verification

Signature verification

Idempotency

Payment verification

Payment completion

Retry engine

Failure handling

Refund integration

Provider configuration

Provider health

Reconciliation

Rate limiting

Authorization

Tenant isolation

School isolation

Target:

Minimum 95% coverage for payment processing and verification logic.

Minimum 90% coverage for remaining business logic.

Fix every failure.

# PHASE 27 — Integration Testing

### Copilot Prompt 18.27

Perform complete integration testing between Module 17 and Module 18.

Verify:

1. Invoice can create payment intent.

2. Payment intent can initialize provider payment.

3. Provider callback is verified.

4. Duplicate callback is ignored safely.

5. Verified payment enters Module 17.

6. Payment is allocated correctly.

7. Invoice status updates correctly.

8. Receipt is generated.

9. Ledger transaction is created.

10. Failed payments do not affect balances.

11. Timeout followed by success is handled correctly.

12. Refunds integrate correctly.

13. Reconciliation identifies mismatches.

14. Cross-school access is prevented.

15. Cross-tenant access is prevented.

Use mock providers.

No real payment should be performed.

Fix every failure.

Repeat until all tests pass.

# PHASE 28 — Security Audit

### Copilot Prompt 18.28

Perform a comprehensive payment security audit.

Check:

Webhook spoofing

Signature bypass

Replay attacks

Duplicate payment

Duplicate refund

Payment amount manipulation

Currency manipulation

Invoice manipulation

Provider reference manipulation

Idempotency bypass

Privilege escalation

Secret exposure

Credential leakage

Sensitive logging

Cross-school access

Cross-tenant access

Rate-limit bypass

Mass assignment

Injection

CSRF where applicable

Unauthorized provider configuration

Fix every vulnerability.

Run security tests again.

Produce a security audit report.

# PHASE 29 — Performance & Reliability

### Copilot Prompt 18.29

Perform a performance and reliability review.

Test:

Concurrent payment initiation

Concurrent webhook events

Large webhook volume

Provider timeout

Provider outage

Database latency

Payment status polling

Reconciliation

Retry processing

Large payment history

Webhook processing queue

Identify:

Race conditions

Deadlocks

Duplicate processing

Slow queries

N+1 queries

Missing indexes

Retry storms

Optimize safely.

Financial correctness takes priority over performance.

# PHASE 30 — Documentation

### Copilot Prompt 18.30

Update SAIS Module 18 documentation.

Document:

Payment architecture

Gateway abstraction

Provider adapters

Payment intents

Payment attempts

USSD flow

Mobile-money flow

Bank-transfer flow

Webhook architecture

Signature verification

Idempotency

Payment verification

Payment completion

Retry policy

Failure handling

Refund integration

Provider configuration

Provider health

Reconciliation

Security

API

Database

Frontend

Testing

Production deployment requirements

Clearly document that:

External providers never directly modify SAIS financial records.

All verified payments must pass through Module 17.

All financial effects must be transaction-safe and idempotent.

# PHASE 31 — Provider Adapter Contract Test

### Copilot Prompt 18.31

Create a provider adapter contract test suite.

Every future payment provider adapter must pass the same contract tests.

Test:

createPaymentIntent

initializePayment

getPaymentStatus

verifyPayment

cancelPayment

refundPayment

handleWebhook

healthCheck

Verify:

Correct request mapping

Correct response mapping

Error mapping

Timeout behavior

Idempotency

Webhook handling

Signature verification

Refund behavior

The domain must remain provider-independent.

Create a reusable contract-test framework.

# PHASE 32 — Final Engineering Review

### Copilot Prompt 18.32

Perform the final engineering review for SAIS Module 18.

Verify:

1. Gateway architecture

2. Provider abstraction

3. Database

4. Payment intents

5. Payment attempts

6. USSD architecture

7. Mobile-money architecture

8. Bank-transfer architecture

9. Webhooks

10. Signature verification

11. Idempotency

12. Payment verification

13. Payment completion

14. Retry engine

15. Failure handling

16. Refund integration

17. Provider configuration

18. Provider health

19. Reconciliation

20. Frontend

21. API

22. RBAC

23. Tenant isolation

24. School isolation

25. Rate limiting

26. Security

27. Unit tests

28. Integration tests

29. Provider contract tests

30. Performance

31. Reliability

32. Documentation

33. Module 17 integration

34. Code quality

Check for:

- Compile errors.

- Runtime errors.

- Payment duplication.

- Webhook duplication.

- Security vulnerabilities.

- Secret leakage.

- TODO comments.

- Placeholder implementations.

- Dead code.

- Unresolved warnings.

If anything is wrong:

Fix it.

Run the complete test suite again.

Repeat until everything passes.

Do not begin Module 19.

When completely finished output:

MODULE 18 COMPLETED

Implementation Summary

Files Created

Files Modified

Database Changes

API Changes

Frontend Changes

Gateway Status

Webhook Status

Idempotency Status

Security Status

Tests Passed

Coverage

Performance Status

Known Issues

Ready for Module 19

# MODULE 18 — FINAL RELEASE GATE

Perform the Module 18 release-readiness gate.

Answer every item with PASS or FAIL.

1. Gateway abstraction works.

2. Provider adapters work.

3. Payment intents work.

4. Payment attempts work.

5. USSD architecture works.

6. Mobile-money architecture works.

7. Bank-transfer architecture works.

8. Webhooks work.

9. Signature verification works.

10. Replay protection works.

11. Idempotency works.

12. Payment verification works.

13. Amount verification works.

14. Currency verification works.

15. Invoice verification works.

16. Payment completion works.

17. Failed payments are handled correctly.

18. Timeout handling works.

19. Late success handling works.

20. Retry engine works.

21. Duplicate payment protection works.

22. Refund integration works.

23. Provider configuration works.

24. Provider health monitoring works.

25. Reconciliation works.

26. Frontend payment flow works.

27. Admin Payment Center works.

28. API works.

29. RBAC works.

30. Tenant isolation works.

31. School isolation works.

32. Rate limiting works.

33. Secrets are protected.

34. Sensitive data is not improperly logged.

35. Module 17 integration works.

36. Unit tests pass.

37. Integration tests pass.

38. Provider contract tests pass.

39. Security audit passes.

40. Performance review passes.

41. Reliability tests pass.

42. Documentation is complete.

43. No runtime errors exist.

44. No lint errors exist.

45. No TODO comments remain.

46. No placeholder implementations remain.

47. No unresolved warnings remain.

48. Database migrations work.

49. Module is production-ready.

If ANY item is FAIL:

STOP.

Do not begin Module 19.

Identify the failure.

Fix it.

Run the relevant tests.

Run the complete test suite.

Perform this release gate again.

Repeat until ALL 49 items are PASS.

Only then output exactly:

DIGITAL PAYMENT MODULE APPROVED

No errors remain.

Module 18 is complete.

Ready for Module 19.

# Git Commit Gate

Create the final Git commit for Module 18.

Before committing:

1. Check git status.

2. Review every changed file.

3. Remove accidental files.

4. Confirm no secrets are committed.

5. Run lint.

6. Run payment tests.

7. Run webhook tests.

8. Run idempotency tests.

9. Run security tests.

10. Run integration tests.

11. Run build.

12. Verify Prisma migrations.

13. Verify Module 17 integration.

14. Verify documentation.

Create the Conventional Commit:

feat(payments): implement digital payment gateway integration

Do not push to remote unless explicitly instructed.

Report:

Commit hash

Files changed

Tests passed

Coverage

Build status

## Important implementation boundary

At this stage, do not give Copilot production credentials or real payment API keys.

Module 18 should first reach full completion using mock/sandbox providers. Once the release gate passes, we can create the next module around actual provider implementation.

### Next: SAIS Module 19 — Communication & Notification System

That module will establish the unified notification infrastructure for:

SMS → Email → Push Notifications → WhatsApp → In-app notifications, including templates, delivery tracking, retries, notification preferences, announcements, fee reminders, attendance alerts, examination/result notifications, and the provider abstraction needed to connect services such as SMS gateways later.