Now we're entering the first major business module. From this point onward, every module should be written as a complete engineering package that GitHub Copilot Agent can execute with minimal supervision.

I recommend one final refinement to the roadmap before continuing:

Instead of a single User Management module, split it into:

- Module 4: User Management (accounts and profiles)

- Module 5: School Setup & Tenant Configuration

- Module 6: User Profile & Preferences

This separation keeps authentication, authorization, and tenant management independent and reduces coupling.

# SAIS Module 4 – User Management System

Module ID: SAIS-UM-001

Epic: Identity & Access Management

Priority: Critical

Dependencies:

- ✅ Module 1 – Project Foundation

- ✅ Module 2 – Authentication & Identity

- ✅ Module 3 – Role-Based Access Control

Estimated Duration: 1–2 weeks

# Module Objectives

Implement a complete enterprise user management system that enables administrators to create, manage, search, update, activate, deactivate, and monitor users across the SAIS platform.

The module must support:

- Super Administrator

- School Administrator

- Teacher

- Student

- Parent

- Accountant

- Receptionist

- Librarian (future)

- HR Officer (future)

# Git Branch

feature/user-management

# GitHub Epic

EPIC-004

Enterprise User Management

# GitHub Issues

SAIS-UM-001

Create User Entity

SAIS-UM-002

User CRUD

SAIS-UM-003

Profile Management

SAIS-UM-004

Profile Picture Upload

SAIS-UM-005

User Activation

SAIS-UM-006

User Deactivation

SAIS-UM-007

Search Users

SAIS-UM-008

Pagination

SAIS-UM-009

Filtering

SAIS-UM-010

Audit Logging

SAIS-UM-011

Validation

SAIS-UM-012

Testing

# PHASE 1 — Requirements & Architecture

We are beginning Module 4: User Management.

Do not generate code.

Analyse and design the complete User Management architecture.

Requirements:

1. Define the responsibilities of the module.

2. Identify all supported user types.

3. Design the domain model.

4. Explain relationships with Authentication and RBAC.

5. Explain profile lifecycle.

6. Explain activation/deactivation workflow.

7. Explain soft deletion strategy.

8. Explain audit logging.

9. Explain profile image storage.

10. Explain search and filtering strategy.

11. Explain pagination strategy.

12. Explain future multi-tenant compatibility.

Produce:

• Domain model

• Sequence diagrams

• Database relationship diagram

• Folder structure

Wait for approval.

# PHASE 2 — Database Design

The architecture has been approved.

Design Prisma models for:

User

UserProfile

UserStatus

UserPreference

ProfileImage

UserAudit

Requirements:

• UUID primary keys

• Foreign keys

• Proper indexes

• Unique constraints

• Soft delete

• CreatedAt

• UpdatedAt

• DeletedAt where applicable

Explain every relationship.

Do not generate migrations yet.

# PHASE 3 — Backend Implementation

Implement the backend.

Create:

UserController

UserService

UserRepository

ProfileService

ProfileRepository

ImageService

UserValidation

PaginationService

SearchService

AuditService

Global Error Handling integration

Logging

Every public method must include:

Validation

Error handling

Logging

Unit-test readiness

Stop after implementation.

# PHASE 4 — REST API

Create REST APIs.

Users

POST /users

GET /users

GET /users/:id

PUT /users/:id

DELETE /users/:id

PATCH /users/:id/status

Profiles

GET /users/:id/profile

PUT /users/:id/profile

POST /users/:id/profile-image

DELETE /users/:id/profile-image

Search

GET /users/search

GET /users/filter

Documentation:

Swagger

Validation

Examples

Status Codes

Authorization Rules

Stop after completion.

# PHASE 5 — Frontend

Create enterprise User Management pages.

Generate:

User List

User Details

Create User

Edit User

Profile Page

Profile Settings

Profile Image Upload

Search

Filters

Pagination

Loading Skeletons

Empty States

Error Pages

Confirmation Dialogs

Success Notifications

Explain component hierarchy.

# PHASE 6 — Profile Image Upload

Implement secure profile image management.

Requirements:

Image validation

Allowed formats

Maximum size

Image optimization

Thumbnail generation

Unique filenames

Storage abstraction

Delete unused files

Serve images securely

Log upload activity

Explain implementation.

# PHASE 7 — Search & Pagination

Implement enterprise search.

Support:

Name

Email

Username

Role

Status

School

Date Created

Sorting

Pagination

Filtering

Performance optimization

Index recommendations

Explain every decision.

# PHASE 8 — Debugging

Review the complete module.

Check:

Controllers

Repositories

Services

Validation

Routes

Imports

Search

Pagination

Image upload

Logging

Error handling

Fix every issue.

Generate debugging report.

# PHASE 9 — Unit Testing

Create unit tests.

Test:

User CRUD

Profile CRUD

Image upload

Activation

Deactivation

Validation

Search

Pagination

Repositories

Coverage target:

90%

Repeat until all tests pass.

# PHASE 10 — Integration Testing

Perform integration testing.

Verify:

REST APIs

Database

RBAC

Authentication

Search

Pagination

File upload

Error handling

Logging

Fix every issue.

Repeat until every test passes.

Generate report.

# PHASE 11 — Security Review

Perform security review.

Check:

Unauthorized profile access

Horizontal privilege escalation

Vertical privilege escalation

Image upload vulnerabilities

Input validation

Rate limiting

Sensitive data exposure

Dependency vulnerabilities

Fix every issue.

Generate report.

# PHASE 12 — Final Engineering Review

Perform the final engineering review.

Verify:

Architecture

Database

Backend

Frontend

Testing

Documentation

Performance

Security

Linting

Formatting

Coverage

If any issue exists:

Fix it.

Retest.

Repeat until everything passes.

Output:

MODULE 4 COMPLETED

Implementation Summary

Files Created

Files Modified

Tests Passed

Coverage

Security Status

Known Issues

Ready for Module 5

# Module 4 Release Gate

Before moving to Module 5, answer PASS or FAIL:

1. User CRUD works.

2. Profile CRUD works.

3. User activation works.

4. User deactivation works.

5. Search works.

6. Pagination works.

7. Image upload works.

8. RBAC integration works.

9. Authentication integration works.

10. Audit logging works.

11. No runtime errors.

12. No linting errors.

13. No failing tests.

14. No dependency conflicts.

15. API documentation updated.

16. README updated.

17. Module is production-ready.

If any item fails:

Stop.

Fix every issue.

Run all tests again.

Repeat until every item passes.

When complete, output only:

USER MANAGEMENT MODULE APPROVED

No errors remain.

Ready for Module 5.

## Improvement for the remaining modules

From Module 5 onward, every module should follow the same professional template and include:

- Module ID (e.g., SAIS-STU-001)

- Epic ID

- GitHub Issues

- Git branch name

- Dependencies

- Definition of Done (DoD)

- Acceptance Criteria

- Database entities

- API endpoints

- Frontend pages

- Services

- Middleware

- Validation rules

- Unit and integration tests

- Security review

- Performance review

- Release gate

This transforms the roadmap into a complete enterprise delivery plan that can be imported directly into GitHub Projects and executed module by module by GitHub Copilot Agent.