We now proceed to the next module.

# SAIS Module 5 — School Setup & Tenant Configuration System

Module ID: SAIS-SCH-001
Epic: School Administration Foundation
Priority: Critical
Dependencies:

✅ Module 1 — Project Foundation
✅ Module 2 — Authentication & Identity
✅ Module 3 — RBAC
✅ Module 4 — User Management

Estimated Duration: 1–2 weeks

# Module Objective

Create the foundation that allows SAIS to represent and manage schools.

This module establishes the organizational structure required for future modules:

- Students belong to schools

- Teachers belong to schools

- Classes belong to schools

- Fees belong to schools

- Reports belong to schools

This module also prepares SAIS for future multi-school SaaS architecture.

# Git Branch

feature/school-setup

# GitHub Epic

EPIC-005

School Setup and Tenant Configuration

# GitHub Issues

SAIS-SCH-001

Create School Entity

SAIS-SCH-002

Create School Profile

SAIS-SCH-003

School Configuration

SAIS-SCH-004

School Branch Management

SAIS-SCH-005

Department Management

SAIS-SCH-006

Grade Level Management

SAIS-SCH-007

Academic Structure

SAIS-SCH-008

School Administrator Assignment

SAIS-SCH-009

School Settings

SAIS-SCH-010

Tenant Isolation

SAIS-SCH-011

Validation

SAIS-SCH-012

Testing

# PHASE 1 — Architecture Design

Use this prompt in GitHub Copilot Agent:

We are beginning Module 5: School Setup and Tenant Configuration.

Do not generate code yet.

Design the complete architecture.

The module must support:

1. Single school operation.

2. Future multi-school SaaS operation.

3. Multiple branches.

4. Multiple departments.

5. Multiple grade levels.

6. Different school configurations.

7. School-specific settings.

8. School administrator assignment.

9. Data isolation between schools.

Explain:

- Domain model.

- Entity relationships.

- Tenant architecture.

- School lifecycle.

- Branch hierarchy.

- Department hierarchy.

- Grade structure.

- Permission model.

- Future subscription compatibility.

Produce:

- Architecture diagram.

- Database relationship diagram.

- Request flow diagram.

- Folder structure.

Wait for approval before writing code.

# PHASE 2 — Database Design

The architecture has been approved.

Design Prisma database models.

Create:

School

SchoolProfile

SchoolSetting

SchoolBranch

Department

GradeLevel

SchoolAdministrator

SchoolConfiguration

Tenant

Requirements:

- UUID primary keys.

- Foreign keys.

- Indexes.

- Unique constraints.

- Soft delete support.

- CreatedAt.

- UpdatedAt.

- DeletedAt.

Consider:

Future multi-tenant SaaS.

Explain every relationship.

Do not generate migration files yet.

# Expected Database Structure

The final design should resemble:

Tenant

|

|

School

|

|----------------

|

Branch

|

Department

|

GradeLevel

Example:

SAIS Platform

|

|

Green Valley School

|

|---- Main Campus

|

|---- Science Department

|

|---- Grade 10

# PHASE 3 — Backend Implementation

Implement the School Setup backend.

Create:

SchoolController

SchoolService

SchoolRepository

BranchController

BranchService

DepartmentController

DepartmentService

GradeController

GradeService

TenantService

SchoolSettingsService

Requirements:

Every service must include:

- Validation

- Error handling

- Logging

- Repository separation

- Unit-test readiness

Implement:

Create school

Update school

Deactivate school

Retrieve school

Manage branches

Manage departments

Manage grades

Assign administrators

Stop after completion.

# PHASE 4 — API Development

Create REST APIs.

School APIs:

POST /schools

GET /schools

GET /schools/:id

PUT /schools/:id

DELETE /schools/:id

Branch APIs:

POST /schools/:id/branches

GET /schools/:id/branches

PUT /branches/:id

DELETE /branches/:id

Department APIs:

POST /schools/:id/departments

GET /departments

Grade APIs:

POST /schools/:id/grades

GET /grades

Settings:

GET /schools/:id/settings

PUT /schools/:id/settings

Administrator Assignment:

POST /schools/:id/admins

Requirements:

Swagger documentation.

Validation schemas.

Authorization rules.

Proper HTTP status codes.

# PHASE 5 — Frontend Development

Create School Administration interface.

Pages:

School Dashboard

School Profile

School Settings

Branch Management

Department Management

Grade Management

Administrator Assignment

Components:

School Form

Branch Form

Department Form

Grade Form

Settings Panel

Search

Filters

Pagination

Loading States

Error Handling

Use:

React

Tailwind CSS

React Hook Form

Zod Validation

# PHASE 6 — Tenant Isolation

Implement tenant isolation foundation.

Requirements:

Every school-owned record must contain:

tenantId

schoolId

Create:

Tenant Context

School Context

Tenant Middleware

School Access Middleware

Prevent:

User from School A accessing School B data.

Test:

Cross-school access attempts.

Unauthorized tenant switching.

Explain security design.

# PHASE 7 — Validation Rules

Implement validation.

School:

Required:

Name

Address

Contact

Email

Rules:

School email must be unique.

Branch name must be unique inside school.

Department name must be unique inside school.

Grade level must have valid numbering.

Administrator must have correct permissions.

Create validation tests.

# PHASE 8 — Debugging Prompt

Review the complete School Setup module.

Check:

Database models

Relations

Controllers

Services

Repositories

Tenant isolation

Authorization

Validation

API routes

Frontend components

Imports

Error handling

Logging

Find every issue.

Fix all issues automatically.

Generate debugging report.

Do not continue.

# PHASE 9 — Unit Testing

Create unit tests.

Test:

School creation

School update

School deletion

Branch management

Department management

Grade management

Administrator assignment

Tenant validation

Permission checks

Coverage target:

90%

If any test fails:

Fix it.

Run tests again.

Repeat until all tests pass.

# PHASE 10 — Integration Testing

Perform integration testing.

Verify:

School APIs

Database relationships

RBAC integration

Tenant isolation

Authentication

Frontend forms

Validation

Error handling

Test:

School A cannot access School B data.

Generate complete report.

Fix every failure.

# PHASE 11 — Security Audit

Perform security review.

Check:

Tenant data leakage

Broken access control

Unauthorized school creation

Privilege escalation

Input injection

Sensitive information exposure

API security

Database security

Apply OWASP recommendations.

Fix all issues.

Generate security report.

# PHASE 12 — Performance Review

Analyze performance.

Check:

Database indexes

Query efficiency

Large school scalability

Pagination

Search speed

Caching opportunities

Optimize where safe.

# PHASE 13 — Final Engineering Review

Perform final review.

Verify:

Architecture

Database

Backend

Frontend

API

Tenant system

Security

Testing

Documentation

Performance

Code quality

Fix every issue.

Run all tests again.

When complete output:

MODULE 5 COMPLETED

Implementation Summary

Files Created

Files Modified

Tests Passed

Coverage

Security Status

Known Issues

Ready for Module 6

# Module 5 Release Gate

Before moving to the next module:

Verify PASS or FAIL:

1. School creation works.

2. School update works.

3. School deletion/deactivation works.

4. Branch management works.

5. Department management works.

6. Grade management works.

7. School settings work.

8. Administrator assignment works.

9. RBAC works.

10. Tenant isolation works.

11. Cross-school access is blocked.

12. Database migrations work.

13. API documentation updated.

14. Frontend works.

15. Unit tests pass.

16. Integration tests pass.

17. Security audit passes.

18. No runtime errors.

19. No lint errors.

20. Production ready.

If any item fails:

STOP.

Fix all issues.

Retest.

Repeat until all PASS.

Output:

SCHOOL SETUP MODULE APPROVED

No errors remain.

Ready for Module 6.

## Next Module

After this approval, we move to:

# SAIS Module 6 — Student Information Management System (SIMS)

This will be one of the largest modules because it introduces the core school data model:

- Student admission

- Student profiles

- Guardians

- Medical records

- Documents

- Academic history

- Promotion

- Transfer

- Graduation

- Withdrawal lifecycle

It will become the foundation for Attendance, Exams, Results, Fees, and AI analytics.