We now proceed to one of the most important SAIS modules. Almost every future module depends on this one.

# SAIS Module 6 — Student Information Management System (SIMS)

Module ID: SAIS-STU-001
Epic: Core School Administration
Priority: Critical

Dependencies:

✅ Module 1 — Project Foundation
✅ Module 2 — Authentication & Identity
✅ Module 3 — RBAC
✅ Module 4 — User Management
✅ Module 5 — School Setup & Tenant Configuration

Estimated Duration: 3–5 weeks

# Module Objective

Build the central student information platform that manages the complete student lifecycle.

The module must support:

- Student admission

- Student registration

- Student profiles

- Guardian relationships

- Medical information

- Previous education history

- Student documents

- Student status lifecycle

- Promotion

- Transfer

- Graduation

- Withdrawal

- Academic history tracking

This module becomes the foundation for:

- Attendance System

- Examination System

- Results System

- Fee Management

- Parent Portal

- AI Analytics

# Git Branch

feature/student-information-management

# GitHub Epic

EPIC-006

Student Information Management System

# GitHub Issues

SAIS-STU-001

Student Database Design

SAIS-STU-002

Student Registration

SAIS-STU-003

Student Profile

SAIS-STU-004

Guardian Management

SAIS-STU-005

Student Documents

SAIS-STU-006

Medical Records

SAIS-STU-007

Previous School History

SAIS-STU-008

Student Admission Workflow

SAIS-STU-009

Student Transfer

SAIS-STU-010

Student Promotion

SAIS-STU-011

Student Graduation

SAIS-STU-012

Student Withdrawal

SAIS-STU-013

Student Search

SAIS-STU-014

Student Import

SAIS-STU-015

Student Export

SAIS-STU-016

Audit Logging

SAIS-STU-017

Testing

# PHASE 1 — Architecture Design

Use this prompt in GitHub Copilot Agent:

We are beginning Module 6: Student Information Management System.

Do not generate code yet.

Design the complete enterprise student management architecture.

The system must support:

1. Student admission.

2. Student registration.

3. Student profiles.

4. Parent/guardian relationships.

5. Medical information.

6. Previous school history.

7. Student documents.

8. Student lifecycle management.

9. Promotion.

10. Transfer.

11. Graduation.

12. Withdrawal.

13. Multiple schools.

14. Multiple academic years.

Explain:

- Student domain model.

- Student lifecycle states.

- Admission workflow.

- Guardian relationship model.

- Document storage strategy.

- Medical data protection.

- Academic history tracking.

- Data retention strategy.

- Tenant isolation.

Produce:

- Domain model diagram.

- Entity relationship diagram.

- Student lifecycle diagram.

- API flow diagram.

- Folder structure.

Wait for approval.

# PHASE 2 — Database Design

The architecture has been approved.

Design Prisma database models.

Create:

Student

StudentProfile

StudentAdmission

StudentStatus

Guardian

StudentGuardian

MedicalRecord

PreviousSchool

StudentDocument

StudentHistory

StudentEnrollment

StudentClassAssignment

Requirements:

- UUID primary keys.

- Foreign keys.

- School isolation.

- Tenant isolation.

- Proper indexes.

- Unique constraints.

- Soft delete.

- CreatedAt.

- UpdatedAt.

- Audit support.

Student admission number must be unique per school.

Explain every relationship.

Do not generate migration files yet.

# Expected Domain Structure

School

|

|

Student

|

|--------------------

|

Student Profile

Guardian

Medical Record

Documents

Academic History

Enrollment

# PHASE 3 — Student Lifecycle Design

Design the student lifecycle engine.

States:

APPLICANT

ADMITTED

ACTIVE

TRANSFERRED

GRADUATED

WITHDRAWN

SUSPENDED

Implement rules:

Applicant → Admission

Admission → Active

Active → Transfer

Active → Graduation

Active → Withdrawal

Prevent invalid transitions.

Explain lifecycle validation.

# PHASE 4 — Backend Implementation

Implement the SIMS backend.

Create:

StudentController

StudentService

StudentRepository

AdmissionService

GuardianService

MedicalService

DocumentService

EnrollmentService

TransferService

PromotionService

GraduationService

WithdrawalService

StudentSearchService

AuditService

Requirements:

Every service must include:

- Validation

- Error handling

- Logging

- Authorization checks

- Repository pattern

- Unit-test readiness

Implement:

Create student

Update student

Retrieve student

Delete/deactivate student

Admission

Transfer

Promotion

Graduation

Withdrawal

Stop after completion.

# PHASE 5 — Student Registration API

Create REST APIs.

Student:

POST /students

GET /students

GET /students/:id

PUT /students/:id

DELETE /students/:id

Admission:

POST /students/:id/admit

GET /students/admissions

Guardian:

POST /students/:id/guardians

GET /students/:id/guardians

DELETE /guardians/:id

Medical:

POST /students/:id/medical

GET /students/:id/medical

Documents:

POST /students/:id/documents

GET /students/:id/documents

DELETE /documents/:id

Lifecycle:

POST /students/:id/transfer

POST /students/:id/promote

POST /students/:id/graduation

POST /students/:id/withdraw

Add:

Swagger documentation

Validation

Authorization rules

Error responses

# PHASE 6 — Frontend Development

Create the Student Management interface.

Pages:

Student Dashboard

Student List

Student Registration

Student Profile

Student Edit

Admission Page

Guardian Management

Medical Information

Documents

Academic History

Transfer Page

Promotion Page

Graduation Page

Withdrawal Page

Components:

Student Form

Guardian Form

Document Upload

Search

Filters

Pagination

Profile Card

Status Timeline

Requirements:

React

Tailwind CSS

React Hook Form

Zod Validation

# PHASE 7 — Document Management

Implement secure student document management.

Supported documents:

Birth Certificate

Passport Photo

Previous School Report

Medical Documents

Admission Documents

Requirements:

File validation

Allowed formats

Maximum size

Secure storage

Metadata tracking

Download authorization

Delete handling

Audit logging

Prevent unauthorized access.

# PHASE 8 — Student Search System

Implement advanced student search.

Search by:

Admission number

Name

Gender

Class

Status

Guardian

Date admitted

Academic year

Implement:

Pagination

Sorting

Filtering

Database optimization

Indexes

Explain performance considerations.

# PHASE 9 — Student Import/Export

Implement bulk student management.

Support:

CSV import

Excel import

CSV export

Excel export

Requirements:

Validation before import

Duplicate detection

Error reporting

Import history

Rollback failed imports

Create tests.

# PHASE 10 — Debugging

Review the complete SIMS module.

Check:

Database relationships

Student lifecycle

Admission logic

Guardian linking

Document storage

API routes

Frontend forms

Validation

Authorization

Tenant isolation

Performance

Find every issue.

Fix everything.

Generate debugging report.

# PHASE 11 — Unit Testing

Create comprehensive tests.

Test:

Student creation

Student update

Admission

Guardian assignment

Medical records

Documents

Promotion

Transfer

Graduation

Withdrawal

Search

Import/export

Validation

Permissions

Coverage target:

90%

Repeat until all tests pass.

# PHASE 12 — Integration Testing

Perform integration testing.

Verify:

Student APIs

Database

Authentication

RBAC

School isolation

Tenant isolation

Frontend workflow

Document uploads

Search

Import/export

Test:

School A cannot access School B students.

Fix all failures.

Repeat until all tests pass.

# PHASE 13 — Security Audit

Perform security review.

Check:

Student privacy protection

Medical data access

Document security

Unauthorized viewing

Data leakage

Permission bypass

File upload vulnerabilities

Injection attacks

Audit logging

Apply OWASP recommendations.

Fix all issues.

# PHASE 14 — Performance Review

Analyze SIMS performance.

Check:

Large student databases

Search speed

Pagination

Database indexes

Document handling

API response time

Optimize safely.

# PHASE 15 — Final Engineering Review

Perform final engineering review.

Verify:

Architecture

Database

Backend

Frontend

APIs

Lifecycle engine

Security

Testing

Documentation

Performance

Fix every issue.

Run complete test suite.

Repeat until everything passes.

Output:

MODULE 6 COMPLETED

Implementation Summary

Files Created

Files Modified

Tests Passed

Coverage

Security Status

Known Issues

Ready for Module 7

# Module 6 Release Gate

Before continuing:

Verify PASS or FAIL:

1. Student registration works.

2. Student profiles work.

3. Guardian management works.

4. Medical records work.

5. Document upload works.

6. Admission workflow works.

7. Transfer workflow works.

8. Promotion workflow works.

9. Graduation workflow works.

10. Withdrawal workflow works.

11. Search works.

12. Import/export works.

13. RBAC works.

14. Tenant isolation works.

15. Audit logging works.

16. API documentation updated.

17. Frontend complete.

18. Unit tests pass.

19. Integration tests pass.

20. Security audit passes.

21. No runtime errors.

22. Production ready.

If any item fails:

STOP.

Fix every issue.

Retest.

Repeat until all PASS.

Output:

STUDENT INFORMATION MODULE APPROVED

No errors remain.

Ready for Module 7.

## Next Module

After approval:

# SAIS Module 7 — Parent Management System

It will introduce:

- Parent registration

- Multiple children linking

- Parent portal foundation

- Child monitoring

- Attendance visibility

- Results visibility

- Fee visibility

- Parent communication history

This module will connect directly with SIMS.