We now proceed to the next module.

# SAIS Module 7 — Parent Management System (PMS)

Module ID: SAIS-PAR-001
Epic: School Administration & Stakeholder Management
Priority: High

Dependencies:

✅ Module 1 — Project Foundation
✅ Module 2 — Authentication & Identity
✅ Module 3 — RBAC
✅ Module 4 — User Management
✅ Module 5 — School Setup & Tenant Configuration
✅ Module 6 — Student Information Management System

Estimated Duration: 2–3 weeks

# Module Objective

Build the parent and guardian management platform that connects families with the school ecosystem.

The module enables parents/guardians to:

- Create accounts

- Link to one or multiple students

- View children's academic information

- Monitor attendance

- View fees and payments

- Receive announcements

- Communicate with teachers and administrators

This module creates the foundation for the future Parent Portal.

# Git Branch

feature/parent-management

# GitHub Epic

EPIC-007

Parent and Guardian Management System

# GitHub Issues

SAIS-PAR-001

Parent Database Design

SAIS-PAR-002

Parent Registration

SAIS-PAR-003

Guardian Profile

SAIS-PAR-004

Student Linking

SAIS-PAR-005

Multiple Children Support

SAIS-PAR-006

Parent Portal Dashboard

SAIS-PAR-007

Attendance Visibility

SAIS-PAR-008

Academic Result Visibility

SAIS-PAR-009

Fee Visibility

SAIS-PAR-010

Communication History

SAIS-PAR-011

Parent Notifications

SAIS-PAR-012

Parent Permissions

SAIS-PAR-013

Testing

# PHASE 1 — Architecture Design

Use this prompt:

We are beginning Module 7: Parent Management System.

Do not write code yet.

Design the complete enterprise parent management architecture.

The system must support:

1. Parent registration.

2. Guardian profiles.

3. Multiple children per parent.

4. Multiple parents per student.

5. Parent portal access.

6. Child information visibility.

7. Attendance monitoring.

8. Academic result viewing.

9. Fee information viewing.

10. Communication history.

11. Parent notifications.

12. School-specific parent access.

Explain:

- Relationship between Parent, Guardian, User, and Student.

- Parent account lifecycle.

- Parent verification workflow.

- Child linking rules.

- Permission model.

- Privacy protection.

- Tenant isolation.

Produce:

- Domain diagram.

- Database relationship diagram.

- Parent portal flow diagram.

- API architecture.

Wait for approval.

# PHASE 2 — Database Design

Architecture approved.

Design Prisma models.

Create:

Parent

ParentProfile

ParentStudentRelationship

ParentContact

ParentAddress

ParentVerification

ParentPreference

ParentNotificationSetting

ParentAccessLog

Relationships:

Parent → User account

Parent → Multiple Students

Student → Multiple Parents

Requirements:

- UUID primary keys

- Foreign keys

- Indexes

- Unique constraints

- Soft delete

- Audit fields

- Tenant isolation

Explain every relationship.

Do not create migrations yet.

# Expected Data Model

User

|

|

Parent Profile

|

|

ParentStudentRelationship

|

|

Student

Example:

Parent:

Mrs. Kamara

Children:

Student A

Grade 10

Student B

Grade 7

# PHASE 3 — Parent Account Workflow

Design the parent account workflow.

Implement conceptually:

Registration

↓

Verification

↓

Approval

↓

Student Linking

↓

Portal Access

Rules:

Parent cannot view unrelated students.

Parent cannot modify academic records.

Parent permissions must be controlled by RBAC.

Explain security rules.

# PHASE 4 — Backend Implementation

Implement Parent Management backend.

Create:

ParentController

ParentService

ParentRepository

ParentProfileService

StudentLinkService

ParentVerificationService

ParentPortalService

ParentNotificationService

ParentAccessService

AuditService

Requirements:

Every service must include:

- Validation

- Error handling

- Logging

- Authorization

- Repository pattern

Implement:

Create parent

Update parent

View parent

Link student

Remove student link

Verify parent

Manage preferences

Track access

Stop after completion.

# PHASE 5 — API Development

Create REST APIs.

Parent:

POST /parents

GET /parents

GET /parents/:id

PUT /parents/:id

DELETE /parents/:id

Student Linking:

POST /parents/:id/students

GET /parents/:id/students

DELETE /parents/:id/students/:studentId

Parent Portal:

GET /parents/me/dashboard

GET /parents/me/children

GET /parents/me/children/:id

Visibility:

GET /parents/me/attendance

GET /parents/me/results

GET /parents/me/fees

Preferences:

GET /parents/me/settings

PUT /parents/me/settings

Requirements:

Swagger documentation.

Validation.

Authorization.

Error handling.

# PHASE 6 — Parent Portal Frontend

Create the Parent Portal interface.

Pages:

Parent Dashboard

My Children

Child Profile

Attendance View

Results View

Fees View

Announcements

Messages

Settings

Components:

Child Card

Attendance Summary

Result Summary

Payment Summary

Notification Panel

Profile Settings

Requirements:

React

Tailwind CSS

Responsive design

Mobile-friendly layout

Loading states

Error states

# PHASE 7 — Student Linking System

Implement secure student linking.

Support:

One parent → many students

One student → many parents

Verification methods:

Admission number

School approval

Unique verification code

Prevent:

Wrong student linking

Unauthorized access

Duplicate relationships

Create validation rules and tests.

# PHASE 8 — Parent Privacy Controls

Implement privacy controls.

Rules:

Parent can:

View own children only.

Parent cannot:

Edit grades.

Change attendance.

View other students.

Access financial data without permission.

Implement:

Permission checks.

Access logging.

Security middleware.

Audit records.

# PHASE 9 — Notification Integration Foundation

Create parent notification foundation.

Events:

Student absent

New result published

Fee reminder

Announcement

Create:

NotificationPreference

NotificationEvent

NotificationHistory

Do not implement SMS/email yet.

Prepare integration layer.

# PHASE 10 — Debugging

Review the complete Parent Management module.

Check:

Database relationships

Student linking

RBAC integration

Parent portal

API routes

Frontend

Validation

Privacy controls

Tenant isolation

Logging

Find every issue.

Fix everything.

Generate debugging report.

# PHASE 11 — Unit Testing

Create unit tests.

Test:

Parent creation

Profile update

Student linking

Multiple children

Multiple parents

Verification

Access permissions

Portal data retrieval

Privacy rules

Notification preferences

Coverage target:

90%.

Fix all failures.

# PHASE 12 — Integration Testing

Perform integration testing.

Verify:

Parent APIs

Student relationships

Authentication

RBAC

Tenant isolation

Portal workflow

Data visibility

Test scenarios:

Parent A views Child A.

Parent A cannot view Child B.

Parent cannot edit results.

Parent cannot modify payments.

Fix all failures.

# PHASE 13 — Security Audit

Perform security audit.

Check:

Broken access control

Student privacy

Parent impersonation

Unauthorized linking

Data leakage

API exposure

Session security

Audit logging

Apply OWASP recommendations.

Fix every issue.

# PHASE 14 — Performance Review

Analyze performance.

Check:

Large parent databases

Multiple children loading

Dashboard queries

Notification queries

Database indexes

API response times

Optimize safely.

# PHASE 15 — Final Engineering Review

Perform final review.

Verify:

Architecture

Database

Backend

Frontend

APIs

Security

Testing

Documentation

Performance

Fix all issues.

Run complete test suite.

Repeat until everything passes.

Output:

MODULE 7 COMPLETED

Implementation Summary

Files Created

Files Modified

Tests Passed

Coverage

Security Status

Known Issues

Ready for Module 8

# Module 7 Release Gate

Verify PASS or FAIL:

1. Parent registration works.

2. Parent profile works.

3. Student linking works.

4. Multiple children supported.

5. Multiple parents supported.

6. Parent portal works.

7. Attendance visibility works.

8. Results visibility works.

9. Fee visibility works.

10. Privacy restrictions work.

11. RBAC integration works.

12. Tenant isolation works.

13. Audit logging works.

14. API documentation updated.

15. Frontend completed.

16. Unit tests pass.

17. Integration tests pass.

18. Security audit passes.

19. No runtime errors.

20. Production ready.

If any item fails:

STOP.

Fix all issues.

Retest.

Repeat until all PASS.

Output:

PARENT MANAGEMENT MODULE APPROVED

No errors remain.

Ready for Module 8.

## Next Module

After approval:

# SAIS Module 8 — Teacher Management System (TMS)

It will introduce:

- Teacher profiles

- Qualifications

- Departments

- Employment records

- Subject assignments

- Class assignments

- Teacher portal foundation

- Teacher permissions

This module will connect directly with Classes, Subjects, Attendance, Exams, and Timetable systems.