We proceed to Module 8 — Teacher Management System. This module establishes the teacher domain that later drives class assignment, subject teaching, attendance, examinations, results, and timetabling.

# SAIS Module 8 — Teacher Management System (TMS)

Module ID: SAIS-TCH-001
Epic: Core School Administration
Priority: Critical
Dependencies: Modules 1–7
Branch: feature/teacher-management

## Module Objective

Build a complete teacher/staff teaching-profile system supporting:

- Teacher registration

- Teacher profiles

- Qualifications

- Departments

- Employment information

- Teacher status

- Subject assignment

- Class assignment foundation

- Teacher portal foundation

- Document management

- Teacher search/filtering

- Audit history

Important: Class and subject assignment relationships should be designed now, but the full Class and Subject modules will be implemented later. Do not duplicate their business logic.

# PHASE 1 — Architecture

### Copilot Prompt 8.1

We are beginning SAIS Module 8: Teacher Management System (TMS).

Dependencies:

- Project Foundation

- Authentication & Identity

- RBAC

- User Management

- School/Tenant Configuration

- Student Information Management

- Parent Management

Do not write code yet.

Design the complete Teacher Management architecture.

The module must support:

1. Teacher registration.

2. Teacher profiles.

3. Personal information.

4. Qualifications.

5. Certifications.

6. Department association.

7. Employment information.

8. Employment status.

9. Teacher documents.

10. Subject assignment foundation.

11. Class assignment foundation.

12. Teacher portal foundation.

13. Teacher search and filtering.

14. Teacher lifecycle management.

15. School and tenant isolation.

Teacher lifecycle states should support:

APPLICANT

ACTIVE

ON_LEAVE

SUSPENDED

TERMINATED

RESIGNED

RETIRED

Explain:

- Teacher vs User relationship.

- Teacher vs Employee distinction.

- Teacher vs Department relationship.

- Teacher vs Subject relationship.

- Teacher vs Class relationship.

- Employment lifecycle.

- Document strategy.

- Multi-school support.

- Future HR/payroll integration.

- Future timetable integration.

Produce:

1. Domain model.

2. Entity relationship diagram.

3. Teacher lifecycle diagram.

4. API architecture.

5. Folder structure.

6. Module boundaries.

Do not generate implementation code.

Wait for approval.

# PHASE 2 — Database Design

### Copilot Prompt 8.2

The Teacher Management architecture has been approved.

Design the Prisma database models.

Create appropriate models for:

Teacher

TeacherProfile

TeacherQualification

TeacherCertification

TeacherEmployment

TeacherDocument

TeacherStatus

TeacherDepartment

TeacherSubjectAssignment

TeacherClassAssignment

TeacherHistory

TeacherAvailability

Do not duplicate entities that belong to future modules unless required as a foreign-key reference.

Requirements:

- UUID primary keys.

- Foreign keys.

- Proper indexes.

- Unique constraints.

- CreatedAt.

- UpdatedAt.

- Soft deletion where appropriate.

- Tenant isolation.

- School isolation.

- Audit compatibility.

- Effective dates for assignments.

- Historical records must not be destroyed unnecessarily.

Important:

A teacher must be able to have multiple qualifications.

A teacher may belong to a department.

A teacher may teach multiple subjects.

A teacher may teach multiple classes.

Assignments must support academic-year/term context where appropriate.

Explain every relationship and constraint.

Do not create migrations yet.

# PHASE 3 — Teacher Lifecycle

### Copilot Prompt 8.3

Design and implement the Teacher lifecycle rules.

Supported states:

APPLICANT

ACTIVE

ON_LEAVE

SUSPENDED

TERMINATED

RESIGNED

RETIRED

Define valid state transitions.

Examples:

APPLICANT → ACTIVE

ACTIVE → ON_LEAVE

ON_LEAVE → ACTIVE

ACTIVE → SUSPENDED

SUSPENDED → ACTIVE

ACTIVE → RESIGNED

ACTIVE → TERMINATED

ACTIVE → RETIRED

Prevent invalid transitions.

Every lifecycle transition must:

- Be authorized.

- Be validated.

- Be logged.

- Record timestamp.

- Record the acting user.

- Preserve history.

Implement this using the domain layer rather than scattering lifecycle logic throughout controllers.

Create unit tests for every valid and invalid transition.

# PHASE 4 — Backend Implementation

### Copilot Prompt 8.4

Implement the Teacher Management backend.

Create:

TeacherController

TeacherService

TeacherRepository

TeacherProfileService

TeacherQualificationService

TeacherCertificationService

TeacherEmploymentService

TeacherDocumentService

TeacherAssignmentService

TeacherLifecycleService

TeacherSearchService

TeacherAvailabilityService

TeacherAuditService

Requirements:

- Clean Architecture.

- DDD.

- SOLID.

- Repository pattern.

- Service layer.

- Zod validation.

- Centralized error handling.

- Structured logging.

- Authorization checks.

- Tenant isolation.

Implement:

Create teacher

Update teacher

Retrieve teacher

Deactivate teacher

Manage qualifications

Manage certifications

Manage employment

Manage documents

Change teacher status

Search teachers

Filter teachers

Pagination

Do not implement full subject/class business logic yet.

Stop after implementation.

# PHASE 5 — Teacher APIs

### Copilot Prompt 8.5

Create and document the Teacher Management REST APIs.

Teacher:

POST /teachers

GET /teachers

GET /teachers/:id

PUT /teachers/:id

DELETE /teachers/:id

Profile:

GET /teachers/:id/profile

PUT /teachers/:id/profile

Qualifications:

POST /teachers/:id/qualifications

GET /teachers/:id/qualifications

PUT /qualifications/:id

DELETE /qualifications/:id

Certifications:

POST /teachers/:id/certifications

GET /teachers/:id/certifications

DELETE /certifications/:id

Employment:

GET /teachers/:id/employment

PUT /teachers/:id/employment

Lifecycle:

PATCH /teachers/:id/status

Documents:

POST /teachers/:id/documents

GET /teachers/:id/documents

DELETE /documents/:id

Availability:

GET /teachers/:id/availability

PUT /teachers/:id/availability

Search:

GET /teachers/search

Requirements:

- Swagger/OpenAPI.

- Zod validation.

- Authentication.

- RBAC.

- Tenant isolation.

- Correct HTTP status codes.

- Consistent API response format.

- Proper error responses.

Do not expose sensitive information unnecessarily.

# PHASE 6 — Teacher Assignment Foundation

### Copilot Prompt 8.6

Implement the foundation for teacher assignments.

The system must support:

Teacher → Subject

Teacher → Class

Assignments must support:

School

Academic Year

Term/Semester

Effective Start Date

Effective End Date

Primary Teacher indicator where applicable

Status

Important:

Do not implement the complete Subject Management or Class Management business modules.

Create clean interfaces/contracts that those future modules can consume.

Prevent:

Duplicate active assignments.

Assignments to inactive teachers.

Cross-school assignments.

Assignments outside valid academic periods.

Ensure all assignment changes are audited.

# PHASE 7 — Teacher Documents

### Copilot Prompt 8.7

Implement secure teacher document management.

Supported document categories may include:

- Identification

- Certificates

- Academic qualifications

- Employment contracts

- Professional licenses

- Other employment documents

Requirements:

- File type validation.

- File size validation.

- Secure storage abstraction.

- Unique filenames.

- Metadata.

- Upload authorization.

- Download authorization.

- Deletion authorization.

- Audit logging.

- Tenant isolation.

Do not expose private documents through publicly accessible URLs.

Create tests for malicious and invalid uploads.

# PHASE 8 — Search & Filtering

### Copilot Prompt 8.8

Implement enterprise teacher search.

Support searching by:

- Teacher ID.

- Name.

- Email.

- Phone.

- Department.

- Employment status.

- Qualification.

- Subject.

- Class.

- Academic year.

Support:

- Pagination.

- Sorting.

- Filtering.

- Search combinations.

- Date ranges.

Analyze database indexes.

Prevent inefficient N+1 queries.

Create performance-oriented tests.

# PHASE 9 — Teacher Portal Foundation

### Copilot Prompt 8.9

Create the frontend foundation for the Teacher Portal.

Pages:

Teacher Dashboard

My Profile

My Qualifications

My Certifications

My Employment

My Subjects

My Classes

My Availability

My Documents

Teacher Settings

Create reusable components:

TeacherProfileCard

QualificationList

CertificationList

AssignmentList

AvailabilityEditor

DocumentManager

StatusBadge

Search

Filters

Pagination

Loading states

Empty states

Error states

Use:

React

React Router

Tailwind CSS

React Hook Form

Zod

Axios

Respect RBAC.

Teachers must only be able to access information they are authorized to view.

# PHASE 10 — Administration Interface

### Copilot Prompt 8.10

Create the administrator Teacher Management interface.

Pages:

Teacher List

Teacher Details

Create Teacher

Edit Teacher

Qualifications

Certifications

Employment

Documents

Assignments

Availability

Teacher History

Requirements:

- Responsive design.

- Search.

- Filtering.

- Pagination.

- Sorting.

- Confirmation dialogs.

- Form validation.

- Loading states.

- Error states.

- Success notifications.

Respect administrator permissions.

Do not allow unauthorized users to manage teachers.

# PHASE 11 — Debugging

### Copilot Prompt 8.11

Perform a complete debugging pass on Module 8.

Inspect:

Database schema

Migrations

Domain entities

Repositories

Services

Controllers

Routes

Middleware

Validation

Teacher lifecycle

Assignments

Document handling

Search

Pagination

Frontend

Authentication

RBAC

Tenant isolation

Logging

Error handling

Check for:

- Syntax errors.

- Runtime errors.

- Logic errors.

- Missing imports.

- Circular dependencies.

- Incorrect database relations.

- N+1 queries.

- Race conditions.

- Security weaknesses.

- Dead code.

- TODO comments.

- Placeholder implementations.

Fix every issue found.

Run the complete test suite after fixing issues.

Do not proceed until the module is stable.

Generate a debugging report.

# PHASE 12 — Unit Testing

### Copilot Prompt 8.12

Create comprehensive unit tests for Module 8.

Test:

Teacher creation

Teacher update

Teacher retrieval

Teacher deactivation

Qualification management

Certification management

Employment management

Lifecycle transitions

Teacher assignments

Duplicate assignment prevention

Cross-school assignment prevention

Document validation

Search

Filtering

Pagination

Availability

Authorization

Tenant isolation

Audit logging

Target:

Minimum 90% coverage for the module's business logic.

Run tests.

For every failure:

Identify root cause.

Fix implementation or test as appropriate.

Run the complete suite again.

Repeat until all tests pass.

# PHASE 13 — Integration Testing

### Copilot Prompt 8.13

Perform complete integration testing for Module 8.

Verify:

Teacher APIs

Database

Authentication

RBAC

School isolation

Tenant isolation

Teacher lifecycle

Assignments

Document management

Search

Pagination

Frontend workflows

Test these security scenarios:

1. Teacher A cannot access Teacher B's private data without authorization.

2. Teacher cannot modify another teacher's employment information.

3. Teacher cannot assign themselves unauthorized classes.

4. School A cannot access School B teachers.

5. Inactive teachers cannot receive new active assignments.

6. Unauthorized administrators cannot manage teachers.

Fix all failures.

Repeat until the entire integration suite passes.

# PHASE 14 — Security Audit

### Copilot Prompt 8.14

Perform a comprehensive security audit of Module 8.

Evaluate:

Broken access control

Horizontal privilege escalation

Vertical privilege escalation

Tenant isolation

School isolation

Sensitive teacher data exposure

Document exposure

File upload vulnerabilities

Injection risks

Mass assignment

Improper authorization

Session security

Audit logging

Dependency vulnerabilities

Apply relevant OWASP security practices.

Fix every vulnerability discovered.

Run security-related tests again.

Produce a security audit report.

# PHASE 15 — Performance Review

### Copilot Prompt 8.15

Perform a performance review of Module 8.

Analyze:

Teacher list queries

Search queries

Filtering

Pagination

Assignment queries

Dashboard queries

Database indexes

Relationship loading

N+1 queries

Document operations

API response times

Optimize only where justified.

Do not introduce unnecessary complexity.

Verify that optimizations do not break existing tests.

Run the complete test suite afterward.

# PHASE 16 — Documentation

### Copilot Prompt 8.16

Update all Module 8 documentation.

Update:

README

API documentation

Swagger/OpenAPI

Architecture documentation

Database documentation

Developer documentation

Environment documentation if necessary

Document:

Teacher lifecycle

Teacher relationships

Assignment model

Authorization rules

API endpoints

Testing strategy

Do not leave documentation inconsistent with implementation.

# PHASE 17 — Final Engineering Review

### Copilot Prompt 8.17

Perform the final engineering review for SAIS Module 8.

Verify:

1. Architecture

2. Domain model

3. Database

4. Prisma migrations

5. Backend

6. APIs

7. Frontend

8. Teacher lifecycle

9. Qualifications

10. Certifications

11. Employment

12. Documents

13. Assignments

14. Availability

15. Search

16. Pagination

17. Authentication

18. RBAC

19. Tenant isolation

20. Security

21. Logging

22. Testing

23. Documentation

24. Performance

25. Code quality

Check for:

- Compile errors.

- Runtime errors.

- Failing tests.

- ESLint errors.

- Formatting errors.

- TODO comments.

- Placeholder implementations.

- Dead code.

- Unresolved warnings.

If anything is wrong:

Fix it.

Run the complete test suite again.

Repeat until everything passes.

Do not move to Module 9.

When completely finished, output:

MODULE 8 COMPLETED

Implementation Summary

Files Created

Files Modified

Database Changes

API Changes

Frontend Changes

Tests Passed

Coverage

Security Status

Performance Status

Known Issues

Ready for Module 9

# MODULE 8 — RELEASE GATE

This is the mandatory question you give Copilot before allowing it to move forward.

Perform the Module 8 release-readiness gate.

Answer every item with PASS or FAIL.

1. Teacher registration works.

2. Teacher profiles work.

3. Qualifications work.

4. Certifications work.

5. Employment records work.

6. Teacher lifecycle works.

7. Teacher documents work securely.

8. Teacher search works.

9. Filtering works.

10. Pagination works.

11. Teacher availability works.

12. Assignment foundation works.

13. Authentication integration works.

14. RBAC integration works.

15. Tenant isolation works.

16. School isolation works.

17. Audit logging works.

18. API documentation is updated.

19. Frontend is complete.

20. Unit tests pass.

21. Integration tests pass.

22. Security audit passes.

23. Performance review passes.

24. No runtime errors exist.

25. No lint errors exist.

26. No TODO comments remain.

27. No placeholder implementations remain.

28. No unresolved warnings remain.

29. Database migrations work correctly.

30. Module is production-ready.

If ANY item is FAIL:

STOP.

Do not begin Module 9.

Identify the failure.

Fix it.

Run the relevant tests.

Run the complete test suite.

Perform this release gate again.

Continue repeating until ALL 30 items are PASS.

Only then output exactly:

TEACHER MANAGEMENT MODULE APPROVED

No errors remain.

Module 8 is complete.

Ready for Module 9.

# Git Commit Gate

Once the release gate passes, use:

Create the final Git commit for Module 8.

Before committing:

1. Check git status.

2. Review all changed files.

3. Remove accidental files.

4. Confirm no secrets are committed.

5. Run lint.

6. Run tests.

7. Run build.

8. Confirm migrations are valid.

9. Confirm documentation is updated.

Then create a Conventional Commit:

feat(teachers): implement teacher management system

Do not push to a remote repository unless explicitly instructed.

Report:

Commit hash

Files changed

Tests passed

Build status

## Next Module

After Module 8 is genuinely approved, the next module is:

### Module 9 — Class Management System

That module will establish:

- Classes

- Sections

- Class capacity

- Class teachers

- Student-class enrollment

- Class assignments

- Classroom allocation foundation

- Academic-year class placement

And importantly, it will consume the teacher assignment interfaces created in Module 8 rather than rebuilding them.