# SAIS Module 9 — Class Management System (CMS)

Module ID: SAIS-CLS-001
Epic: Core School Administration
Priority: Critical
Dependency: Modules 1–8 must be approved
Branch: feature/class-management

This module establishes the organizational structure that connects students, teachers, academic years, classrooms, and future subjects/timetables.

# Module Objective

Build a complete Class Management System supporting:

- Class creation

- Sections

- Class codes

- Class capacity

- Class teachers

- Student enrollment

- Student transfers between classes

- Academic-year association

- Classroom assignment foundation

- Class status

- Class search/filtering

- Class history

- Tenant/school isolation

Example:

2026 Academic Year

│

└── Grade 10

│

├── Section A

│     ├── Class Teacher: Mr. Kamara

│     └── Students: 45

│

└── Section B

├── Class Teacher: Mrs. Sesay

└── Students: 42

# GitHub Issues

SAIS-CLS-001  Class Database Design

SAIS-CLS-002  Class CRUD

SAIS-CLS-003  Section Management

SAIS-CLS-004  Class Capacity

SAIS-CLS-005  Class Teacher Assignment

SAIS-CLS-006  Student Enrollment

SAIS-CLS-007  Student Transfer

SAIS-CLS-008  Classroom Assignment Foundation

SAIS-CLS-009  Class Status

SAIS-CLS-010  Class Search

SAIS-CLS-011  Class History

SAIS-CLS-012  Tenant Isolation

SAIS-CLS-013  Validation

SAIS-CLS-014  Testing

# PHASE 1 — Architecture Design

### Copilot Prompt 9.1

We are beginning SAIS Module 9: Class Management System.

Do not generate implementation code yet.

Design the complete enterprise Class Management architecture.

The module must support:

1. Class creation.

2. Class sections.

3. Class codes.

4. Grade association.

5. Academic-year association.

6. Class capacity.

7. Class teacher assignment.

8. Student enrollment.

9. Student transfer between classes.

10. Classroom assignment foundation.

11. Class status.

12. Class history.

13. Class search and filtering.

14. School isolation.

15. Tenant isolation.

Explain:

- Class vs Grade Level vs Section.

- Class lifecycle.

- Student enrollment lifecycle.

- Teacher assignment relationship.

- Classroom relationship.

- Academic-year relationship.

- Historical enrollment strategy.

- Capacity rules.

- Future timetable integration.

- Future subject integration.

Produce:

1. Domain model.

2. ER diagram.

3. Class lifecycle diagram.

4. Student enrollment workflow.

5. API architecture.

6. Folder structure.

7. Module boundaries.

Do not write implementation code.

Wait for approval.

# PHASE 2 — Database Design

### Copilot Prompt 9.2

The Class Management architecture has been approved.

Design the Prisma database models.

Create appropriate models for:

Class

ClassSection

ClassEnrollment

ClassTeacherAssignment

Classroom

ClassroomAssignment

ClassHistory

ClassStatus

Requirements:

- UUID primary keys.

- Foreign keys.

- Tenant isolation.

- School isolation.

- Academic-year association.

- Proper indexes.

- Unique constraints.

- CreatedAt.

- UpdatedAt.

- Soft deletion where appropriate.

- Effective dates for historical records.

Business constraints:

1. A class belongs to one school.

2. A class belongs to an academic year.

3. A class may contain one or more sections.

4. A student must not have two active class enrollments in the same academic period.

5. A class must not exceed configured capacity unless explicitly authorized.

6. A teacher assignment must belong to the same school.

7. Historical enrollment records must be preserved.

8. Deactivated classes must not accept new enrollments.

Do not duplicate Student, Teacher, Grade, or AcademicYear business logic.

Use foreign-key relationships to existing/future modules.

Explain every relationship.

Do not create migration files yet.

# PHASE 3 — Class Lifecycle

### Copilot Prompt 9.3

Design the Class lifecycle.

Supported states:

PLANNED

ACTIVE

FULL

SUSPENDED

COMPLETED

ARCHIVED

Define valid transitions.

Examples:

PLANNED → ACTIVE

ACTIVE → FULL

FULL → ACTIVE

ACTIVE → SUSPENDED

SUSPENDED → ACTIVE

ACTIVE → COMPLETED

COMPLETED → ARCHIVED

Prevent invalid transitions.

Every transition must:

- Be authorized.

- Be validated.

- Be logged.

- Record acting user.

- Record timestamp.

- Preserve history.

Create domain-level lifecycle logic.

Create unit tests for every valid and invalid transition.

# PHASE 4 — Backend Implementation

### Copilot Prompt 9.4

Implement the Class Management backend.

Create:

ClassController

ClassService

ClassRepository

SectionService

EnrollmentService

ClassTeacherService

ClassroomService

ClassroomAssignmentService

ClassLifecycleService

ClassSearchService

ClassHistoryService

ClassAuditService

Requirements:

- Clean Architecture.

- DDD.

- SOLID.

- Repository pattern.

- Zod validation.

- Centralized error handling.

- Structured logging.

- RBAC.

- Tenant isolation.

- School isolation.

Implement:

Create class

Update class

Retrieve class

Deactivate/archive class

Create section

Update section

Assign class teacher

Enroll student

Remove enrollment

Transfer student

Assign classroom

Search classes

Filter classes

Pagination

Do not implement the full Subject or Timetable modules yet.

Stop after implementation.

# PHASE 5 — Class APIs

### Copilot Prompt 9.5

Create and document the Class Management REST APIs.

Classes:

POST /classes

GET /classes

GET /classes/:id

PUT /classes/:id

DELETE /classes/:id

Sections:

POST /classes/:id/sections

GET /classes/:id/sections

PUT /sections/:id

DELETE /sections/:id

Students:

POST /classes/:id/students

GET /classes/:id/students

DELETE /classes/:id/students/:studentId

Transfers:

POST /students/:studentId/class-transfer

Teachers:

POST /classes/:id/teacher

DELETE /classes/:id/teacher/:teacherId

Classrooms:

POST /classes/:id/classroom

GET /classes/:id/classroom

DELETE /classes/:id/classroom

Lifecycle:

PATCH /classes/:id/status

Search:

GET /classes/search

Requirements:

- Swagger/OpenAPI.

- Zod validation.

- Authentication.

- RBAC.

- Tenant isolation.

- School isolation.

- Consistent response format.

- Correct HTTP status codes.

# PHASE 6 — Student Enrollment Engine

### Copilot Prompt 9.6

Implement the student enrollment engine.

Requirements:

A student may have only one active class enrollment within the same academic period.

Support:

Enroll

Transfer

Withdraw from class

Re-enroll

Historical enrollment

Validation of school ownership

Validation of academic year

Capacity validation

Prevent duplicate active enrollment.

When transferring:

1. Validate destination class.

2. Check destination capacity.

3. End current enrollment.

4. Create new enrollment.

5. Preserve history.

6. Record reason.

7. Record acting user.

8. Write audit log.

Use database transactions for multi-step operations.

Create tests for concurrent enrollment attempts.

# PHASE 7 — Class Teacher Assignment

### Copilot Prompt 9.7

Implement class teacher assignment.

Requirements:

- Use the Teacher Management interfaces created in Module 8.

- Do not duplicate teacher business logic.

- Validate teacher belongs to the same school.

- Validate teacher is active.

- Support assignment start/end dates.

- Preserve historical assignments.

- Prevent conflicting active assignments where school policy prohibits them.

- Record assignment changes in audit logs.

Create:

Assign teacher

Replace teacher

Remove teacher

View assignment history

Create tests.

# PHASE 8 — Classroom Assignment Foundation

### Copilot Prompt 9.8

Implement the classroom assignment foundation.

Support:

Classroom name

Room number

Building

Floor

Capacity

Status

Facilities

Classroom assignment

Requirements:

1. Classroom must belong to the same school.

2. Classroom capacity must be valid.

3. Class size must not exceed classroom capacity unless explicitly authorized.

4. Prevent incompatible simultaneous assignments.

5. Preserve assignment history.

6. Prepare the model for future timetable conflict detection.

Do not implement the full Timetable Management System yet.

# PHASE 9 — Frontend

### Copilot Prompt 9.9

Create the Class Management frontend.

Pages:

Class Dashboard

Class List

Create Class

Class Details

Edit Class

Sections

Students

Class Teacher

Classroom

Enrollment

Transfer Student

Class History

Class Settings

Components:

ClassCard

ClassForm

SectionForm

StudentEnrollmentTable

TeacherAssignment

ClassroomAssignment

CapacityIndicator

StatusBadge

Search

Filters

Pagination

ConfirmationDialog

LoadingState

EmptyState

ErrorState

Use:

React

React Router

Tailwind CSS

React Hook Form

Zod

Axios

Ensure responsive design.

# PHASE 10 — Search & Filtering

### Copilot Prompt 9.10

Implement enterprise class search.

Search by:

Class name

Class code

Grade

Section

Teacher

Academic year

Status

Classroom

Support:

Pagination

Sorting

Filtering

Combined filters

Database indexes

Prevent N+1 queries.

Test search performance with large datasets.

# PHASE 11 — Debugging

### Copilot Prompt 9.11

Perform a complete debugging pass on Module 9.

Inspect:

Database schema

Migrations

Domain logic

Class lifecycle

Enrollment logic

Capacity rules

Teacher assignment

Classroom assignment

Controllers

Services

Repositories

Routes

Validation

Frontend

Authentication

RBAC

Tenant isolation

School isolation

Transactions

Concurrency handling

Search

Pagination

Logging

Error handling

Check for:

- Syntax errors.

- Runtime errors.

- Logic errors.

- Missing imports.

- Circular dependencies.

- Incorrect relationships.

- N+1 queries.

- Race conditions.

- Transaction problems.

- Security weaknesses.

- Dead code.

- TODO comments.

- Placeholder implementations.

Fix every issue.

Run the complete test suite.

Repeat until stable.

Generate a debugging report.

# PHASE 12 — Unit Testing

### Copilot Prompt 9.12

Create comprehensive unit tests.

Test:

Class creation

Class update

Class lifecycle

Section management

Capacity validation

Student enrollment

Duplicate enrollment prevention

Student transfer

Class teacher assignment

Classroom assignment

Search

Filtering

Pagination

Authorization

Tenant isolation

School isolation

Audit logging

Concurrency rules

Target minimum:

90% business-logic coverage.

Fix all failures.

Run tests repeatedly until all pass.

# PHASE 13 — Integration Testing

### Copilot Prompt 9.13

Perform complete integration testing.

Verify:

Class APIs

Database

Student integration

Teacher integration

Authentication

RBAC

Academic-year references

Tenant isolation

School isolation

Enrollment workflow

Transfer workflow

Classroom assignment

Frontend workflows

Test:

1. Student can be enrolled in a valid class.

2. Student cannot have two active classes in the same academic period.

3. Full classes reject unauthorized additional enrollment.

4. Student transfer preserves historical enrollment.

5. School A cannot access School B classes.

6. School A cannot enroll School B students.

7. A teacher from School A cannot be assigned to School B.

8. An inactive teacher cannot become a class teacher.

Fix all failures.

Repeat until every integration test passes.

# PHASE 14 — Security Audit

### Copilot Prompt 9.14

Perform a complete security audit of Module 9.

Check:

Broken access control

Horizontal privilege escalation

Vertical privilege escalation

Cross-school data access

Cross-tenant data access

Unauthorized enrollment

Unauthorized student transfer

Unauthorized teacher assignment

Mass assignment

Injection attacks

Sensitive information exposure

API authorization

Audit logging

Race conditions

Transaction integrity

Dependency vulnerabilities

Fix every vulnerability.

Run security tests again.

Produce a security audit report.

# PHASE 15 — Performance Review

### Copilot Prompt 9.15

Perform a performance review.

Analyze:

Class list queries

Student enrollment queries

Class dashboard

Teacher assignments

Classroom assignments

Search

Filtering

Pagination

Database indexes

Relationship loading

N+1 queries

Concurrent enrollment operations

Optimize where justified.

Do not introduce unnecessary complexity.

Run all tests after optimization.

# PHASE 16 — Documentation

### Copilot Prompt 9.16

Update all Module 9 documentation.

Update:

README

Swagger/OpenAPI

Architecture documentation

Database documentation

Developer documentation

API documentation

Document:

Class lifecycle

Enrollment lifecycle

Transfer workflow

Capacity rules

Teacher assignment

Classroom assignment

Authorization rules

Tenant isolation

Testing strategy

Ensure documentation matches the actual implementation.

Do not leave outdated documentation.

# PHASE 17 — Final Engineering Review

### Copilot Prompt 9.17

Perform the final engineering review for SAIS Module 9.

Verify:

1. Architecture

2. Database

3. Prisma migrations

4. Class CRUD

5. Sections

6. Class lifecycle

7. Capacity management

8. Student enrollment

9. Student transfer

10. Class teacher assignment

11. Classroom assignment

12. Search

13. Filtering

14. Pagination

15. Authentication

16. RBAC

17. Tenant isolation

18. School isolation

19. Transactions

20. Audit logging

21. Backend

22. Frontend

23. API documentation

24. Testing

25. Security

26. Performance

27. Code quality

Check for:

- Compile errors.

- Runtime errors.

- Failing tests.

- ESLint errors.

- Formatting errors.

- TODO comments.

- Placeholder implementations.

- Dead code.

- Unresolved warnings.

If anything is wrong:

Fix it.

Run the complete test suite again.

Repeat until everything passes.

Do not begin Module 10.

When completely finished output:

MODULE 9 COMPLETED

Implementation Summary

Files Created

Files Modified

Database Changes

API Changes

Frontend Changes

Tests Passed

Coverage

Security Status

Performance Status

Known Issues

Ready for Module 10

# MODULE 9 — RELEASE GATE

This is the critical checkpoint. Do not let Copilot jump to Module 10 until every answer is PASS.

Perform the Module 9 release-readiness gate.

Answer every item with PASS or FAIL.

1. Class creation works.

2. Class update works.

3. Class deactivation/archive works.

4. Section management works.

5. Class lifecycle works.

6. Capacity rules work.

7. Student enrollment works.

8. Duplicate enrollment is prevented.

9. Student transfer works.

10. Enrollment history is preserved.

11. Class teacher assignment works.

12. Teacher assignment validation works.

13. Classroom assignment works.

14. Classroom capacity is enforced.

15. Class search works.

16. Filtering works.

17. Pagination works.

18. Authentication integration works.

19. RBAC integration works.

20. Tenant isolation works.

21. School isolation works.

22. Audit logging works.

23. Database transactions work.

24. Concurrency protections work.

25. API documentation is updated.

26. Frontend is complete.

27. Unit tests pass.

28. Integration tests pass.

29. Security audit passes.

30. Performance review passes.

31. No runtime errors exist.

32. No lint errors exist.

33. No TODO comments remain.

34. No placeholder implementations remain.

35. No unresolved warnings remain.

36. Database migrations work correctly.

37. Module is production-ready.

If ANY item is FAIL:

STOP.

Do not begin Module 10.

Identify the failure.

Fix it.

Run the relevant tests.

Run the complete test suite.

Perform this release gate again.

Repeat until ALL 37 items are PASS.

Only then output exactly:

CLASS MANAGEMENT MODULE APPROVED

No errors remain.

Module 9 is complete.

Ready for Module 10.

# Git Commit Gate

After the release gate passes:

Create the final Git commit for Module 9.

Before committing:

1. Check git status.

2. Review all changed files.

3. Remove accidental files.

4. Verify no secrets are present.

5. Run lint.

6. Run tests.

7. Run build.

8. Verify Prisma migrations.

9. Verify documentation.

Create the Conventional Commit:

feat(classes): implement class management system

Do not push to the remote repository unless explicitly instructed.

Report:

Commit hash

Files changed

Tests passed

Coverage

Build status

## Next Module

Once Module 9 is approved, we proceed to:

# SAIS Module 10 — Subject Management System

That module will establish:

- Subject creation

- Subject codes

- Subject categories

- Departments

- Credit hours

- Subject weighting

- Teacher-subject assignments

- Class-subject offerings

- Compulsory/elective subjects

- Prerequisites

- Academic-year/term subject configuration

It will become the academic foundation for Examinations, Results, Grading, and Timetable Management.