# SAIS Module 40 — External System Integration

Module ID: SAIS-INTEGRATION-001
Epic: Advanced Integrations
Branch: feature/external-system-integration
Dependencies: Modules 1–39

This module creates the integration backbone for SAIS. The objective is not to hard-code individual providers into the application, but to establish a secure, reusable integration architecture that can support payment gateways, SMS providers, email services, government education systems, accounting platforms, and future external APIs.

### Core architecture

SAIS Application

↓

Integration Gateway

↓

Integration Registry

↓

Provider Adapter

↓

External API

↓

Webhook / Callback

↓

Webhook Verification

↓

Integration Processor

↓

SAIS Domain Service

↓

Audit + Reconciliation

Critical rule: external systems must never receive unrestricted access to SAIS. Every integration is authenticated, scoped, validated, rate-limited, audited, tenant-aware, and failure-tolerant.

# PHASE 1 — Integration Architecture

### Copilot Prompt 40.1

We are beginning SAIS Module 40:

External System Integration.

Do not implement code yet.

First inspect the complete existing SAIS architecture and Modules 1–39.

Pay particular attention to:

Authentication

RBAC

Multi-tenancy

Database

Students

Parents

Teachers

Fees

Payments

Financial reports

Communication

Analytics

AI systems

Audit logging

Security

Data validation

Background jobs

API architecture

Design a production-grade external integration architecture.

The integration framework must support:

Payment gateways

SMS providers

Email providers

Government education systems

Accounting software

Future third-party APIs

The architecture must support:

Provider adapters

Integration registry

Credential management

API authentication

OAuth 2.0 where required

API keys where required

Webhooks

Webhook verification

Data mapping

Synchronization

Import/export

Background jobs

Retries

Idempotency

Rate limiting

Circuit breakers

Error handling

Reconciliation

Monitoring

Audit logging

Tenant-specific configuration

Sandbox/test mode

Integration health monitoring

Do not implement code yet.

Return the architecture and wait.

# PHASE 2 — Integration Registry

### Copilot Prompt 40.2

Implement the integration registry.

Support concepts such as:

Integration

IntegrationProvider

IntegrationType

IntegrationConfig

IntegrationCredential

IntegrationEnvironment

IntegrationStatus

IntegrationCapability

IntegrationEndpoint

Integration types should support:

PAYMENT

SMS

EMAIL

GOVERNMENT

ACCOUNTING

ANALYTICS

OTHER

Statuses:

DRAFT

CONFIGURED

ACTIVE

PAUSED

ERROR

DISABLED

Requirements:

Every integration must be tenant-scoped unless explicitly marked platform-wide.

Do not store plaintext secrets.

Support provider capabilities.

Prevent duplicate active configurations where inappropriate.

Maintain configuration history.

# PHASE 3 — Provider Adapter Architecture

### Copilot Prompt 40.3

Implement a provider-adapter architecture.

Do not tightly couple SAIS business logic to individual external providers.

Create interfaces/contracts for:

PaymentProvider

SmsProvider

EmailProvider

GovernmentProvider

AccountingProvider

Each provider adapter should define:

Authentication

Capabilities

Request validation

Response mapping

Error mapping

Webhook handling

Health check

Requirements:

Business services must depend on provider interfaces rather than concrete providers.

Adding a new provider must not require rewriting core SAIS modules.

# PHASE 4 — Credential Security

### Copilot Prompt 40.4

Implement secure external-integration credential management.

Support:

API keys

OAuth client credentials

OAuth access tokens

OAuth refresh tokens

Webhook secrets

Signing secrets

Requirements:

Never store secrets in plaintext where avoidable.

Never expose secrets through APIs.

Never return credentials in logs.

Never include credentials in error messages.

Use encryption at rest where supported by the architecture.

Separate credential metadata from credential values.

Implement secure rotation.

Support credential revocation.

Audit credential creation, rotation, and revocation without logging secret values.

# PHASE 5 — API Authentication

### Copilot Prompt 40.5

Implement external API authentication mechanisms.

Support:

API key authentication

Bearer tokens

OAuth 2.0

OAuth refresh

HMAC signing where appropriate

Requirements:

Authentication must be provider-specific.

Validate token expiration.

Refresh tokens safely.

Prevent token leakage.

Never hard-code credentials.

Do not store credentials in source code.

Add tests for authentication failure and expired credentials.

# PHASE 6 — Tenant Integration Configuration

### Copilot Prompt 40.6

Implement tenant-specific integration configuration.

A school should be able to configure its own:

Payment provider

SMS provider

Email provider

Accounting integration

Other supported services

Requirements:

School A must never use School B's credentials.

Tenant resolution must occur before credential lookup.

Credential access must be server-side only.

Platform administrators may manage integrations according to RBAC.

School administrators may manage only integrations permitted by their role.

Test cross-tenant credential isolation.

# PHASE 7 — Integration API Gateway

### Copilot Prompt 40.7

Implement the SAIS Integration Gateway.

Responsibilities:

Provider selection

Credential retrieval

Authentication

Request validation

Rate limiting

Timeout

Retry policy

Circuit breaker

Logging

Metrics

Error normalization

Tenant isolation

Audit logging

Requirements:

Do not expose raw provider errors to end users.

Do not expose secrets.

Do not allow arbitrary external URLs from user input.

Only registered providers/endpoints may be called.

# PHASE 8 — Request/Response Contracts

### Copilot Prompt 40.8

Implement standardized integration request and response contracts.

Every integration operation should support:

Request ID

Tenant ID

Integration ID

Provider

Operation

Timestamp

Correlation ID

Payload metadata

Status

Provider response code

Normalized result

Error category

Requirements:

Do not expose sensitive payloads unnecessarily.

Support structured error handling.

Support correlation across logs, jobs, webhooks, and audit events.

# PHASE 9 — Webhook Architecture

### Copilot Prompt 40.9

Implement a secure webhook framework.

Support:

Webhook registration

Webhook endpoint

Provider identification

Signature verification

Timestamp validation

Replay protection

Idempotency

Event processing

Dead-letter handling

Requirements:

Never trust webhook payloads without verification.

Reject invalid signatures.

Reject expired/replayed events where supported.

Do not process the same event twice.

Audit webhook processing.

# PHASE 10 — Webhook Event Registry

### Copilot Prompt 40.10

Implement a webhook event registry.

Support event types such as:

payment.completed

payment.failed

payment.reversed

invoice.updated

message.delivered

message.failed

account.updated

Do not assume every provider uses the same event names.

Map provider-specific events into normalized SAIS events.

Requirements:

Unknown events must be safely ignored or quarantined.

Do not allow external events to directly modify arbitrary SAIS records.

Use domain services for state changes.

# PHASE 11 — Idempotency

### Copilot Prompt 40.11

Implement integration-wide idempotency.

Support idempotency for:

Payment requests

Payment callbacks

Webhook events

SMS requests where supported

Synchronization jobs

Import operations

Requirements:

Repeated external events must not create duplicate records.

Store provider event IDs where available.

Use idempotency keys.

Make processing safe under retries and network duplication.

Test duplicate requests extensively.

# PHASE 12 — Retry System

### Copilot Prompt 40.12

Implement controlled integration retries.

Support:

Transient failure detection

Exponential backoff

Maximum retries

Retryable status codes

Non-retryable errors

Dead-letter state

Do not retry:

Invalid credentials indefinitely

Invalid requests

Authorization failures

Malformed payloads

Business-rule failures

Requirements:

Retries must be observable.

Retries must be idempotent.

Prevent retry storms.

# PHASE 13 — Circuit Breaker

### Copilot Prompt 40.13

Implement circuit-breaker protection for external providers.

States:

CLOSED

OPEN

HALF_OPEN

Track:

Failure rate

Timeout rate

Consecutive failures

Recovery attempts

Requirements:

Prevent repeated calls to unhealthy providers.

Automatically recover when appropriate.

Expose provider health status to administrators.

Do not permanently disable integrations because of temporary failures.

# PHASE 14 — Rate Limiting

### Copilot Prompt 40.14

Implement integration rate limiting.

Support limits by:

Tenant

Provider

Endpoint

Operation

Requirements:

Respect provider API limits.

Prevent one tenant from exhausting shared provider capacity.

Use configurable limits.

Handle provider HTTP 429 responses.

Do not create retry loops around rate limits.

# PHASE 15 — Payment Integration Framework

### Copilot Prompt 40.15

Implement the generic payment-provider integration framework.

Support operations:

Create payment request

Check payment status

Verify payment

Handle callback

Handle webhook

Refund where supported

Reconciliation

The framework must support future providers without rewriting finance logic.

Requirements:

Do not mark a payment as successful merely because a request was submitted.

Payment confirmation must come from a trusted verification mechanism.

Maintain transaction IDs.

Maintain provider reference IDs.

Maintain idempotency.

Audit every payment state transition.

# PHASE 16 — Mobile Money / USSD Adapter Layer

### Copilot Prompt 40.16

Implement the generic mobile-money and USSD adapter layer.

Do not hard-code a single provider.

Support provider adapters for services such as:

Mobile money

USSD

Wallet

Bank transfer

The architecture must allow future provider implementations.

Requirements:

Normalize provider responses.

Support pending states.

Support success.

Support failure.

Support reversal.

Support timeout.

Never assume a submitted transaction is successful.

Prepare the architecture for later concrete provider adapters.

# PHASE 17 — SMS Integration

### Copilot Prompt 40.17

Implement the generic SMS provider framework.

Support:

Send SMS

Delivery status

Failure status

Provider message ID

Webhook delivery updates

Templates

Rate limits

Integrate with the existing SAIS notification system.

Requirements:

Do not duplicate notification business logic.

Support provider failover where appropriate.

Never expose provider credentials.

Audit SMS delivery status.

# PHASE 18 — Email Integration

### Copilot Prompt 40.18

Implement the generic email-provider framework.

Support:

Transactional email

Templates

Attachments where authorized

Delivery status

Bounce status

Failure status

Integrate with the SAIS notification architecture.

Requirements:

Do not allow arbitrary external recipients to bypass application authorization.

Validate recipients.

Prevent header injection.

Do not expose provider credentials.

# PHASE 19 — Government Education Integration

### Copilot Prompt 40.19

Implement a generic government-education integration framework.

Do not assume a specific government API.

Support:

Student data synchronization

School information synchronization

Enrollment reporting

Academic reporting

Attendance reporting

Other approved government datasets

Requirements:

Provider-specific mappings.

Explicit synchronization configuration.

Data validation.

Audit trail.

Conflict handling.

Manual review for sensitive conflicts.

Do not automatically overwrite authoritative SAIS records without an approved synchronization policy.

# PHASE 20 — Accounting Integration

### Copilot Prompt 40.20

Implement a generic accounting-system integration framework.

Support:

Chart-of-account mapping

Invoices

Payments

Refunds

Revenue

Expenses

Financial summaries

Requirements:

Map SAIS financial entities to external accounting entities.

Support reconciliation.

Do not silently modify financial records.

Financial synchronization must be auditable.

Use explicit direction:

SAIS → Accounting

Accounting → SAIS

Bidirectional

Do not assume bidirectional synchronization is safe.

# PHASE 21 — Data Mapping Engine

### Copilot Prompt 40.21

Implement an external-data mapping engine.

Support mapping:

SAIS field → provider field

Provider field → SAIS field

Transformations

Defaults

Validation

Enums

Date conversion

Currency conversion where appropriate

Identifiers

Requirements:

Mappings must be versioned.

Invalid mappings must fail safely.

Do not silently discard data.

Record mapping errors.

Do not execute arbitrary user-supplied transformation code.

# PHASE 22 — Synchronization Engine

### Copilot Prompt 40.22

Implement integration synchronization.

Support:

Full synchronization

Incremental synchronization

Scheduled synchronization

Manual synchronization

Webhook-triggered synchronization

Requirements:

Track:

Last sync

Next sync

Records processed

Records succeeded

Records failed

Records skipped

Errors

Provider cursor/token where applicable

Synchronizations must be resumable.

Prevent duplicate processing.

# PHASE 23 — Conflict Resolution

### Copilot Prompt 40.23

Implement integration conflict resolution.

Detect conflicts such as:

Student changed in both systems

Payment mismatch

Invoice mismatch

School information mismatch

Academic record mismatch

Requirements:

Do not silently overwrite records.

Support policies:

SAIS authoritative

External authoritative

Newest approved record

Manual review

Store conflict history.

Audit conflict resolution.

# PHASE 24 — Reconciliation

### Copilot Prompt 40.24

Implement financial and integration reconciliation.

Support:

Payment reconciliation

Invoice reconciliation

Transaction reconciliation

Synchronization reconciliation

Identify:

Missing transactions

Duplicate transactions

Amount mismatch

Status mismatch

Reference mismatch

Requirements:

Do not automatically alter financial records to hide mismatches.

Create reconciliation exceptions.

Support authorized resolution.

Audit every resolution.

# PHASE 25 — Import System

### Copilot Prompt 40.25

Implement controlled external-data import.

Support:

CSV

Excel

JSON

Provider API data

Requirements:

Validate schema.

Validate data types.

Validate tenant scope.

Detect duplicates.

Provide preview before committing where appropriate.

Provide row-level errors.

Support rollback where technically possible.

Never import data directly into database tables without domain validation.

# PHASE 26 — Export System

### Copilot Prompt 40.26

Implement controlled external-data export.

Support approved formats and provider-specific payloads.

Requirements:

Authorization required.

Tenant scope required.

Sensitive fields must be minimized.

Exports must be auditable.

Do not export passwords, secrets, tokens, or unnecessary sensitive data.

Validate destination integration before transmission.

# PHASE 27 — Background Integration Jobs

### Copilot Prompt 40.27

Implement background jobs for integrations.

Support:

Synchronization

Webhook processing

Payment verification

SMS delivery processing

Email delivery processing

Reconciliation

Retries

Health checks

Requirements:

Jobs must be:

Idempotent

Tenant-aware

Retry-safe

Observable

Audited

Failure-tolerant

Prevent duplicate jobs.

Prevent concurrent conflicting synchronization.

# PHASE 28 — Integration Monitoring

### Copilot Prompt 40.28

Implement integration monitoring.

Track:

Request count

Success rate

Failure rate

Latency

Timeouts

Rate limits

Retries

Webhook failures

Synchronization failures

Provider health

Credential expiration

Circuit-breaker state

Requirements:

Provide actionable monitoring.

Do not log secrets.

Do not expose sensitive payloads.

# PHASE 29 — Integration Health Dashboard

### Copilot Prompt 40.29

Implement the integration health dashboard.

Show authorized administrators:

Integration name

Provider

Status

Environment

Last successful operation

Last failure

Failure rate

Latency

Webhook status

Synchronization status

Credential status

Circuit-breaker state

Requirements:

Never display credentials.

Use role-based access.

Separate platform-level and school-level integrations.

Support drill-down into safe diagnostic information.

# PHASE 30 — Sandbox/Test Mode

### Copilot Prompt 40.30

Implement integration sandbox/test mode.

Support:

Test credentials

Sandbox endpoints

Mock provider responses

Test webhooks

Simulated failures

Simulated timeouts

Simulated duplicate events

Requirements:

Sandbox data must never be confused with production data.

Clearly display environment:

SANDBOX

PRODUCTION

Prevent production credentials from being used accidentally in sandbox tests and vice versa where possible.

# PHASE 31 — Integration Configuration UI

### Copilot Prompt 40.31

Implement the integration configuration interface.

Support authorized administrators configuring:

Provider

Environment

Credentials

Endpoints where provider-approved

Capabilities

Webhook configuration

Sync schedule

Rate limits

Retry policy

Mapping

Notifications

Requirements:

Never display secret values after initial configuration.

Use secure secret inputs.

Validate configuration before activation.

Require confirmation before enabling production integrations.

Show health-check status.

# PHASE 32 — Credential Rotation

### Copilot Prompt 40.32

Implement credential rotation.

Support:

API key rotation

OAuth credential rotation

Webhook-secret rotation

Token refresh

Requirements:

Support zero/minimal downtime where provider allows.

Do not delete the old credential before validating the new credential.

Audit rotation.

Never log credential values.

# PHASE 33 — Integration Audit

### Copilot Prompt 40.33

Integrate Module 40 with the SAIS audit system.

Audit:

Integration created

Integration activated

Integration disabled

Credential rotated

Provider request

Provider failure

Webhook received

Webhook rejected

Webhook processed

Synchronization started

Synchronization completed

Synchronization failed

Conflict detected

Conflict resolved

Reconciliation performed

Export performed

Import performed

Requirements:

Do not log secrets.

Do not log sensitive payloads unnecessarily.

Include correlation IDs.

# PHASE 34 — Security Testing

### Copilot Prompt 40.34

Perform comprehensive security testing of Module 40.

Test:

Authentication bypass

Authorization bypass

Cross-tenant credential access

Credential leakage

API key leakage

OAuth token leakage

Webhook forgery

Webhook replay

Webhook tampering

SSRF

Arbitrary URL injection

Header injection

API abuse

Rate-limit bypass

Integration enumeration

Provider impersonation

Malicious callback

Payload injection

Import injection

Export abuse

Privilege escalation

Fix every vulnerability.

Retest every vulnerability.

# PHASE 35 — Reliability Testing

### Copilot Prompt 40.35

Perform reliability testing.

Simulate:

Provider timeout

Provider downtime

HTTP 500

HTTP 429

Network failure

DNS failure

Invalid credentials

Expired credentials

Malformed response

Duplicate webhook

Delayed webhook

Out-of-order webhook

Duplicate payment callback

Partial synchronization

Database failure

Job failure

Process restart

Requirements:

Verify:

Retry safety

Idempotency

Circuit breaker

Recovery

Dead-letter handling

Reconciliation

No duplicate transactions

No data corruption

# PHASE 36 — Integration Accuracy Testing

### Copilot Prompt 40.36

Perform integration accuracy tests.

Verify:

Payment amount

Payment status

Transaction references

Invoice status

SMS status

Email status

Synchronization records

External identifiers

Field mappings

Date/time conversion

Currency handling

Enum mappings

Reconciliation

Requirements:

Use controlled provider test data.

Verify every mapping.

Verify that external state and SAIS state remain consistent.

Never mark an operation successful without trustworthy confirmation.

# PHASE 37 — Final Debugging

### Copilot Prompt 40.37

Perform a complete debugging and hardening pass on SAIS Module 40.

Inspect:

Integration architecture

Provider registry

Provider adapters

Credential security

API authentication

Tenant configuration

Integration gateway

Request/response contracts

Webhooks

Webhook verification

Idempotency

Retries

Circuit breakers

Rate limiting

Payment framework

Mobile-money/USSD framework

SMS

Email

Government integration

Accounting integration

Data mapping

Synchronization

Conflict resolution

Reconciliation

Import

Export

Background jobs

Monitoring

Health dashboard

Sandbox mode

Configuration UI

Credential rotation

Audit

Look for:

- Credential leakage.

- Cross-tenant access.

- SSRF.

- Arbitrary external URLs.

- Webhook forgery.

- Replay attacks.

- Duplicate payments.

- Duplicate webhooks.

- Incorrect transaction states.

- Incorrect mappings.

- Silent data overwrites.

- Retry storms.

- Rate-limit bypass.

- Circuit-breaker failures.

- Synchronization corruption.

- Reconciliation errors.

- Runtime errors.

- TODO comments.

- Placeholder implementations.

Fix every issue.

Run:

Lint

Type checking

Unit tests

Integration tests

Security tests

Tenant-isolation tests

Webhook tests

Idempotency tests

Reliability tests

Mapping tests

Reconciliation tests

Build

Repeat until stable.

# PHASE 38 — Documentation

### Copilot Prompt 40.38

Update complete Module 40 documentation.

Document:

Integration architecture

Provider adapters

Integration registry

Credentials

Authentication

OAuth

API keys

Webhooks

Webhook security

Idempotency

Retries

Circuit breakers

Rate limiting

Payment framework

Mobile-money/USSD architecture

SMS

Email

Government integration

Accounting integration

Mapping

Synchronization

Conflict resolution

Reconciliation

Import

Export

Background jobs

Monitoring

Health dashboard

Sandbox

Configuration

Credential rotation

Audit

Security

Testing

Clearly document:

How to add a new provider.

How credentials are protected.

How webhooks are verified.

How retries work.

How duplicate events are prevented.

How tenant isolation works.

How reconciliation works.

Do not document secrets.

# PHASE 39 — FINAL ENGINEERING REVIEW

### Copilot Prompt 40.39

Perform the final engineering review for SAIS Module 40.

Verify:

1. Integration architecture

2. Integration registry

3. Provider adapters

4. Credential management

5. API authentication

6. Tenant configuration

7. Integration gateway

8. Request/response contracts

9. Webhooks

10. Webhook verification

11. Idempotency

12. Retry system

13. Circuit breaker

14. Rate limiting

15. Payment framework

16. Mobile-money/USSD framework

17. SMS integration

18. Email integration

19. Government integration framework

20. Accounting integration framework

21. Data mapping

22. Synchronization

23. Conflict resolution

24. Reconciliation

25. Import

26. Export

27. Background jobs

28. Monitoring

29. Health dashboard

30. Sandbox

31. Configuration UI

32. Credential rotation

33. Audit logging

34. Security

35. Reliability

36. Accuracy

37. Documentation

Check specifically:

- No secrets in source code.

- No plaintext credential leakage.

- No cross-tenant credential access.

- No SSRF.

- No arbitrary external URLs.

- No webhook forgery.

- No webhook replay.

- No duplicate payment processing.

- No duplicate webhook processing.

- No silent data overwrites.

- No unauthorized exports.

- No unauthorized imports.

- No retry storms.

- No rate-limit bypass.

- No data corruption.

- No reconciliation corruption.

- No runtime errors.

- No TODO comments.

- No placeholder implementations.

- No unresolved warnings.

Fix every issue.

Run the complete test suite.

Do not begin Module 41.

# MODULE 40 — RELEASE GATE

### Copilot Prompt 40.40

Perform the Module 40 release-readiness gate.

Answer every item with PASS or FAIL.

1. Integration architecture works.

2. Integration registry works.

3. Provider adapters work.

4. Credential management works.

5. API authentication works.

6. Tenant configuration works.

7. Integration gateway works.

8. Request/response contracts work.

9. Webhooks work.

10. Webhook verification works.

11. Idempotency works.

12. Retry system works.

13. Circuit breaker works.

14. Rate limiting works.

15. Payment framework works.

16. Mobile-money/USSD framework works.

17. SMS framework works.

18. Email framework works.

19. Government integration framework works.

20. Accounting integration framework works.

21. Data mapping works.

22. Synchronization works.

23. Conflict resolution works.

24. Reconciliation works.

25. Import works.

26. Export works.

27. Background jobs work.

28. Monitoring works.

29. Health dashboard works.

30. Sandbox mode works.

31. Configuration UI works.

32. Credential rotation works.

33. Audit logging works.

34. Security tests pass.

35. Reliability tests pass.

36. Accuracy tests pass.

37. Tenant-isolation tests pass.

38. Webhook tests pass.

39. Idempotency tests pass.

40. Database migrations work.

41. Build passes.

42. No secrets exist in source code.

43. No credential leakage exists.

44. No cross-tenant credential access exists.

45. No SSRF exists.

46. No arbitrary external URL access exists.

47. No webhook forgery vulnerability exists.

48. No webhook replay vulnerability exists.

49. No duplicate payment processing exists.

50. No duplicate webhook processing exists.

51. No silent data overwrites exist.

52. No unauthorized import exists.

53. No unauthorized export exists.

54. No retry storm exists.

55. No rate-limit bypass exists.

56. No data corruption exists.

57. No reconciliation corruption exists.

58. No runtime errors exist.

59. No TODO comments remain.

60. No placeholder implementations remain.

61. No unresolved warnings remain.

62. Documentation is complete.

63. Module is production-ready.

If ANY item is FAIL:

STOP.

Do not begin Module 41.

Identify the failure.

Fix it.

Run the relevant tests.

Run the complete test suite.

Repeat until ALL items are PASS.

Only then output exactly:

EXTERNAL SYSTEM INTEGRATION APPROVED

No errors remain.

Module 40 is complete.

Ready for Module 41.

# Git Commit Gate

### Copilot Prompt 40.41

Create the final Git commit for Module 40.

Before committing:

1. Check git status.

2. Review every changed file.

3. Remove accidental files.

4. Scan the repository for secrets.

5. Verify no API keys are committed.

6. Verify no OAuth tokens are committed.

7. Verify no webhook secrets are committed.

8. Run lint.

9. Run type checking.

10. Run unit tests.

11. Run integration tests.

12. Run security tests.

13. Run tenant-isolation tests.

14. Run webhook tests.

15. Run idempotency tests.

16. Run reliability tests.

17. Run mapping tests.

18. Run reconciliation tests.

19. Run build.

20. Verify migrations.

21. Verify payment integration architecture.

22. Verify notification integration architecture.

23. Verify audit logging.

24. Verify documentation.

Create the Conventional Commit:

feat(integrations): implement external system integration framework

Do not push to remote unless explicitly instructed.

Report:

Commit hash

Files changed

Tests passed

Coverage

Provider-adapter status

Webhook status

Idempotency status

Security status

Tenant-isolation status

Reliability status

Reconciliation status

Build status

## Next: Module 41

Once Copilot returns:

EXTERNAL SYSTEM INTEGRATION APPROVED

and all 63 release checks are PASS, proceed to:

### SAIS Module 41 — Biometric Integration

This module will cover:

Module 41

│

├── Biometric Architecture

├── Fingerprint Integration

├── Facial Recognition Integration

├── Biometric Device Registry

├── Device Authentication

├── Enrollment

├── Identity Matching

├── Attendance Integration

├── Device Synchronization

├── Offline Mode

├── Secure Biometric Templates

├── Template Encryption

├── Consent Management

├── Privacy Controls

├── Access Control

├── Anti-Spoofing

├── Liveness Detection

├── Duplicate Detection

├── Device Health

├── Synchronization

├── Audit Logging

├── Data Retention

├── Biometric Data Deletion

├── Security Testing

└── Compliance Controls

Do not start Module 41 until Module 40 has passed its release gate and the Git commit checkpoint has been completed.