# SAIS Module 43 — Multi-Tenant Architecture

Roadmap: Level 15 — Multi-School Enterprise Features
Module: 43 of 46
Feature: Multi-Tenant Architecture
Objective: Transform SAIS into a secure multi-school SaaS platform where multiple independent schools can operate on the same application without data leakage or authorization crossover.

This is a high-risk architectural module. Unlike a normal feature, Module 43 affects almost every existing SAIS module. Therefore, Copilot must inspect first and migrate incrementally rather than redesigning the application blindly.

# Stage 43.0 — Preflight Audit

Give Copilot only this prompt first:

We are beginning SAIS Module 43.

MODULE 43 — MULTI-TENANT ARCHITECTURE

Roadmap Level:

Level 15 — Multi-School Enterprise Features

Objective:

Convert the existing SAIS application into a secure multi-tenant SaaS architecture.

The platform must support:

SAIS Platform

│

├── School A

│   ├── Users

│   ├── Students

│   ├── Teachers

│   ├── Classes

│   ├── Attendance

│   ├── Exams

│   ├── Finance

│   └── Other school data

│

├── School B

│   └── Independent data

│

└── School C

└── Independent data

CRITICAL SECURITY REQUIREMENT:

A user belonging to School A must NEVER be able to access School B data.

A School A administrator must NEVER be able to administer School B.

A teacher from School A must NEVER access School B students.

A parent from School A must NEVER access another school's children.

A device from School A must NEVER submit events to School B.

A background job must NEVER process one tenant's data as another tenant.

An API request must NEVER silently operate without tenant context where tenant context is required.

This is an existing SAIS project.

DO NOT redesign the entire system immediately.

DO NOT write implementation code yet.

DO NOT modify files.

DO NOT create migrations.

DO NOT install dependencies.

First inspect the complete existing codebase.

Inspect:

1. Project architecture

2. Database schema

3. Authentication

4. Sessions

5. Users

6. Roles

7. Permissions

8. School management

9. Students

10. Parents

11. Teachers

12. Classes

13. Subjects

14. Academic years

15. Attendance

16. Exams

17. Results

18. Timetable

19. Fees

20. Payments

21. HR

22. Library

23. Inventory

24. Transport

25. Boarding

26. Communication

27. Notifications

28. Audit logging

29. Analytics

30. AI features

31. Biometric integration

32. IoT integration

33. API routes

34. Server actions

35. Background jobs

36. Queues

37. Cron jobs

38. Webhooks

39. File storage

40. Cache

41. Search

42. Reports

43. Export functions

44. Database queries

45. ORM/repository layer

46. Middleware

47. Authorization

48. Testing

Determine:

A. Whether school/tenant concepts already exist.

B. Whether users already belong to schools.

C. Which database tables already contain school identifiers.

D. Which tables do NOT contain tenant identifiers.

E. Which relationships need tenant enforcement.

F. Which APIs currently lack tenant checks.

G. Which server actions lack tenant checks.

H. Which background jobs lack tenant context.

I. Which cron jobs lack tenant context.

J. Which webhooks lack tenant validation.

K. Which storage paths lack tenant isolation.

L. Which cache keys lack tenant prefixes.

M. Which search indexes lack tenant filters.

N. Which reports lack tenant filtering.

O. Which exports could leak cross-tenant data.

P. Which AI services lack tenant context.

Q. Which biometric integrations lack tenant context.

R. Which IoT integrations lack tenant context.

S. Existing security risks.

T. Existing architectural risks.

U. Existing migration risks.

V. Existing tests that must be expanded.

Produce a complete multi-tenancy readiness report.

Do not implement anything.

At the end write:

MODULE 43 PREFLIGHT COMPLETE

Then STOP.

# Stage 43.1 — Tenant Model Architecture

Only after the preflight is clean:

Proceed to Stage 43.1.

Do NOT implement code.

Design the approved SAIS multi-tenant architecture based on the actual existing codebase.

Define:

Platform

↓

Tenant / School

↓

School Users

↓

School Data

The architecture must distinguish:

PLATFORM LEVEL

- Platform owner

- Platform administrators

- Global configuration

- Subscription management

- Platform monitoring

TENANT LEVEL

- School

- School administrators

- Teachers

- Students

- Parents

- Accountants

- Receptionists

- School-specific configuration

- School-specific academic data

- School-specific finance

- School-specific communication

Define:

1. Tenant identification

2. Tenant resolution

3. Tenant context

4. Tenant authorization

5. Tenant-aware repositories

6. Tenant-aware services

7. Tenant-aware APIs

8. Tenant-aware background jobs

9. Tenant-aware cache

10. Tenant-aware storage

11. Tenant-aware search

12. Tenant-aware analytics

13. Tenant-aware AI

14. Tenant-aware biometric integration

15. Tenant-aware IoT integration

16. Tenant-aware audit logging

Compare possible isolation models:

A. Shared database/shared schema with tenant_id

B. Shared database/separate schema

C. Separate database per tenant

Select the safest and most appropriate model for the current SAIS architecture and expected scale.

Explain why.

Do NOT implement code.

Return the architecture specification.

STOP.

# Stage 43.2 — Tenant Isolation Security Review

Review the proposed Module 43 architecture as a security-critical system.

Do NOT implement anything.

Verify:

1. Every tenant-owned record can be associated with exactly one tenant.

2. Tenant context cannot be chosen arbitrarily by the client.

3. Tenant IDs cannot be trusted merely because they came from request parameters.

4. Authentication resolves the user's permitted tenants.

5. Authorization validates tenant membership.

6. Platform administrators are explicitly distinguished from tenant administrators.

7. API routes enforce tenant scope.

8. Server actions enforce tenant scope.

9. Database queries enforce tenant scope.

10. Background jobs carry tenant context.

11. Cron jobs carry tenant context.

12. Webhooks resolve tenant context securely.

13. Cache keys are tenant-aware.

14. Storage paths are tenant-aware.

15. Search is tenant-aware.

16. Reports are tenant-aware.

17. Exports are tenant-aware.

18. AI queries are tenant-aware.

19. Biometric operations are tenant-aware.

20. IoT operations are tenant-aware.

21. Audit logs identify tenant context.

22. Cross-tenant access is impossible by normal application paths.

23. Tenant deletion cannot accidentally delete another tenant.

24. Tenant suspension blocks tenant access.

25. Platform-level operations cannot accidentally expose tenant data.

Threat-model:

- IDOR

- horizontal privilege escalation

- vertical privilege escalation

- tenant-ID manipulation

- insecure direct object references

- cache poisoning

- background-job confusion

- webhook confusion

- export leakage

- report leakage

- search leakage

- AI data leakage

If any critical architectural weakness exists:

STOP.

Otherwise output:

MODULE 43 SECURITY ARCHITECTURE APPROVED

STOP.

# Stage 43.3 — Tenant Database Migration Plan

Proceed to Stage 43.3.

Do NOT execute migrations yet.

Create a complete migration plan for converting SAIS to tenant-aware data.

For every database table classify it as:

1. PLATFORM_GLOBAL

2. TENANT_OWNED

3. SHARED_REFERENCE

4. SYSTEM_CONFIGURATION

For every TENANT_OWNED table determine:

- tenant_id requirement

- foreign key

- index

- unique constraints

- composite unique constraints

- migration strategy

- existing-data mapping

- nullability transition

- rollback strategy

Pay particular attention to:

Users

Students

Parents

Teachers

Classes

Subjects

AcademicYears

Attendance

Exams

Results

Timetables

Fees

Invoices

Payments

Payroll

Library

Inventory

Transport

Boarding

Notifications

Messages

Announcements

AuditLogs

BiometricDevices

BiometricEvents

IoTDevices

IoTEvents

Reports

AI conversations

AI queries

Files

Do not execute migrations.

Do not modify files.

Return the migration plan.

STOP.

# Stage 43.4 — Tenant Context Infrastructure

After the migration plan is approved:

Implement Stage 43.4.

Create the central tenant-context infrastructure.

Requirements:

1. Resolve authenticated user.

2. Resolve authorized tenant membership.

3. Establish tenant context.

4. Make tenant context available to server-side services.

5. Reject tenant-owned operations without valid tenant context.

6. Prevent clients from arbitrarily impersonating another tenant.

7. Distinguish platform-level requests from tenant-level requests.

Create reusable mechanisms rather than duplicating tenant checks throughout the codebase.

Use the existing authentication architecture.

Do not create a second authentication system.

Do not bypass existing RBAC.

Add tests for:

- valid tenant

- invalid tenant

- missing tenant

- unauthorized tenant

- platform administrator

- tenant administrator

- teacher

- student

- parent

- accountant

Run lint, type checking, unit tests, integration tests, and build.

STOP on failure.

# Stage 43.5 — Database Tenant Migration

Implement Stage 43.5.

Apply the approved tenant database migration plan incrementally.

IMPORTANT:

Do not destroy existing SAIS data.

Do not reset the production database.

Do not use destructive shortcuts.

First create a safe migration path.

For existing data:

1. Determine the correct tenant.

2. Populate tenant_id.

3. Validate relationships.

4. Detect orphaned records.

5. Detect conflicting records.

6. Resolve migration issues explicitly.

7. Add foreign keys.

8. Add indexes.

9. Add tenant-aware unique constraints.

10. Only then enforce non-null tenant ownership where appropriate.

Run migration tests.

Verify:

- Record counts before migration

- Record counts after migration

- Relationship integrity

- Tenant assignment integrity

- No data loss

STOP if any discrepancy exists.

# Stage 43.6 — Tenant-Aware Data Access

Implement Stage 43.6.

Update the SAIS data-access layer so tenant-owned data is always tenant-scoped.

Prefer centralized mechanisms such as:

TenantAwareRepository

TenantScopedQuery

TenantContext

or the equivalent architecture already used by SAIS.

Requirements:

- No tenant-owned query may silently operate globally.

- Tenant filters must be applied server-side.

- Client-provided tenant IDs must not override authenticated tenant context.

- Cross-tenant queries must fail unless explicitly authorized as platform operations.

- Platform operations must use explicit elevated APIs.

Audit all repositories and database queries.

Search for:

findMany

findFirst

findUnique

findById

update

delete

aggregate

count

groupBy

raw SQL

transactions

Ensure tenant ownership is enforced.

Run comprehensive tests.

STOP if any unscoped tenant query remains.

# Stage 43.7 — API & Server Action Isolation

Implement Stage 43.7.

Audit and secure every API route and server action.

Every tenant-owned endpoint must:

1. Authenticate.

2. Resolve tenant.

3. Verify membership.

4. Verify RBAC permission.

5. Apply tenant scope.

6. Validate resource ownership.

7. Return only authorized tenant data.

Test endpoints using:

Tenant A user → Tenant A data = allowed

Tenant A user → Tenant B data = denied

Tenant A administrator → Tenant B = denied

Platform administrator → authorized platform operation = allowed

Unauthenticated → denied

Invalid tenant → denied

Manipulated tenant ID → denied

Resource ID from another tenant → denied

Run all API tests.

STOP until all isolation tests pass.

# Stage 43.8 — Background Jobs & Cron

Implement Stage 43.8.

Audit all:

- Background jobs

- Queues

- Workers

- Cron jobs

- Scheduled reports

- Notifications

- Payment processing

- Attendance processing

- Biometric synchronization

- IoT synchronization

- AI processing

Every tenant-specific job must carry explicit tenant context.

A worker must never infer tenant context from mutable global state.

Job payloads should contain the minimum required tenant identifier.

Workers must verify tenant existence and status before execution.

Test:

- Correct tenant

- Suspended tenant

- Deleted tenant

- Invalid tenant

- Missing tenant

- Replayed job

- Cross-tenant job manipulation

STOP until all tests pass.

# Stage 43.9 — Cache, Storage & Search Isolation

Implement Stage 43.9.

Audit and secure:

Cache

File storage

Object storage

Search indexes

Search queries

Export files

Generated reports

PDFs

Excel files

Temporary files

Requirements:

Tenant-specific cache keys must include tenant scope.

Tenant files must be stored in tenant-isolated paths or equivalent access-controlled storage.

Search must filter by tenant.

Generated reports must belong to the correct tenant.

Exports must never contain cross-tenant data.

Temporary files must not be publicly accessible.

Test cross-tenant access for every storage and search mechanism.

STOP on any leakage.

# Stage 43.10 — Existing Module Migration

Implement Stage 43.10.

Incrementally make existing SAIS modules tenant-aware.

Process modules in dependency order:

1. User Management

2. School Setup

3. Students

4. Parents

5. Teachers

6. Classes

7. Subjects

8. Academic Years

9. Attendance

10. Examinations

11. Results

12. Timetable

13. Fees

14. Payments

15. Financial Reports

16. Communication

17. HR

18. Library

19. Inventory

20. Transport

21. Boarding

22. Security

23. Analytics

24. AI

25. Biometric Integration

26. IoT Integration

For every module:

- Add tenant ownership.

- Apply tenant-scoped queries.

- Apply tenant authorization.

- Add tenant tests.

- Run existing regression tests.

Do NOT modify all modules blindly in one operation.

Complete one logical group at a time.

STOP after each group if tests fail.

# Stage 43.11 — Platform Administration

Implement Stage 43.11.

Create platform-level tenant management.

Platform administrators must be able to:

- Create school

- View school

- Activate school

- Suspend school

- Reactivate school

- Deactivate school

- Configure school

- View high-level usage metrics

- Manage tenant status

Tenant administrators must NOT have platform-level powers.

Tenant administrators may manage their own school only.

Implement:

Tenant status:

TRIAL

ACTIVE

SUSPENDED

INACTIVE

DELETED

Requirements:

Suspended tenants cannot perform normal tenant operations.

Platform actions must be audited.

Platform administrators must not accidentally operate under tenant context when performing global operations.

Test all role boundaries.

# Stage 43.12 — Cross-Tenant Security Testing

This is one of the most important prompts.

Perform an aggressive cross-tenant security test of SAIS Module 43.

Create at least two test tenants:

TENANT_A

TENANT_B

Create equivalent users and data in both.

Attempt:

1. Student A → Student B

2. Teacher A → Teacher B

3. Parent A → Parent B

4. Admin A → Admin B

5. Accountant A → Finance B

6. API A → API B

7. Report A → Report B

8. Export A → Export B

9. Search A → Search B

10. File A → File B

11. AI A → AI B

12. Biometric A → Biometric B

13. IoT A → IoT B

14. Background job A → B

15. Notification A → B

16. Audit log A → B

17. Cache A → B

18. URL manipulation

19. Tenant-ID manipulation

20. Resource-ID manipulation

21. Header manipulation

22. Cookie manipulation

23. Query parameter manipulation

24. POST body manipulation

25. Direct database identifier manipulation

Every unauthorized attempt must fail safely.

Also test:

Platform administrator authorized operations.

Tenant administrator authorized operations.

Suspended tenant behavior.

Deleted tenant behavior.

Revoked user behavior.

Do not stop after finding the first vulnerability.

Find and fix all cross-tenant vulnerabilities.

Run the entire test suite again.

STOP if any cross-tenant access succeeds.

# Stage 43.13 — Performance & Scalability

Perform a multi-tenant performance assessment.

Test:

- Tenant-scoped queries

- Large tenant

- Small tenant

- Many tenants

- Large student dataset

- Large attendance dataset

- Large financial dataset

- Large audit dataset

Verify tenant indexes are used effectively.

Check:

- Query performance

- Database indexes

- Cache efficiency

- Background jobs

- API latency

- Search performance

- Report generation

Ensure tenant isolation does not introduce unnecessary N+1 queries.

Fix performance regressions.

Do not sacrifice security for performance.

Run performance tests.

STOP if critical performance problems remain.

# Stage 43.14 — Final Debugging

Perform a complete debugging pass for SAIS Module 43.

Search the entire project for potential tenant-isolation failures.

Inspect:

- Database

- ORM

- Raw SQL

- APIs

- Server actions

- Middleware

- Services

- Repositories

- Background jobs

- Cron

- Webhooks

- Cache

- Storage

- Search

- Reports

- Exports

- Analytics

- AI

- Biometrics

- IoT

- Notifications

- Audit logs

Look for:

- Missing tenant filters

- Client-controlled tenant IDs

- Global queries

- Unscoped updates

- Unscoped deletes

- Unscoped counts

- Unscoped aggregates

- Cache collisions

- File leakage

- Search leakage

- Report leakage

- AI leakage

- Background-job leakage

- Webhook leakage

- IDOR

- Privilege escalation

- Race conditions

- Data migration errors

- Broken relationships

- Missing indexes

- TODO

- FIXME

- Placeholder implementation

Fix everything.

Run:

lint

type checking

unit tests

integration tests

API tests

authorization tests

tenant-isolation tests

database tests

migration tests

background-job tests

cache tests

storage tests

search tests

report tests

AI tests

biometric tests

IoT tests

security tests

performance tests

full regression tests

production build

Repeat until clean.

STOP.

# Stage 43.15 — Final Release Gate

Perform the final SAIS Module 43 release gate.

Mark every item PASS or FAIL.

1. Multi-tenant architecture implemented.

2. Tenant model implemented.

3. Tenant context implemented.

4. Tenant resolution secure.

5. Tenant authorization secure.

6. Database migration complete.

7. Existing data preserved.

8. Tenant ownership established.

9. Tenant-aware repositories implemented.

10. Tenant-aware APIs implemented.

11. Server actions tenant-aware.

12. Background jobs tenant-aware.

13. Cron jobs tenant-aware.

14. Webhooks tenant-aware.

15. Cache tenant-aware.

16. Storage tenant-aware.

17. Search tenant-aware.

18. Reports tenant-aware.

19. Exports tenant-aware.

20. Analytics tenant-aware.

21. AI tenant-aware.

22. Biometric integration tenant-aware.

23. IoT integration tenant-aware.

24. Audit logs tenant-aware.

25. Platform administration works.

26. Tenant administration works.

27. Tenant suspension works.

28. Tenant reactivation works.

29. Tenant deactivation works.

30. Cross-tenant access is blocked.

31. IDOR tests pass.

32. Privilege escalation tests pass.

33. Tenant-ID manipulation tests pass.

34. API isolation tests pass.

35. Database isolation tests pass.

36. Storage isolation tests pass.

37. Search isolation tests pass.

38. Report isolation tests pass.

39. AI isolation tests pass.

40. Biometric isolation tests pass.

41. IoT isolation tests pass.

42. Background-job isolation passes.

43. Cache isolation passes.

44. Existing modules still work.

45. Existing data remains intact.

46. No secrets are exposed.

47. No critical security vulnerabilities remain.

48. No critical performance regression remains.

49. No TODO/FIXME remains.

50. No placeholder implementation remains.

51. Database migrations pass.

52. Full regression suite passes.

53. Production build passes.

54. Documentation is complete.

55. Module 43 is production-ready.

If ANY item is FAIL:

STOP.

Fix it.

Retest it.

Run the complete regression suite.

Repeat this release gate until ALL 55 items are PASS.

Only then output exactly:

MODULE 43 APPROVED

No errors remain.

Multi-tenant architecture is complete.

Ready for Module 44.

# Stage 43.16 — Git Checkpoint

Only after all 55 checks pass:

Create the final Git checkpoint for SAIS Module 43.

Before committing:

1. Review git status.

2. Review every changed file.

3. Remove accidental files.

4. Check for secrets.

5. Check migration files.

6. Verify no destructive migration exists.

7. Verify no cross-tenant test is failing.

8. Run full test suite.

9. Run production build.

10. Verify database migration.

11. Verify tenant isolation.

12. Verify security tests.

Create this Conventional Commit:

feat(architecture): implement secure multi-tenant SaaS architecture

Do not push to remote.

Return:

Commit hash

Files changed

Migration summary

Tests passed

Cross-tenant security status

Database status

Performance status

Build status

## Critical checkpoint

Module 43 is not considered complete merely because the application runs.

The real completion condition is:

Tenant A cannot access Tenant B — through UI, API, database query, report, export, search, cache, storage, background job, AI, biometric integration, IoT integration, or any other application pathway.

Once Copilot produces:

MODULE 43 APPROVED

we move to Module 44 — Subscription Management, covering Free, Premium, Enterprise plans, subscription lifecycle, billing state, usage limits, plan enforcement, and tenant-level feature entitlements.